Alborz Integrated Land Water Management Project (AILWMP)

Resettlement Plan

for

Irrigation areas in the

Raies Kola diversion weir and Halil dasht

pumping station

July 3, 2007

Contents

1.	Introduction	1

2.	The affected area	2

3.	Categories of land Acquisition	5

4.	Compensation policies	6

5.	Compensation procedures	7

6.	Compensation Methods	8

7.	Implementation mechanisms	10

8.	Monitoring and Evaluation	11

9.	Implementation schedule	11

10.	Budget	12

Appendix I : Law on Land Acquisition	14

Appendix II : Task Description for Monitoring and Evaluation	17

Appendix III:  A Copy of Brochure Disseminated in the Affected   Villages	             						  20

List of tables

Table 1 Villages affected by Raies Kola Diversion Weir and Halil Dasht Pumping                                          	   Station and their population…………	………………………2

Table 2 Demographic conditions in the affected villages	2

Table 3 Literacy rate in affected villages	3

Table 4 Employment situation in the affected villages	3

Table 5 Affected population and land by houshold	4

Table 6 Affected population by type of occupation	4

Table 7 Categories of aaffected land acquisition (square meters)	5

Table 8 Land acquisition in the ten villages affected by Raiskola Diversion Weir and    	 Halil Dasht Pumping Station (square meters)	5

Table 9 Compensation methods for affected categories	9

Table 10 Schedule of implementation- first stage	11

Table 11 Schedule of implementation- second stage	12

Table 12 Budget estimation for Raies Kola Diversion Weir and Halil Dasht Pumping 	    Station…………………………………………………...…………………13

List of figures

Figure 1 Compensation procedures in two stages	8

List of Abbreviations

AILWMP			Alborz Integrated Land and Water Management Project

BWC				Basin Water Council

BWF				Basin Water Fund

GC				Grievance Committee

GoI				Government of Islamic Republic of Iran

IWRM			Integrated Water Resource Management

LARC				Land Acquisition and Resettlement Committee

MRWC			Mazandaran Regional Water Company

RPF				Resettlement Policy Framework

##### Introduction

The Alborz Integrated Land and Water Management Project (AILWMP) was approved by the World Bank on May 26, 2005.  The project assists GOI in piloting a basin-wide Integrated Water Resource Management (IWRM) in Mazandaran Province so that the lessons learned can be replicated in the rest of the country.  The project’s development objective is to demonstrate the benefits of the IWRM at the river basin level by (a) increasing agricultural productivity through the improved irrigation and drainage system and participatory management mechanism; (b) reducing soil erosion and sediment yields into the Alborz Dam, which is currently under construction using GOI funds, through the improved upper watershed management; and (c) protecting the water environment downstream of the Babol River and other water bodies through improved hydrological/water quality monitoring, reservoir operation, and pest management.

The primary beneficiaries of the project are farmers in traditional irrigation and rain-fed areas (total around 77,000), foresters and herders in the upper watershed, fishermen in the ab-bandans and the basin population (total around 973,000) in general. In order to ensure the sustainability of the hydraulic infrastructures and economic efficiency of water use, the project works towards promoting local stakeholder participation in water allocation and distribution decisions at both the basin and farm levels, as well as the devolution of O&M responsibilities to users groups.

Project Components:

The project consists of the following five components:

(a) Upper Watershed, Forestry and Rangeland Management;

(b) Irrigation and Drainage Management;

(c) Establish a Basin Water Fund (BWF); providing assistance for community-based activities for water and natural resource conservation; and establishment of a support system that enables the BWC to discharge its mandate;

(d) Environment Management; and

(e) Project Implementation and Coordination Support.

Objectives of the report

This report relates to the second component:  Irrigation and Drainage.  A Resettlement Plan was prepared and disclosed for the dam area; a social analysis of water use was carried out; and two resettlement policy frameworks (RPF) were prepared and disclosed for the irrigation and forestry before the appraisal. In addition to the resettlement underway for the dam, the irrigation and drainage networks also necessitate land acquisition and possible resettlement. As a result, now that the project is active and the extent of the impact in the irrigation network for the primary and secondary canals are better known, this resettlement plan (RP) for the irrigation area has been prepared. This report is the resettlement plan for the second phase of the irrigation area (component 2), including Raies Kola diversion weir and Halil Dasht pumping station and the related areas.  Previously, a resettlement plan was prepared for the first phase of the canal construction (MCC3) which serves as the model for preparing this resettlement plan and the ones for the subsequent parcels of the main channel as the project implementation progresses and additional data is collected.

##### The affected area

The following tables provide detail information on the affected villages, population, and needed land.

Table 1 Villages affected by Raies Kola diversion weir and Halil Dasht pumping station and their population

| Village | Number of houses | Number of households | Total Population | Population percentage |
| --- | --- | --- | --- | --- |
| Klari Kola | 169 | 176 | 638 | 4.3 |
| Raies Kola | 168 | 176 | 716 | 4.8 |
| Daroon Kola Gharbi | 225 | 261 | 1065 | 7.2 |
| Daroon Kola Sharghi | 512 | 545 | 1999 | 13.5 |
| Dardekashat | 277 | 296 | 1106 | 7.5 |
| Hali Dasht | 362 | 245 | 986 | 6.6 |
| Gavan Ahangar | 268 | 309 | 1175 | 7.9 |
| Bagh Dasht | 713 | 753 | 2673 | 18.1 |
| Khatir Kola | 979 | 1006 | 3582 | 24.3 |
| Malk Khial | 198 | 240 | 861 | 5.8 |
| Total | 3871 | 4007 | 14801 | 100 |

Source: 2007 Census, Statistical Center of Iran

Table 2 Demographic conditions in the affected villages

| Village | Population age |
| --- | --- |
|  | 0-14 | 15-64 | 65 and over | Total |
| Klari Kola | 111 | 441 | 86 | 638 |
| Raies Kola | 148 | 492 | 76 | 716 |
| Daroon Kola Gharbi | 151 | 755 | 159 | 1065 |
| Daroon Kola Sharghi | 389 | 1383 | 227 | 1999 |
| Dardekashat | 163 | 819 | 124 | 1106 |
| Hali Dasht | 226 | 677 | 83 | 986 |
| Gavan Ahangar | 224 | 827 | 124 | 1175 |
| Bagh Dasht | 716 | 1795 | 162 | 2673 |
| Khatir Kola | 771 | 2571 | 240 | 3582 |
| Malk Khial | 144 | 622 | 95 | 861 |
| Total | 3043 | 10382 | 1376 | 14801 |

Source: 2007 Census, Statistical Center of Iran

Table 3 Literacy rate in affected villages

| Village | Literate Population |
| --- | --- |
|  | Male | Female | Total | Population share percentage | Total population | Literate population percentage |
| Klari Kola | 194 | 155 | 349 | 3.2 | 638 | 55 |
| Raies Kola | 263 | 210 | 473 | 4.4 | 716 | 66 |
| Daroon Kola Gharbi | 438 | 338 | 776 | 7.2 | 1065 | 73 |
| Daroon Kola Sharghi | 752 | 618 | 1370 | 12.9 | 1999 | 69 |
| Dardekashat | 370 | 278 | 648 | 6.1 | 1106 | 59 |
| Hali Dasht | 358 | 375 | 733 | 6.9 | 986 | 74 |
| Gavan Ahangar | 484 | 422 | 906 | 8.4 | 1175 | 77 |
| Bagh Dasht | 1304 | 835 | 2139 | 20 | 2673 | 80 |
| Khatir Kola | 1486 | 1185 | 2671 | 24.9 | 3582 | 75 |
| Malk Khial | 348 | 294 | 642 | 6 | 861 | 75 |
| Total | 5997 | 4710 | 10707 | 100 | 14801 | 72 |
| Percentage | 56 | 44 |  |  |  |  |

Source: 2007 Census, Statistical Center of Iran

Table 4 Employment situation in the affected villages

|  | Employed Population |
| --- | --- |
| Village | Male | Female | Total employed population | Percentage of employed population in each village ratio total employed population | Total population | Employed population percentage |
| Klari Kola | 175 | 1 | 176 | 4.5 | 638 | 28 |
| Raies Kola | 238 | 11 | 249 | 6.3 | 716 | 35 |
| Daroon Kola Gharbi, | 252 | 23 | 275 | 7 | 1065 | 26 |
| Daroon Kola Sharghi | 526 | 73 | 599 | 15.1 | 1999 | 30 |
| Dardekashat | 251 | 7 | 258 | 6.3 | 1106 | 23 |
| Hali Dasht | 247 | 2 | 249 | 6.3 | 986 | 25 |
| Gavan Ahangar | 222 | 6 | 228 | 5.8 | 1175 | 19 |
| Bagh Dasht | 716 | 1 | 717 | 18.2 | 2673 | 27 |
| Khatir Kola | 911 | 14 | 925 | 23.4 | 3582 | 26 |
| Malk Khial | 270 | 9 | 279 | 7.1 | 861 | 32 |
| Total | 3808 | 147 | 3955 | 100 | 14801 | 27 |
| Percentage | 96.2 | 3.8 |  |  |  |  |

Source: 2007 Census, Statistical Center of Iran

Table 5 Affected population and land by household

| Village | Total number of households | Number of affected households | Affected households (%) | More than 25% of land acquired | Total land acquired | Tenants or shareholders affected | Estimated financial loss to tenants or shareholders (Rials) |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Klari Kola | 176 | 38 | 22 | 33 | 0 | 0 | 0 |
| Raies Kola | 176 | 22 | 13 | 13 | 0 | 1 | 2637000 |
| Daroon Kola Gharbi | 261 | 40 | 15 | 35 | 0 | 2 | 6223680 |
| Daroon Kola Sharghi | 545 | 50 | 9.2 | 16 | 0 | 5 | 7537800 |
| Dardekashat | 296 | 23 | 7.8 | 15 | 0 | 1 | 5643000 |
| Hali Dasht | 245 | 41 | 17 | 28 | 0 | 0 | 0 |
| Gavan Ahangar | 309 | 17 | 5.5 | 6 | 1 | 0 | 0 |
| Bagh Dasht | 753 | 54 | 7.2 | 23 | 0 | 2 | 2943240 |
| Khatir Kola | 1006 | 29 | 2.9 | 12 | 0 | 0 | 0 |
| Malk Khial | 240 | 27 | 11 | 9 | 1 | 1 | 1219380 |
| Total | 4007 | 341 | 8.5 | 190 | 2 | 12 | 26204100 |

Source: 2007 -Survey by MRWC

As the acquisition not only affects direct income of the landowners but also the income which is generated through secondary occupation, it is also necessary to consider the occupation of the affected population. As shown by the table below, most of the people are farmers (76%) or wage-earners, i.e. retired, civil servant and workers (2.9%).  Farming is the secondary occupation of almost half of the non-farmer population.  The average monthly income of the affected households is Rials 1,569,853.

Table 6 Affected population by type of occupation

|  |  |  |  |  | Secondary occupation |
| --- | --- | --- | --- | --- | --- |
| Primary occupation | Household size | Number | Percentage | Average Monthly Income (Rials) | Farmers | Workers on other people land | Self employment | No mention |
| farmers | 7 | 258 | 76 | 1475193.8 |  |  |  |  |
| livestock | 4 | 21 | 6.2 | 604761.9 |  |  |  |  |
| Pensioner | 4 | 9 | 2.6 | 1266666.7 |  |  |  |  |
| Self employment | 6 | 10 | 2.9 | 2100000 |  |  |  |  |
| Workers on other people land | 6 | 9 | 2.6 | 2311111.1 |  |  |  |  |
| officer | 5 | 29 | 8.5 | 2321379.3 |  |  |  |  |
| Other | 6 | 5 | 1.5 | 4300000 |  |  |  |  |
| Total |  | 341 | 100 | 1569853* | 72 | 14 | 3 | 252 |

Source: 2007 Survey by MRWC

* The total average monthly income of Rials 1,569,853 is the weighted average of all occupation categories.

##### Categories of land Acquisition

The implementation of Raies Kola Diversion Weir and Halil Dasht Pumping Station requires 363036 square meters of private and public property in ten villages (see table below). This requires the acquisition of up to 36 hectares of land.  Most of this land is in form of Rice fields (56.6%) and land used for other agricultural products such as orchards and grazing (39.2%).  There is little barren land and residential land acquired by the project (0.6%). Other types of land acquisition (3%) include roads, riverbeds, and other public property such as sport yards, etc. (0.6%).

Table 7 Categories of affected land (square meters)

| Type of Land | Area of land (sq.m.) | Area of Acquired land (sq.m.) | Percentage | Area of Building (sq.m.) | The Percentage of land in each category affected out of total |
| --- | --- | --- | --- | --- | --- |
| Garden | 29180000 | 132766 | .5 | 0 | 36.57 |
| Barren land | 1080000 | 2168.58 | .2 | 0 | .6 |
| Agriculture | 960000 | 9558.1 | 1 | 0 | 2.63 |
| Rice fields | 13740000 | 205507.3 | 1.5 | 0 | 56.61 |
| Residential | 3430000 | 0 | 0 | 0 | 0 |
| Public roads or buildings | 1600000 | 11014.62 | .7 | 0 | 3.03 |
| Other | 1320000 | 2021 | .2 | 0 | .56 |
| Total | 51310000 | 363036 | .7 | 0 | 100 |

Source: 2007 Survey by MRWC

Table 8 Land acquisition in the ten villages affected by Raiskola Diversion Weir and Halil Dasht Pumping Station (square meters)

| Village | Area of land (sq.m.) | Area of Acquired land (sq.m.) | Percentage | Area of Building (sq.m.) | Average Percentage of Acquired land |
| --- | --- | --- | --- | --- | --- |
| Klari Kola | 2220000 | 68992.5 | 3.1 | 0 | 19 |
| Raies Kola | 2400000 | 37007.4 | 1.5 | 0 | 10 |
| Daroon Kola Gharbi | 12080000 | 54280.4 | .4 | 0 | 15 |
| Daroon Kola Sharghi | 12270000 | 41941.6 | .3 | 0 | 12 |
| Dardekashat | 5600000 | 25984.96 | .5 | 0 | 7.2 |
| Hali Dasht | 1500000 | 32488.95 | 2.2 | 0 | 8.9 |
| Gavan Ahangar | 2240000 | 17604.62 | .8 | 0 | 4.8 |
| Bagh Dasht | 6360000 | 32291.97 | .5 | 0 | 8.9 |
| Khatir Kola | 4550000 | 33273 | .7 | 0 | 9.2 |
| Malk Khial | 2090000 | 19170.97 | .9 | 0 | 5.3 |
| Total | 51310000 | 363036 | .7 | 0 | 100 |

Source: 2007 Survey by MRWC

##### Compensation policies

In Iran, acquisition of private lands and properties by the State is governed by the “Statutory Bill on Purchase and Acquisition of Lands and Properties for the Implementation of the General Development and Military Plans of The Government” of January 27, 1980. The Law, while allowing the government to speedily acquire private lands for economic development or military purpose, protects the rights of property owners and ensures just compensation. The important features of the Law are its efficient streamlined procedures; third-party arbitration in which both parties have a representative; and the fact that it recognizes established customs and conventions with respect to ownership titles, lease rights and similar other rights.

Nevertheless, the Law has some shortcomings when compared with the World Bank policies on involuntary resettlement (OP 4.12) which governs in all projects financed by the World Bank. The important elements of discrepancy pointed out by the World Bank are the following:

- The primary focus of the Law is on acquisition of properties for public purpose and not on resettlement of project affected person or communities. Consequently, it explicitly does not assure restoration of the economic and social well being of project affected communities to pre-displacement levels;

- Other than the statutory compensation, the Law offers little support/assistance to facilitate reestablishment of affected community elsewhere after displacement (relocation sites, new shelters, productive assets, transportation arrangements, transition phase assistance, civic amenities etc.);

- The agency that acquires private property has no statutory responsibility for the resettlement of affected communities. Neither does the Law assigns this responsibility to any other agency or institutions.

- Communication between acquiring agency and the property owners is limited to formal notices and price negotiation. The law does not mandate a participatory approach and as a result, there is very little consultation between executing agency and the affected community.

While it is not possible to make amendments or modifications to the existing law within the context of the proposed AILWM project, additional provisions should be made through appropriate administrative measures.  These include:

- Additional compensation for loss of income through land acquisition will be provided as explained in the section of compensation methods below;

- Remaining skewed parcels of land/structures that are left behind after acquisition of the main property will be acquired if the owner so desires and an additional compensation of at least 15% of the land price will be paid for those remaining skewed pieces of land which will still be usable;

- Special financial assistance will be provided to displaced landless wage earners;

- The project will also consider special assistance to other most vulnerable groups;

- The project will give the choice for replacement land/relocation sites to project affected people; and

- Monitoring and grievance mechanisms will be created with adequate representation by affected people to further help information dissemination and better deal with complaints. These are explained in detail in the section on Implementation Mechanisms below.

##### Compensation procedures

The implementation procedures include two main stages. In the first stage, the affected households are informed and the amount and method of compensation is determined by the implementing agency. The stakeholders are then informed of the results. In the second stage, the legal procedure for the actual payment of the compensation is carried out.

The first stage starts by sending a letter of invitation and a brochure which explains in simple language the rights of affected population according to the category of acquisition (a copy of the brochure is attached as Appendix III). In addition, each household is separately approached by social workers and the situation is explained in a face-to face discussion. Then two Land Acquisition and Resettlement Committee (LARC) meetings are organized (see the sections below). At the same time, the village is visited by legal experts to document the present condition of properties and determine the price of property to be acquired and the compensation method. This stage is finalized by informing the stakeholders on the results of this assessment.

In the second stage, if an agreement is reached with the affected people on the amount and method of compensation, the necessary legal documents are prepared and the compensation is paid. If however, the affected people does not accept the assessed compensation, the case is decided by a three-expert committee consisting of a legal expert and two experts each nominated by one of the parties. Again the stakeholder is informed about the decision of this committee and the legal documents are prepared and the compensation is paid (see figure 1 below).

Figure 1 Compensation procedures in two stages

##### Compensation Methods

As shown in the table below, the compensation method varies according to the category of affected population. For those who lose excessive part of their land there are diverse options which range from receiving cash compensation to replacement land in Jooybar with an area equivalent to the evaluated price of the acquired land. The project will make arrangements to visit the replacement land proposed before the transaction is finalized. Other affected categories are usually compensated in cash for the value of land or building lost or the equivalent of a lost income. In case of residential buildings, in addition to the full compensation of the replacement cost, the affected person is entitled to receive an additional amount equal to 15% of the cost as a moving allowance. Also for vulnerable households, the MRWC will ensure that the monthly assistance the household receives from the charity organizations is not cut, and in addition, a one-time cash payment up to an amount of USD 1000 will paid to the affected household. This information is also explained in a simplified language in the brochures which are distributed in the villages (a copy is attached as Appendix III).

Table 9 Compensation methods for affected categories

| Affected Categories | Compensation method |
| --- | --- |
| Land more than 25% | One of the following methods as chosen by the affected person: 1. Replacement land in Jooybar with an area equivalent to the evaluated price of the acquired land; exemption of network connection costs for agriculture; and the equivalent of two years of the value of the annual cropping income as assessed through the legal procedures. 2. Cash compensation equal to the replacement value of the land as assessed through legal procedures. 3. Purchase of land by MRWC for the affected person with an area equal to the replacement value of the land as assessed through legal procedures. 4. Replacement land with an area equal to the replacement value of the land as assessed through legal procedures from land parcels available after channel construction finishes. |
| Loss of land (less than 25% of holding) | Cash compensation as calculated through the legal procedures. The value determined this way should be equal to the replacement value for land similar to the one acquired. |
| House | Full compensation of the replacement cost plus an additional 15% of the cost for moving allowance. |
| Remaining skewed parcels of land | Remaining skewed parcels of land that are left behind after acquisition of the main property will be acquired and compensated if the owner so desires and an additional compensation of at least 15% of the land price will be paid for those remaining skewed pieces of land which will still be usable and not acquired |
| Business dependent affected people (Livestock raisers for whom this activity is a significant income generating activity; Silk worm growers; and Bee keepers) | Three times the annual income lost due to the impact on business as determined through legal procedure by a legal expert |
| Vulnerable households | Ensure that their monthly assistance from the charity organizations is not cut. In addition, a one time cash payment up to an amount of USD 1000 |

##### Implementation mechanisms

For an effective implementation of the Resettlement Plan, two committees will be formed:

- Land Acquisition and Resettlement Committee (LARC); and

- Grievance Committee (GC).

The members of LARC include: Mr. Naji, legal adviser and the head of MRWC legal department; Mr. Darvishi, technical expert, MRWC; and Mr. Tabandeh, agriculture expert. LARC will also be joined by the village representative who is an affected villager nominated by the Village Islamic Council. The latter member will change from one village to the next so as to give a voice to those affected in each village. LARC will meet twice, once in the affected area (possibly in the project site) and once in a mosque of the affected village, at a time which is suitable for the villagers. The schedule of LARC meetings is mentioned in the section below on Implementation Schedule. LARC will also consider the appeal of those who have been already compensated to provide them with necessary information and guidance. LARC will be responsible for the following tasks:

- Provide adequate information on acquisition procedures and methods;

- Take note of  the views and proposals of affected population and incorporate them during the implementation;

- Identify those affected according to each category;

- Identify and register vulnerable groups in every village;

- Review all the primary and secondary sources of income and employment;

- Supervise the land acquisition and compensation procedures;

- Ensure that stakeholders’ rights will respected;

- Examine the claims of those who have been compensated; and

- Provide for additional assistance to vulnerable groups by pursuing the matter through charity agencies.

Grievance committee: The Grievance Committee includes the representative of executive director of MRWC; a NGO representative such as a representative of the Farmers; the representative of Provincial Government; and the representative of affected people or the Village Councilor. GC will meet once a month at the project area on a specified time (The first Wednesday of each month, starting on July 2, 2007) to examine the complaints of affected people households on a regular basis.

A Social worker, Mr. Esma’ili, has been appointed by MRWC to work closely with the project implementation authorities and serve as the main communication link between the affected people and official agencies. More specifically, the social worker will:

- Act as a strong communication link between the project organization and affected communities and provide all information related to land acquisition policy, procedures and other resettlement matters to the affected communities;

- Supervise and provide counseling for a better spending of compensation received by affected families;

- Identify those project affected households who are eligible for further assistance in close consultation with Village Council and the Board of Trustees (Hei’at Omana) of the local mosque and the charity organization (Komiteh-Emdad);

- Assist vulnerable families to make appropriate assistance requests; and

- Liaise with other government agencies and credit institutions to assist affected population in applying for loans and other assistance from such institutions.

##### Monitoring and Evaluation

The implementation of the resettlement program would be monitored not only through internal and official institutional arrangements, but also by an independent entity.  As the contract for the NESPAK consultancy includes the monitoring of Environmental Management Plan (EMP) which is also inclusive of social aspects, the consulting firm will also be responsible for monitoring of the RP. A detailed task description for the monitoring agent is attached to the present report.

##### Implementation schedule

As explained in section 4 above, in the first stage, the affected households are informed and the amount and method of compensation is determined by the implementing agency.  The stakeholders are then informed on the results. This stage therefore starts by sending a letter of invitation and a brochure which explains in simple language the rights of affected population according to the category of acquisition. Then LARC meetings are organized and the village is visited by legal experts to document the present condition. This stage is finalized by informing the stakeholders on the results of this assessment. The first stage of implementation from the point the brochure is sent to the stakeholders of the affected village until the stakeholders are informed of compensation method takes some 50 days.

Table 10 Schedule of implementation- first stage

| Village | brochure and letter sent | First LARC Meeting | Second LARC Meeting | Present condition documented | Pricing and Compensation method determined | Informing the stakeholder on the price determined |
| --- | --- | --- | --- | --- | --- | --- |
| Daroon Kola Gharbi | 1/7/2007 | 11/7/2007 | 21/7/2007 | 31/7/2007 | 10/8/2007 | 20/8/2007 |
| Raies Kola | 1/8/2007 | 11/8/2007 | 21/8/2007 | 31/8/2007 | 10/9/2007 | 20/9/2007 |
| Daroon Kola Sharghi | 1/9/2007 | 11/9/2007 | 21/9/2007 | 1/10/2007 | 11/10/2007 | 21/10/2007 |
| Dardekashat | 1/10/2007 | 12/10/2007 | 22/10/2007 | 1/11/2007 | 11/11/2007 | 21/11/2007 |
| Hali Dasht | 1/11/2007 | 11/11/2007 | 21/11/2007 | 1/12/2007 | 11/12/2007 | 21/12/2007 |
| Gavan Ahangar | 1/12/2007 | 11/12/2007 | 21/12/2007 | 31/12/2007 | 10/1/2008 | 20/1/2008 |
| Klari Kola | 31/12/2007 | 10/1/2008 | 20/1/2008 | 30/1/2008 | 9/2/2008 | 19/2/2008 |
| Bagh Dasht | 30/1/2008 | 9/2/2008 | 19/2/2008 | 29/2/2008 | 10/3/2008 | 21/3/2008 |
| Khatir Kola | 29/2/2008 | 10/3/2008 | 21/3/2008 | 31/3/2008 | 10/4/2008 | 20/4/2008 |
| Malk Khial | 30/3/2008 | 9/4/2008 | 19/4/2008 | 29/4/2008 | 9/5/2008 | 19/5/2008 |

In the second stage, the legal procedure for the actual payment of the compensation is carried out.  The legal documents are prepared for payment of compensation to those who accept the estimated amount of the compensation in 20 days since they are informed.  In case the stakeholder does not accept the assessed compensation, the case is decided by a three-expert committee consisting of a legal expert and two experts each nominated by one of the parties. This would take twice as long. The table below shows the schedule of implementation for the second stage. The second stage can only start after the formal publishing of the present document in 30/8/2007. Assuming this date as the starting date for actual implementation, the acquisition would commence in Daroon Kola Gharbi, village and is due to finish on 28/6/2008 in Malk Khial.

Table 11 Schedule of implementation- second stage

| Village | Legal document prepared | Compensation paid | Three-expert committee | Informing the stakeholder | Legal document prepared | Compensation paid |
| --- | --- | --- | --- | --- | --- | --- |
| Daroon Kola Gharbi | 30/8/2007 | 9/9/2007 | 30/8/2007 | 9/9/2007 | 19/9/2007 | 29/9/2007 |
| Raies Kola | 30/9/2007 | 10/10/2007 | 30/9/2007 | 10/10/2007 | 20/10/2007 | 30/10/2007 |
| Daroon Kola Sharghi | 31/10/2007 | 10/11/2007 | 31/10/2007 | 10/11/2007 | 20/11/2007 | 30/11/2007 |
| Dardekashat | 1/12/2007 | 11/12/2007 | 1/12/2007 | 11/12/2007 | 21/12/2007 | 29/2/2008 |
| Hali Dasht | 31/12/2007 | 10/1/2008 | 31/12/2007 | 10/1/2008 | 20/1/2008 | 31/3/2008 |
| Gavan Ahangar | 30/1/2008 | 9/2/2008 | 30/1/2008 | 9/2/2008 | 19/2/2008 | 30/4/2008 |
| Klari Kola | 29/2/2008 | 10/3/2008 | 29/2/2008 | 10/3/2008 | 21/3/2008 | 30/5/2008 |
| Bagh Dasht | 31/3/2008 | 10/4/2008 | 31/3/2008 | 10/4/2008 | 20/4/2008 | 30/4/2008 |
| Khatir Kola | 30/4/2008 | 10/5/2008 | 30/4/2008 | 10/5/2008 | 20/5/2008 | 30/5/2008 |
| Malk Khial | 29/5/2008 | 8/6/2008 | 29/5/2008 | 8/6/2008 | 18/6/2008 | 28/6/2008 |

##### Budget

The Compensation methods for affected categories have been mentioned in Table 9 above. This is used as the basis of estimation for the budget needed for implementation of this resettlement plan. Table 12 shows the budget estimation for affected categories.  According to the table, the budget required amounts to a total of Rials 33,883,507,131. Given a necessary additional 5% percent for contingency, the total estimated budget therefore is estimated to be Rials 35.6 billion.

Table 12 Budget Estimation for Raies Kola Diversion Weir and Halil Dasht Pumping Station

| Type of Land | Area (s.q.m) | Cash Compensation For Property (Rials) | Other Cash Compensations (Rials) | Remaining Skewed Parcels of Land Compensations (Rials) | Land Less Laborer or Those with a very small land holding, sharecroppers, wage earners whose wage earning potential is affected | Vulnerable households | Total Budget (Rials) |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Number | Compensation (Rials) | Number | Compensation (Rials) |  |
| Garden | 132,766 | 10,780,183,400 | 6,725,425,050 | 581,524,170 | 12 | 26,204,100 | 14 | 130,200,000 | 33,364,689,116 |
| Rice Fields | 205,507 | 13,245,942,700 | 616,219,470 |  |  |  |  |  |  |
| Agriculture | 9,558 | 382,324,800 | 10,036,026 |  |  |  |  |  |  |
| Barren Land | 2,169 | 65,057,400 | 0 |  |  |  |  |  |  |
| Public Lands | 11,015 | 798,965,000 | 0 |  |  |  |  |  |  |
| Other | 2,021 | 2,607,000 | 0 |  |  |  |  |  |  |
| Sub-Total | 363,036 | 25,275,080,300 | 7,351,680,546 | 581,524,170 | 12 | 26,204,100 | 14 | 130,200,000 | 33,364,689,116 |
| Earned Lands |  | 413,692,885 | 0 | 0 | 3 | 105,125,130 | 0 | 0 | 518,818,015 |
| Total |  | 25,688,773,185 | 7,351,680,546 | 581,524,170 | 15 | 131,329,230 | 14 | 130,200,000 | 33,883,507,131 |
| Contingencies (5%) |  |  |  |  |  |  |  |  | 1,694,175,357 |
| Grand Total |  |  |  |  |  |  |  |  | 35,577,682,488 |

##### Appendix I:  Law on Land Acquisition

In Iran, acquisition of private lands and properties by the State is governed by the “Statutory Bill on Purchase and Acquisition of Lands and Properties for the Implementation of the General Development and Military Plans of The Government” of January 27, 1980 (hereafter referred to as Land Acquisition Law or simply as Law).  The main provisions of the Law as related to acquisition of private lands include:

The Land Acquisition Law authorizes government agencies or “Administrative Organizations” to take over private land and other immovable properties if it has been determined that such lands and properties are required for public purpose. Administrative Organizations include ministries and organizations or government offices affiliated with government as well as municipalities, banks, state universities and other organizations named in the Law. Public purpose includes developmental as well as military projects that are deemed necessary and vital for public good and security of the country.

Under the Land Acquisition Law, acquisition of private land and other immovable properties is allowed only when nationalized or state lands suitable for the project are not available. Acquisition of private property in such cases requires prior approval by the Ministry of Agriculture and Rural Development or other designated agencies.

Acquisition process can be initiated only when (a) it has been authorized by the highest ranking official of the Administrative Organization and (b) the necessary funds for the purpose has been secured from the Bureau of Budget and Planning.

Acquisition and compensation principles apply to all types of rights such as ownership rights, third party rights such as lease rights, business rights etc., as well as properties covered under religious endowment.

The Law requires that the intention of the government to acquire a property is conveyed to the owner(s) of the property before initiating the acquisition process. Accordingly, Administrative Organization or the executive agency, after getting the status of the required land ascertained by the Bureau of Property and Title Registration, issues a notice to the owner(s) stating the intention of the government to acquire the property and inviting them to present their claims at the designated office in the prescribed manner within a month. In case the owner is not known or is unavailable, public notices are issued through local newspapers.

The compensation is determined in accordance with the prevailing market price of the project operational district after taking into account the value of land, cost of structures & installations on the land and similar other damages. The effect of the project on the value of land will not be considered while evaluating the properties.

If the proposed compensation is agreed to by the owner, the administrative organization may proceed directly with the acquisition and payment of compensation by issuing appropriate notification to the owners within three months. However, if the transaction fees or compensation for each of the owners exceed 1 million Rials, the price for the acquisition of the property or the amount of compensation and the carrying out of the transaction should be approved by the specified board and in the case of municipalities; it should be approved by the city council.

If an agreement on the value of the property under acquisition is not reached   between the Administrative Organizations and the owner, the dispute shall be referred to a three-member tribunal of official experts from the Ministry of Justice. One of the experts shall be selected by the administrative organization, one by the owner or the person entitled to rights, and the third by both parties. The majority decision of the tribunal of experts is final and binding on both parties.

Possession of lands and buildings before the completion of the transaction and payment of compensation is not permitted.  Where compensation payment and official transfer of the property is not possible due to reasons such as ownership dispute, unknown owner and absence or death of the owner, the executive may take possession of land to avoid delay in the construction of the project, after completing all special procedures prescribed in the Law.

Under certain special circumstances government agencies are allowed to take possession of private property, on an emergency basis, without waiting to complete the entire legal transactions. Such emergency possession of land is allowed only if a delay in its execution will result in irrecoverable losses and the minister of the administrative organization deems it necessary and urgent.  In such cases, however, the acquiring agency is required to prepare an inventory on the status of the property in the presence of the owner (or his representative), the representative of the court of justice and the official expert before taking possession of the property. Further, the administrative organization shall have to deposit the compensation of the property within three months from the date of possession.

If the property is a residence or a place of subsistence of the owner, compensation for the property shall be increased by 15%. The executive has discretion to decide whether the property is a residence or a place of subsistence. In case of dispute, the competent court of the district where the property is located shall finally determine the case.

The land acquisition law stipulates that the compensation for the acquired property is paid as cash. However, the Administrative Organization is permitted to provide replacement land rather than cash provided that:

- rights owner desires to receive replacement land rather than cash compensation;

- replacement lands are lawfully transferable and is in the possession of the Administrative organization and;

- expert evaluation in the manner prescribed in the Law is carried out with respect to both the acquired and the replacement lands to arrive at the comparative prices and payment of differences.

The Land Acquisition Law recognizes third party rights on acquired land and entitles such rights owners a share in the compensation. The types of rights recognized under the law includes (a) business or goodwill right (b) right of roots (c) right of development / standing Property (d) right of enjoyment / exploitation and (e) right of easement. Where third party rights exist, the apportionment of compensation between property owner and rights owner will be governed by instruments such as existing written agreements between the parties, expert assessment or the customary practice as appropriate.

Religious laws and codes that govern religious endowments (properties dedicated for religious purposes) will be taken into consideration while acquiring endowment properties. If sale and transfer of an endowment is permitted by the religious laws under which it is endowed, those will be acquired in accordance with the regular provisions of the Land Acquisition Law. If such sale/transfer is not canonically permitted, the property is acquired on a long-term lease. In either case, the property is evaluated by legal experts and the compensation is paid to the beneficiaries/administrator of the endowment.

If a property under acquisition belongs to a government organization or state agency, it may be taken over through an agreement between the ministries or directorates. If the land, structures, and installations belong to government companies which are not permitted to transfer property under the regulations of the company, its price shall be payable according to the determined price in the chart of the company.  In this case, the property shall be transferred to the administrative organization in an irrevocable manner.

##### Appendix II: Task Description for Monitoring and Evaluation

Task Description for the Independent Monitor

Implementation of the Raies Kola Diversion Weir and Halil Dasht Pumping Station Resettlement Plan

Introduction

The Alborz Integrated Land and Water Management Project (AILWMP) was approved by the Board of Directors in 2005.  The project assists GOI in piloting a basin-wide Integrated Water Resource Management (IWRM) in Mazandaran Province so that the lessons learned can be replicated in the rest of the country.  The project’s development objective is to demonstrate the benefits of the IWRM at the river basin level by (a) increasing agricultural productivity through the improved irrigation and drainage system and participatory management mechanism; (b) reducing soil erosion and sediment yields into the Alborz Dam, which is currently under construction using GOI funds, through the improved upper watershed management; and (c) protecting the water environment downstream of the Babol River and other water bodies through improved hydrological/water quality monitoring, reservoir operation, and pest management.

The primary beneficiaries of the project are farmers in traditional irrigation and rain-fed areas (total around 77,000), foresters and herders in the upper watershed, fishermen in the ab-bandans and the basin population (total around 973,000) in general. In order to ensure the sustainability of the hydraulic infrastructures and economic efficiency of water use, the project works towards promoting local stakeholder participation in water allocation and distribution decisions at both the basin and farm levels, as well as the devolution of O&M responsibilities to users groups.

Project Components:

The project consists of the following five components:

(a) Upper Watershed, Forestry and Rangeland Management;

(b) Irrigation and Drainage Management;

(c) Establish a Basin Water Fund (BWF); providing assistance for community-based activities for water and natural resource conservation; and establishment of a support system that enables the BWC to discharge its mandate;

(d) Environment Management; and

(e) Project Implementation and Coordination Support.

This report relates to the second component: Irrigation and Drainage. A Resettlement Plan was prepared and disclosed for the dam areas a social analysis of water use was carried out; and two resettlement policy frameworks (RPF) were prepared and disclosed for the irrigation and forestry.  In addition to the resettlement underway for the dam, the irrigation and drainage networks will also necessitate land acquisition and possible resettlement. Now that the project is active and the extent of the impact in the irrigation network for the primary and secondary canals are better known, there is a need for preparation of a resettlement plan for the irrigation area.

The objectives

The objective of this consultancy is to (a) assist the MRWC with the process of resettlement; (b) ensure that the affected people are well informed about the process, their options; (c) ensure that enough leaflets and brochure are disseminated in the affected villages; ensure the LARC committee meetings follow their mandate in the  plan; (d) ensure that the affected people are compensated according to the plan; (e) ensure that community workers are working with the villagers and given them the needed advice; (f) the relocation related activities are made smoothly; and (g) the affected people’s living condition is not worse than before.

Specifically, the task of the consultant is to:

- Verify that the affected people have been well informed about the process (i.e., enough leaflets and brochure have been disseminated among the affected villages, enough consultation is being take place, and the community workers have been closely working with the affected people)

- In the irrigation area, verify how many people opted for cash; how the affected people are compensated for the skewed land as it as noted in the RP, etc.  In the dam areas, verify the physical targets of people compensated i.e., how they are resettled, how many people received land, how many people opted for cash, etc.;

- Identify any issue or problems regarding the restoration of the living condition of the affected people;

- Collect qualitative information. They include finding out if they are happy; what they will use their compensation;

- Verify that the compensation for those without land is based on the schedule;

- Verify that the affected people are compensated for their secondary incomes as it is noted in the RP;

- Make sure that the process of resettlement is followed as it was agreed in the RP; and

- Make sure that the grievance committee meets as scheduled and people have clear idea about the places where this committee convenes.

Tasks

NESPAK, the consultant company in charge of the implementation of the EMP, and its Iranian counterpart, will also monitor the resettlement plans for the dam and irrigation areas under the AILWMP, including the one prepared for Raies Kola Diversion Weir and Halil Dasht Pumping Station.  To this end, the consultant will:

- Review the project documents in Farsi, the Resettlement Plan for Raies Kola Diversion Weir and Halil Dasht Pumping Station and related brochures.

- Submit a report in the exact methodology on how the process of resettlement is followed.

- Visit the affected areas at least twice a month and talk to the affected people, and collect information.

- Keep close contact with the community workers who are assisting the affected people.

- Write a short report on the status of resettlement every six month.

Timing

The consultant should start as soon as possible to monitor the resettlement process as the implementation of Raies Kola diversion weir and Halil Dasht pumping station progresses.

The duration of this consultancy is the same as the time it will take to implement the resettlement process of the Raies Kola diversion weir and Halil Dasht pumping station tentatively due to finish on 28/6/2008.  The consultant will visit the area and collect information every 6 month. A copy of the draft six-month report will be given to both the MRWC and the Bank and is kept also in the Alborz Integrated Land and Water Management Project (AILWMP) project file and MRWC.  The consultant will submit one copy of the report.

Budget and terms of payment

This is part of a comprehensive consultancy for the implementation of the EMP which has been awarded to NESPAK.

APPENDIX III: The Brochure

Mazandaran & Golestan RegionalWater Company

Alborz Integrated Land and Water Management Project (AILWMP)

Funded jointly by the Government of Iran and the World Bank, the project aims at increasing agricultural productivity through the improved irrigation and drainage system and participatory management mechanism; reducing soil erosion; and protecting forest and water environment

During the implementation, the affected population will be duly compensated as explained in this brochure. Please help

the project by reading it carefully.

The project includes rehabilitation and construction of irrigation and drainage systems covering a total area of about 52,000 ha, comprising 33,000 ha of traditional irrigation areas, and 19,000 ha of new irrigation areas. The primary beneficiaries of the project are some 77,000 farmers in traditional irrigation and rain-fed areas, foresters and herders, fishermen in the ab-bandans and the 973,000 basin population.

In case you did not attend the LARC and/or GR meetings you can send your claims to Mazandaran and Golestan Regional Water Company (MGRWC)

Qa’em Shahr Road, Sari, Mazandaran

Telephone of responsible officer:01512233815

Land Acquisition and Resettlement Committee (LARC)

Supervises on how land owners and farmers’ rights are respected; examines entitlement claims; and takes extra measures to help vulnerable groups.

LARC members

Mr. Naji, legal adviser

Mr. Darvishi, technical expert

Mr. Tabandeh, agriculture expert;

Mr.Ghahari, Legal expert

Mr. Esmaeili Ghezam, social  Worker

Village representative, nominated by the Village Islamic Council

Larc meets at the village mosque on Wednesdays

Grievance committee (GR)

Links the project and affected communities; provides information; and helps families to make appropriate assistance claims. GR is assisted by:

Mr. Forozan, MRWC Representative

Mr. Jafari, Governor Representative

Mr. Goli, Agriculture House Representative

Mr. Abolhasani, village Representative

Gr meets at the village mosque once a month on Wednesdays

How Are You affected?

(If more than one fourth (1/4) of your land is included in the project, you can choose one of the following options:

- You may receive replacement land in Jooybar with an area equivalent to the evaluated price of your acquired land; you will be exempted of network connection costs for agriculture; and you will receive three years the assessed value of your annual cropping income.

- You may receive cash compensation equal to the replacement value for your land as assessed by an expert through legal procedures acceptable to you.

- You may identify land which will be purchased by MGRWC with the replacement value for your land as assessed through legal procedures.

- You may receive replacement land with an area equal to the replacement value for your land as assessed through legal procedures from land parcels available after construction. This land will be prepared for agriculture.

How Are You affected?

(If less than one fourth (1/4) of your land is included in the project, you may receive cash compensation equal to the replacement value for your land as assessed by an expert through legal procedures acceptable to you.

(If your house is acquired by the project, you may receive the full replenishment value of the house to purchase a similar one, in addition to 15% of the evaluated price as the moving allowance.

(If after acquisition the remaining land is rendered unviable or redundant of the main property, you may receive cash compensation equal to the replacement value for your land as assessed through legal procedures. Remaining skewed parcels of land will be acquired and compensated if you want. And at least 15% of the land price will be paid for those remaining skewed pieces of land which will still be usable and not acquired.

Other Compensations

(If crops, trees and other cultivation are damaged by the project, in addition to the land compensation, you may receive 3 times your annual income as determined through legal procedures.

(If you are a landless laborer or you have livestock or bees, etc. and you are affected by the project, you may receive 3 times annual income as determined by an expert through legal procedures.

(If a public property is included in the project, it is acquired according to the law and compensation will be paid to the relevant agencies. For graveyards, if the affected person wishes to move a grave, MGRWC will pay the full cost of such transfer, including purchasing of a new graveyard.

(If transportation or communication links of the village are disrupted alternate road links will be provided.

# Footnotes

See Appendix I for main provisions of the Law.

See Appendix II.

If the disputants fail to agree on the appointment of experts, experts shall be appointed by the competent court of the district where the land is located.  In case there is no authorized expert in the area, the services of informed persons, approved by the court, shall be utilized.

Upon determination of the fare value by the experts, the executive shall deposit the same in the local court. The court then shall appoint a representative to transfer the property to the executive on behalf of the owner. After this, the executive agency may take over the property as required.

If the payment is not made within three months, the rights owner may refer to the competent court and request blockage of the administrative organization until the payment is made.  The competent judge should process the case without delay and issue the necessary order; if the specified price is paid, the blockage of the administrative organization shall be removed immediately.

# Text boxes

Send Brochure and Letter

Document Present Condition

First LARC Meeting

Second LARC Meeting

Pricing and Compensation method Determined

Informing the stakeholder

Compensation paid

Three-expert committee

Legal document prepared

Legal document prepared

Compensation paid

Agrees

STAGE ONE

STAGE TWO

Disagrees

RP466

V 2