|  | September 2014 |
| --- | --- |

RP1098 V1 REV

Transmission Line Reconstruction Project Hrazdan to Shinuhair Corridor, Armenia and Rehabilitation of Haghtanak, Charentsavan-3 and Vanadzor-1 substations, Armenia

Resettlement Policy Framework (RPF)

Final Report

Table of Contents

1.	Summary	1

2.	Introduction	2

2.1	Project Description	2

2.2	Description of the project components for which land acquisition and relocation are required	4

2.3	Rationale for Preparation of a Resettlement Policy Framework (RPF)	6

2.4	Principles and objectives governing resettlement preparation and implementation	6

2.5	Scope of Resettlement within the Project	7

3.	Institutional and Legal Framework	9

3.1	Institutional Framework	9

3.2	Legal Framework	15

3.3	Comparison of Armenian Laws and the Policy for Involuntary Resettlement of the World Bank	17

3.4	Gap Analysis	18

4.	Eligibility and Entitlement Framework	20

4.1	Eligibility	20

4.2	Entitlement Framework	20

4.3	Methods for Valuation of Assets	25

5.	RAP Preparation, Review and Approval	28

6.	Implementation Process	30

6.1	RAP Implementation Process	30

6.2	Grievance Mechanism	37

6.3	Institutional Capacity	40

6.4	Monitoring	41

7.	Public Consultation and Disclosure	44

8.	Costs and Budget	48

9.	Annexes	49

9.1	Impact Investigation List / ESIA	49

9.2	Provisional Entitlement and Compensation Matrix	60

9.3	Checklist for Census Information	64

9.4	References	70

9.5	Sample Census Format	72

9.6	Sample Inventory of Losses Format	73

10.  Minutes of Public Consultation						 69

ABBREVIATIONS AND ACRONYMS

| ADB | Asian Development Bank |
| --- | --- |
| CC | Construction Contractor |
| EBRD | European Bank for Reconstruction and Development |
| EMF | Electric and Magnetic Fields |
| ESIA | Environmental and Social Impact Assessment |
| ESMP | Environmental and Social Management Plan |
| ESREE | Electricity Supply Reliability and Energy Efficiency Project |
| ESRP AF | Additional Financing for Electricity Supply Reliability Project |
| HVEN | High Voltage Electric Networks |
| kV | Kilovolt |
| IUCN | International Union for Conservation of Nature |
| KWh | Kilowatt-hour |
| MW | Megawatt-hour |
| MENR | Ministry of Energy and Natural Resources of RA |
| MNP | Ministry of Nature Protection of RA |
| MOC | Ministry of Culture of RA |
| MOTC | Ministry of Transport and Communication of RA |
| NGO | Non-Governmental Organization |
| PAP | Project Affected Person |
| PCR | Physical Cultural Resources |
| R2E2 Fund | Renewable Resources and Energy Efficiency Fund |
| RA | Republic of Armenia |
| RAP | Resettlement Action Plan |
| ROW | Right of Way |
| RPF | Resettlement Policy Framework |
| SEA | Strategic Environmental Assessment |
| SEI | State Environmental Inspectorate |
| SNCO | State Non-commercial Organization |
| TOR | Terms Of Reference |
| UNDP | United Nations Development Program |
| WB | World Bank |
| WWF | World Wide Fund for Nature |

Definitions

Resettlement, in Bank terminology, covers all direct economic and social losses resulting from land taking and restriction of access, together with the consequent compensatory and remedial measures. Resettlement is not restricted to its usual meaning—physical relocation.

Resettlement can, depending on the case, include (a) acquisition of land and physical structures on the land, including businesses; (b) physical relocation; and (c) economic rehabilitation of displaced persons (DPs), to improve (or at least restore) incomes and living standards.

Project affected persons (PAPs) means persons who suffer from a direct economic or social adverse impact of the project, through

loss or damage of assets

land expropriation

involuntary displacement

adverse effect on right, title, interest in any house, land (including premises, agricultural and grazing land) or any other fixed or movable asset acquired or possessed (temporarily or permanently;

adverse effect on access to productive assets (temporarily or permanently); or

adverse effect on business, occupation, work or place of residence or habitat.

Resettlement Policy Framework (RPF) is a resettlement document to be prepared if the extent and location of resettlement cannot be known at appraisal because the project has multiple components or if the final design (as in this case) is determined at a later stage (final design during construction process). The policy framework establishes resettlement objectives and principles, organizational arrangements, and funding mechanisms for any resettlement operation that may be necessary during project implementation. The framework also estimates the probable number of affected persons and resettlements, and especially for financial intermediary projects, assesses the institutional capability to design, implement, and oversee resettlement operations. When during project implementation the extent of resettlement in any subproject becomes known, a RAP (or an abbreviated RAP, depending on the scale and severity of impacts) is prepared before the investment is approved for funding (OP 4.12, paras. 29–30).

Resettlement Action Plan (RAP) is a resettlement document to be prepared when the exact location of the project i.e. final detailed line routing and exact tower locations are identified. If the final line impacts settlements below the safety distance specified in the law, land acquisition leads to physical displacement of persons, and/or loss of shelter, and /or loss of livelihoods and/or loss, denial or restriction of access to economic resources. RAPs are prepared by the party impacting on the people and their livelihoods. RAPs contain specific and legally binding requirements to be abided by to resettle and compensate the affected party before implementation of the project activities causing adverse impacts. RAPs contain a census of PAPs, including cadastral information and a detailed inventory of losses.

Compensation means the payment in kind, cash or other assets given in exchange for the taking of land, or loss of other assets, including fixed assets thereon, in part or whole.

Land acquisition means the taking of or alienation of land, buildings or other assets thereon for purposes of the Project.

Replacement cost for agricultural land means the pre-project or pre-displacement, whichever is higher, value of land of equal productive potential or use located in the vicinity of the affected land, plus the costs of:

preparing the land to levels similar to those of the affected land;

any registration, transfer taxes and other associated fees.

Replacement cost for houses and other structures means the prevailing cost of replacing affected structures of the quality similar to or better than that the affected structures, in an area. Such costs shall include:

a) building materials

b) transporting building materials to the construction site;

c) any labor and contractors’ fees; and

d) any registration costs.

Cut-off date is the date of commencement of the census of PAPs within the project area boundaries. It is the date from which onwards, any occupation or purchase of land that is used for the project, will not be eligible for compensation.

Vulnerable Groups refers to people who cannot cope with crisis or shock situations to maintain their livelihood. In practice, these are often:

widows, the disabled, marginalized groups, low income households and informal sector operators;

incapacitated households – those no one fit to work and;

child-headed households and street children.

This group is among other things, characterized by low nutrition levels, low or no education, lack of employment or revenues, old age, ethnic minority and/or gender bias.

# Summary

The present Resettlement Policy Framework (RPF) has the objective to clarify resettlement principles and organizational arrangements for the planned replacement of the 220 kV transmission line Hrazdan-Shinuhair and rehabilitation of Haghtanak, Charentsavan-3 and Vanadzor-1 substations (SS).

As the line is a subject of complete replacement, and for technical reasons will have to be shifted 50 m to one side, and several bypass areas are constructed, and key transmission assets at Haghtanak, Charentsavan-3 and Vanadzor-1 substations are subject to rehabilitation/replacement, the necessity for land acquisition, compensation and relocation needs to be considered. The present RPF seeks to support the development of a subsequent Resettlement Action Plan (RAP) and to support HVEN with the task of planning and implementing compensation and relocation provisions. For each section of the line a specific RAP may be prepared.

For the preparation of the present document a field survey of the entire line and substations sites has been undertaken, including discussions with representatives of potentially affected population and stakeholder interviews in the affected regions.

Several sensitive areas, where villages are affected by the line and planned bypasses needed to be revised have been encountered and discussed with representatives of the HVEN. The flexibility of the design-phase has been appreciated as an advantage in order to avoid settlements and other high impact areas (see ESIA Report).

An in-depth public consultation and socio-economic survey, including census, cadastral information inventory of losses will have to be made when the final design is prepared.

The field research has been complemented by a detailed analysis of satellite images as well as an analysis of the legal and institutional framework by a local legal expert. A focus has been placed on the analysis of existing practices of land acquisition / expropriation for public interest, the valuation methodologies and the entitlement framework. Existing experiences from other sectors than the electricity transmission sector have been reviewed and adapted for the purpose of the Project.

# Introduction

## Project Description

## Replacement of the 220 kV transmission line Hrazdan-Shinuhair

The Government of the Republic of Armenia has requested financial assistance from the World Bank (WB) to perform the environmental due diligence process for the Electricity Supply Reliability and Energy Efficiency Project (ESREE). Besides the component of energy efficiency, ESREE implies an electricity transmission component aiming at a complete replacement of the around 230 km long high-voltage transmission line from Hrazdan substation (in the north-east of Armenia) to Shinuhair substation (in the south of the country) to enhance the reliability and capacity of the transmission network and to close the power supply gap in Armenia.

The power transmission rehabilitation component (named “the Project” in the following) comprises the five separate sections Noraduz (45 km), Lichk (25 km), Vardenis (45 km), Vayk (70 km) and Vorotan 1 (40 km) from the central regions (Kotayk Marz), via the city of Vayk, to Southern Armenia (Syunik Marz, City of Goris). Total length of the line is 232,5 km. Substations and power plants are located in Hrazdan (Hrazdan Thermal Power Plant), Gavar, Lichk, Yeghegnadzor, Shaghat village (Spandaryan Hydro Power Plant) and Shinuhair. The Project will include the erection of new towers/pylons including foundations, replacement of existing conductors, insulators and other key pieces of infrastructure and equipment.

The new transmission line will run mostly parallel to the old one (50 m distance). It will mainly follow the existing Right of Way (ROW) with some deviations to bypass settlements, cultural sites, difficult terrain etc.

The existing line has been commissioned in 1956 and is at the edge of its life span and technically not up to date anymore. In the course of this replacement the diameter of the conductors being 300 mm² today will be augmented to 400 mm² in order to increase capacity and reliability of power transport.

Important parts of the land within the corridor (ROW) are private and municipally owned lands that are used for agriculture, horticulture and livestock grazing or forage making. A very small area is forested land.

The present line traverses a relatively high number of villages and towns, where it is not possible to shift the ROW 50 m to the side without affecting settlements. For this reason bypass sections have been chosen to avoid settlements and involuntary relocation.

It is expected that the number of persons to be relocated is minimal, if all the bypasses are constructed as planned in the pre-design / feasibility design phase.

Rehabilitation of Haghtanak, Charentsavan-3 and Vanadzor-1 substations

Additional Financing for the Electricity Supply Reliability Project (ESRP AF), requested by the Government of Armenia, intends to increase the reliability and capacity of the transmission network through rehabilitation/replacement of key transmission assets. To achieve this objective, the ESRP AF will include complete rehabilitation and expansion of Haghtanak substation (SS), complete rehabilitation of Charentsavan-3 substation and rehabilitation of Vanadzor-1 substation. The scope for Component 1 of this project is as follows:

- Haghtanak substation: The substation was commissioned in 1988 and has not been rehabilitated since then. The key equipment and supporting structures need replacement because of lack of maintenance parts and erosion of concrete foundations and steel supports. The poor condition of equipment will increase the frequency of outages due to equipment failure. The rehabilitation would include: (a) complete replacement of 220 kV Open Switch Yard (OSY); (b) replacement of two 220 kV Main Transformers (MTRs); (c) replacement of 10 kV cubicles and the associated building; (d) installation of SCADA system and replacement of protection relay equipment; and (e) construction of a new building for control and dispatching center. HVEN also proposed to construct a new 110 kV OSY with four overhead transmission lines (OTLs)  to reduce the load of Shahumyan-2 substation (SS) feeding the Western parts of the city of Yerevan in order to improve reliability of supply. All of these activities will take place within the existing territory and footprint of the substation.

Haghtanak substation is located in the Western part of the capital city of Yerevan. The construction site has flat topography and is surrounded by small-scale vineyards to the south and south-east and by small production units to the west and south-west. The vineyards are owned by the residents of neighboring rural communities and are cultivated by them for personal use. An undeveloped land is located to the north of the substation.  The closest residential area is about 300 m away from the substation fencing.

- Charentsavan-3 substation: The substation was commissioned in 1985 and has not been rehabilitated since then. The poor conditions of equipment causes supply failures not only to customers supplied by this substation, but also other substations because Charentsvan-3 plays the switching station role with eight 110 kV OTLs.  The rehabilitation would include: (a) complete replacement of 110 kV OSY; (b) replacement of two 110 kV MTRs; (c) replacement of 10 kV cubicles and the associated building;  (d) installation of SCADA system and replacement of protection relay equipment; and (e) construction of a new building for control and dispatching center. All of these activities will take place within the existing territory of the substation.

The Charentsavan-3 substation is located in the north-east of the city of Charentsavan (Kotayk region), in north-western part of Armenia. The substation site has flat topography and is surrounded by wheat fields to the north and north-east and by raspberry plantation to the south-east; these cultivated lands are private. There are hayfields to the north-west and apple, apricot and cherry trees as well as small haricot plantation to the west, south-west and south of SS, cultivated on public lands; land use is unregistered. All crops are grown by the residents of neighboring communities for personal use. The closest residential area is about 1 km away from the substation fencing.

- Vanadzor-1 substation: The substation was commissioned in 1933 and partial rehabilitation was performed in 1960s. About half of 110 kV section of the substation was rehabilitated in 2008-2010 under KfW financed project, including rehabilitation of one transmission line bay, two main autotransformer bays, and the associated main bus bars. However, the remaining sections of the substation require rehabilitation. The rehabilitation would include: (a) remaining 110 kV bays and main bus bars; (b) two voltage transformer bays; and (c) 6 kV and 10 kV sections with associated SCADA and protection relays. All of these activities will take place in the area of an already existing SS.

Vanadzor-1 substation is located in the city of Vanadzor (Lori region), in the north-western part of Armenia. The SS site has nearly flat topography and is surrounded by Chemical Combine to the east, south and south-west. There are traction substation and fuel station to the north and north-east of the SS on the other side of the adjacent road. The closest residential house is about 150 m away from the substation fencing.

## Description of the project components for which land acquisition and relocation are possible:

Replacement of the 220 kV transmission line Hrazdan-Shinuhair

As the transmission line will not be replaced in the same ROW of the existing transmission line, land acquisition is required for all components that have a permanent impact on land and land use (subject to height limitations). Relocation of houses will be required if houses are located in the ROW of the new line and minimum safety distances are not met.

Land acquisition will be required for:

construction of tower foundations

new land for resettlement of households to be relocated

Relocation will be required for:

houses that are located in the final ROW and for which safety distances / EMF safeguards cannot be respected .

Compensation will be required for:

damages to crops / trees during land survey

damages to crops / land for construction of access roads

damages to crops for lay down areas and during stringing procedure.

land required for the construction of temporary access roads

Agriculture (with height limitations) and livestock grazing will be possible in the ROW with exception of permanently sealed land at tower foundations.

See also ESIA report and detailed impact identification list (Annex 9.1)

Rehabilitation and expansion of Haghtanak substation:

The public road near the SS entrance will be used to access the site from the north. There are also access roads around the SS fencing. Use of the access roads is not expected to restrict access to agricultural lands. All construction machinery and equipment will be parked inside the SS fencing area. The project implementation is not expected to have any temporary or permanent impacts on neighboring small factories/workshops.

Rehabilitation of Charentsavan-3 substation:

The public road near the SS entrance is of high quality and will be used to access the site from the north-east during construction activities. Moreover, the SS plot is very large and would be expected to fully accommodate the storage of all construction materials, machinery and equipment.  The project implementation is not expected to have any temporary or permanent impacts on neighboring land owners.

Rehabilitation of Vanadzor-1 substaion:

The public road near the substation entrance will be used to access the site from the north. No private plots will be crossed by the construction vehicles during rehabilitation works. All construction machinery and equipment will be parked inside the SS fencing area. The project implementation is not expected to have any temporary or permanent impacts on the Chemical Combine adjacent to SS fencing.

If for any reason, it becomes necessary to use any private lands for access to any of the three SS sites or for equipment storage, then the HVEN will develop an abbreviated site-specific Resettlement Action Plan which complies with the provisions of this RPF, and furnish a report on the implementation of the RAP to the World Bank prior to construction commencing. However, this is an outside case and no such resettlement impacts are expected.

## Rationale for Preparation of a Resettlement Policy Framework (RPF)

At the present stage of the Project the formulation of a Resettlement Action Plan (RAP) is not possible, as the final design of the line routing has not been fixed yet. Tower locations will be fixed during the land survey, which is performed by the constructor before execution of physical works. Moreover, no resettlement impacts are currently expected to arise from the SS rehabilitations.  In order to support the project implementer to prepare for RAP activities, the present RPF has been formulated. The purpose of the policy framework is to clarify resettlement principles, organizational arrangements, and design criteria to be applied to subprojects to be prepared during project implementation. The RPF contains information that will later go into the RAP. The RAP or Abbreviated RAP (as appropriate) will then need to be complemented with a detailed census, including cadastral information, an inventory of losses and an enhanced involvement and participatory consultation of PAPs. The possibility to prepare section specific RAPs for the 5 line sections and/or substations exists.

## Principles and objectives governing resettlement preparation and implementation

OP 4.12 states that “involuntary resettlement should be avoided where feasible, or minimized, exploring all viable alternative project designs” (para. 2a). This fundamental policy objective reflects the recognition that resettlement can be severely harmful to people and their communities. The choice of project Alternative 3 (bypasses of populated areas / use of old ROW in minimum three locations, see Chapter 2.5) has been made to avoid resettlement. It is crucial to follow this principle during the final design and construction of the transmission line. The impact assessment (ESIA/ESMP) and recommendations in this RPF are made for this alternative.

A Resettlement Action Plan (RAP) will be prepared covering land acquisition, compensation (e.g. damages to crops) and relocation issues, and PAPs will be assisted in regaining or improving their standard of living at least to pre-project level since no PAP should be worse off through the impact of the project.

Consultation with PAPs on compensation, disclosure of resettlement information to PAPs will be ensured beyond pure legal notification of expropriation decree. The Compensation & Resettlement Action Plan (RAP) will be disclosed in Armenian Language. Early notification, disclosure of planned resettlement issues in an appropriate time-frame and the possibility to choose between several options is a question of human dignity that should not be violated by the project. A Public Consultation and Disclosure Plan (PCDP) will be prepared during the early stage of RAP preparation. Public Consultation will include participatory involvement of directly affected persons as well as community representatives, and will include awareness raising about grievance mechanism, options for legalization of land titles and other legal assistance. Public consultation steps have respect the requirements of Aarhus Convention esp. article 6 (see ESIA chapter 3.1.)

People in rural areas, especially poorer sections do often not possess legal land titles for their dwellings or agricultural land, as traditional use-rights have been sufficient for them or privatization process has passed beyond their consideration. OP 4.12 considers them equal to land owners with legal land titles. PAPs without land titles or other registration details (e.g. informal dwellers or land users) will receive a monetary compensation instead of land and will be fully compensated for losses. For loss of houses (e.g. squatters) PAPs will receive full relocation package, since vulnerability status will mostly be stated. Vulnerable and severely affected PAPs will be provided special assistance.

Census surveys and valuation procedures may have ambiguities and errors, land owners might not understand the legal procedures and the supremacy of the national interest etc. There are many issues for conflict and complaints. Instead of addressing the court directly, a grievance mechanism is put in place to settle complaints quickly and give PAPs who may not have experience and faith in court procedures, the opportunity to get their issue settled. This is why appropriate grievance redress mechanisms to solve PAPs grievances will be established and accessible to PAPs. A grievance monitoring survey will round up the resettlement provisions.

## Scope of Resettlement within the Project

Four project alternatives have been considered related to their scope of involuntary resettlement for transmission line reconstruction. Land acquisition for tower construction and necessary relocation of houses / resettlement of households are the main social impacts focused for the present Resettlement Policy Framework.

Alternative 1: “Use of the old ROW and replacement of the line on the tower foundations of the old line”. This alternative would not cause significant expropriation of land and relocation of households as the tower foundations are already state property and in use, and there are only few settlements in the present ROW. In a few cases, the ROW has been used for new construction, mainly of storage houses or stables and in a few cases houses stand below the lines in a safety distance. However, due to technical reasons (long power cuts, stability of the electrical network), Alternative 1 is not chosen.

Alternative 2: “Replacement of the line next to the old ROW (distance of 50 m)”. This alternative means a new construction next to the old line. Acquisition of partly private lands would be necessary for all tower construction sites. The impact on settlements would be significant as the line traverses towns and villages, where distances of settlements to the old ROW are minimal. At least 100 households including various apartment blocks would have to be relocated. Considering the important social impact on involuntary displacement this alternative was not chosen.

Alternative 3: “Replacement of the line in a distance of 50 m of the old ROW and additional new bypasses around settlements, as well as use of the old corridor / old tower foundations in minimum three locations (two in town of Gavar (Gegharkunik Marz), one at village Malishka (Vayots Dzor Marz).” Acquisition of partly private lands would be necessary for all tower construction sites as well as for the construction of new access roads especially for bypasses and unusable old access roads.

Alternative three is chosen with the objective not to cause the necessity to relocate households; however, the final design is not yet available. With careful design it should be possible to construct the line without causing the need to relocate any households. If all suggested bypass options are realized, relocation can be totally avoided. However, when it comes to technical project realization a few households might be affected. As the final design is not available yet, it is estimated that less than 20 households will have to be relocated. The old line shall be completely dismantled and not left standing to serve as a spare parts reservoir. Alternative 3 is the recommended alternative.

Alternative 4: No re-construction of the 220 kV line (No Project). This alternative would not result in any resettlement activities. However this alternative is rejected due to the life-span of the old line that is coming to an end.

Rehabilitation/expansion of Hakhtanak, Charentsavan-3 and Vanadzor-1 substations will not cause expropriation of land and relocation of households as the planned activities take place in the area of already existing SSs and all impacts will be confined to the existing SS yards.

# Institutional and Legal Framework

## Institutional Framework

The HVEN, a state-owned transmission company established in 1998, is responsible for operation, construction and maintenance of the high voltage power transmission network in the country. The implementation of this component of the project as well as overall HVEN operations will be overseen by the Management Board of the HVEN, chaired by the Minister of Energy and Natural Resources and consisting of eight members representing the HVEN, the Government and power sector companies.

The legal basis of the establishment of HVEN was the Government decree No. 450 adopted 20 July 1998. HVEN was reorganized as a closed joint stock company on 21 August 1998. HVEN’s charter is approved by the RA Ministry of Energy Decree No. 254-GM, dated 14 August 1998.

The sole stock owner of the HVEN is the Republic of Armenia. The management of the stock is delegated to the RA Ministry of Energy in accordance with the RA Government Decree No. 1694-N dated 6 November 2003.

The HVEN’s principal activities are:

Electricity transmission

Electricity production (wind farm)

Construction, reconstruction, modernization, renovation of energy facilities

Construction of high voltage grids

Research and development works of energy facilities.

Operating principles:

As per Article 23 of the Energy Law (Licensing of Operations in the Energy Sector) transmission (transportation) of electricity, as well as construction of transmission (transportation) networks in electric energy is a licensed activity in Armenia. Only the Licensees holding adequate Operational Licenses in compliance with the EL may engage in electric and thermal power and natural gas sale/purchase (purchase with intent to sell) activities, in accordance with the License conditions and Market Rules.

In addition to that as per Article 36 (Transmission (Transportation) Licenses) of the EL the electrical energy Transmission Licensee is granted the right to provide electricity (capacity) transmission service throughout the Republic of Armenia and the right to transmit electricity (capacity) through the territory of the Republic of Armenia to third countries. The Electricity (capacity) Transmission Licensee shall comply with the market rules and contracts.

Functional Principles:

The HVEN performs design, operation and maintenance of existing high-voltage electrical network and facilities, including but not limited to:

High voltage substations (220 kV/110 kV/35 kV/6 kV)

Overhead high-voltage transmission lines (330 kV /220 kV/110 kV)

Wind power plant installed on Pushkin pass area (2.64 MW of installed capacity).

- The HVEN implements also investment projects on new construction, including but not limited to:

High voltage substations (220kV)

Overhead high-voltage transmission line (400kV/220kV).

Kotayk sub branch

Fig. 3-1: Organization chart of HVEN

- Source: HVEN Operations Manual, Chapter 3

Environmental and Social Department:

With the implementation of ESMP and RPF/RAP a new range of tasks is coming under the responsibility of the HVEN. For the time being the institution has not sufficient specially qualified employees to cover the tasks. The creation of an Environmental and Social Department with qualified and well paid staff is highly recommended. Subsequently, training of the staff should be undertaken by experienced trainers on international safeguards and implementation procedures.

Other Stakeholders:

Other Stakeholders of the project within the Government of RA and the non-governmental sector of RA are:

Government of RA:

Ministry of Energy and Natural Resources

Ministry of Nature Protection:

Department of Protected Areas

Environmental Expertise SNCO

Ministry of Agriculture:

Hayantar SNCO (Forest)

Ministry of Culture:

Agency of History and Cultural Monuments Protection

National Cadastre

Local Administration:

Local Cadastre Offices of Gegharkunik, Vayots Dzor and Syunik Marzes

Environmental Departments of Gegharkunik, Vayots Dzor and Syunik Marzes

Departments of the Protection of Monuments of Gegharkunik, Vayots Dzor and Syunik Marzes

Sevan National Park Administration.

Universities / Research Insitutions:

American University of Armenia (AUA), Acopian Centre for the Environment of AUA

National Academy of Science (NAS) of RA , Institute of Archeology and Ethnography of NAS.

NGOs

WWF Armenia

Women’s Resource Centre

Association of Women with University Education.

Other Local NGOs as derived from REC regional reports status 2007 are:

Gegharkunik Marz:

“Barekamutyun” National minorities and women council of Gegharkunik region, NGO

Martuni women community council

Armenian Red Cross Gegharkunik region branch

“Erkir Molorak” human and environmental advocacy support / legal support NGO

Martuni “Tatev” NGO

“Kaputachya Sevan” NGO

“Areguni” NGO

“Geghama” young regional association NGO

Vayots Dzor Marz:

Women's Regional Council of Vayots Dzor Marz, Yeghegnadzor

Plants cultivation and animal husbandry agricultural systems

Hrachya Mkrtchyan “Shogh” Society development support NGO

Consumer rights protection” center

Vayots Dzor Marz's youth center

Greens' Union of Armenia Vayk branch, Vayq town

“Aroghj @ntaniq” NGO, Shatin village

Syunik Marz:

“ Peras“ environmental NGO

“ Club of Environmentalists-Ecologist“ environmental NGO

“ITEK“  NGO

“GEA“ environmental NGO

“LAS“ NGO

“Ekosis“ environmental NGO

“Social Fund of Millennium Development“ Fund

A selection of national and local stakeholders has been contacted for consultation on the ESIA / RPF and participation in consultation workshops.

Key Stakeholder Matrix:

| No | Stakeholder | Role/Responsibility |
| --- | --- | --- |
| 1 | HVEN | Overall responsibility for the Project including preparation, implementation and financing of all compensation and resettlement tasks and cross-agency coordination, public consultations, hiring of consultants etc. HVEN’s Social and Environmental Unit / HSE department to be created will coordinate RAP implementation. |
| 2 | Ministry Nature Protection / Environmental Inspectorate | Member of Steering Board; Controls Environmental Compliance of Construction Activities |
| 3 | SNCO for environmental Expertise | Provides Environmental Permit |
| 4 | Ministry of Energy and Natural Resources | Member of Steering Board |
| 5 | Ministry of Finance | Provides the budgets for implementation |
| 6 | Ministry of Agriculture / SNCO Hayantar | Consults on Forest replanting and nursery |
| 7 | Ministry of Culture / Department for the Protection of Monuments | Accompanies design team to ensure that cultural heritage sites are bypassed or over-spanned |
| 8 | State Committee of Real Estate Cadaster | Responsible for providing information about the status of real estate ownership, and is in charge of the state registration of ownership |
| 9 | Local Courts | Review the cases of expropriation issues, carry out a hearing and decide whether the land can be expropriated and at what price |
| 10 | Independent Asset Valuators | Accredited private firms who are hired to evaluate the affected assets |
| 11 | Community leaders of all affected villages | Accompany design team to design bypasses of settlement areas |
| 12 | NGOs (i.e. WWF, Social and Environmental Association, regional NGOs) | Advocacy for PAPs and Environmental Good Practice; Participation in Public Consultation |
| 13 | Women’s organizations / Women’s Regional Council | Consult on RAP, support women headed vulnerable households |
| 14 | Social Workers / Legal experts | Support vulnerable households / support households without legal land titles in legalization procedure |
| 15 | World Bank | Monitoring of Safeguard compliance; supervision of project, initiate and review RAP and provide clearance to contract awards and signing/initiation of civil works to the Project. |
| 16 | CC/International Consultants | Support HVEN with design, RAP tasks, census, inventory of losses, social surveys, external monitoring, trainings etc. |

## Legal Framework

In Armenia, the relationship on expropriation of property for public and state purposes is regulated by RA Constitution, RA Law on Expropriation of Property for Public and State Purposes and other legal acts. According to the point 3 of Article 31 of RA Constitution, the private property may be alienated (expropriated) for the needs (purposes) of the society and the state only in exclusive cases of prevailing public interests, in the manner prescribed by the law and with prior equivalent compensation. The constitutional base for the expropriation of property for public and state purposes is the exceptional prioritized public interest.

Constitutional conditions for the expropriation of property for public and state purposes are:

a) 	Expropriation should be provided within law regulation.

b) The equivalent compensation against expropriated property should be provided in advance (hereinafter referred to as Compensation).

RA Law on Expropriation of Property for Public and State Purposes (Law on EPPSP) envisages the base, regulation on expropriation of the property for public and state purposes, regulation of the compensation given for the alienated property, the definition of the exceptional prioritized public interest and the regulation of its affirmation. That law applies to all objects (immovable and movable property, property rights, securities etc.) (hereinafter referred to as the Expropriated Property) that belong to the physical person and legal entities as well as communities (hereinafter referred to as the Proprietors) by ownership right, which are situated in RA or are officially registered or recorded in RA in accordance with the law.

Exceptional prioritized public interest may pursue maintenance of state protection, public and state security; maintenance of projects of community or intercommunity significance in the field of the development of communication substructure, transport, energy, land use, land study, city construction, energy supply, water supply; maintenance of protection of the environment.

Land Code of the Republic of Armenia: According to Article 66 of the Land Code, state and community/municipal lands can be alienated to persons licensed in the distribution of electricity in the case of the provision of land for the construction of buildings and facilities provided by the design documentation of electricity supply systems. For such cases the Land Code of RA defines the price of alienation equal to the cadastral price of the land. The land can be alienated to HVEN only after the communities have changed the lands category to the category of energy, transportation, communications, utilities infrastructure, and the lands will be alienated by price equal to the cadastral price of the lands with category of energy, transportation, communications, utilities infrastructure.

RA law On the Real Estate Assessment Function was adopted in 2005.

The law defines the fundamentals of real estate assessment function and regulates the relationships concerning real estate assessment. The article 6 defines the objects of real estate assessment.

According to the law (article 8) the real estate assessment is obligatory for the following cases:

a)	alienation of real estate that belongs to state or communities, save for privatization of state property and alienation of state or community lands,

b)	expropriation of property for public and state purposes,

c)	investment of real estate in capital stock of a legal entity or fund,

d)	realization of real estate as a result of exemption,

e)	other as may be defined by the law of RA.

The activity of real estate assessment requires licensing (article 9); accordingly the activity must be exercised by legal and natural persons after acquiring a license for real estate assessment as prescribed by RA law “On Licensing”.

## Comparison of Armenian Laws and the Policy for Involuntary Resettlement of the World Bank

|  | Armenian Laws and Regulations | World Bank OP 4.12 | Application |
| --- | --- | --- | --- |
| Land owners | Land compensation only for titled landowners | Recommends land-for-land compensation. Other compensation is at replacement cost. | WB OP 4.12 applies |
| Land users | Land compensation only for registered land users | Lack of title is not a bar to compensation and/or rehabilitation. Non-titled land users also shall receive rehabilitation. They are entitled to some form of compensation whatever the legal recognition of their occupancy is. | WB OP 4.12 applies |
| Land users | Crop losses compensation provided only to registered land users (landowners and legal tenants) | All land users (legal or illegal) are entitled to compensation for crops. Land users may be entitled to replacement land and income must be restored to pre-project levels at least. | WB OP 4.12 applies |
| Houses & other structures | All affected houses/buildings are compensated for buildings damages/demolition caused by a project, with the exception of unregistered commercial structures | World Bank Policy includes compensation for unregistered commercial structures as well. | WB OP 4.12 applies |
| Land valuation | Land valuation based on current market value plus 15% of the assessed value. | Land valuation based on current market rate/replacement value | Armenian Legislation applies |
| Public Consultation and Disclosure | Information on impacts quantification/costing, entitlements, and amounts of compensation and financial assistance are to be disclosed to the PAPs prior to the date defined in the Government Decree for Eminent Domain/ on Preliminary Study. | Public Consultation and Disclosure in participatory manner with affected people on community level. PCDP to be developed together with RAP. | Both WB OP 4.12 and Armenian Legislation apply |
| Livelihood Restoration | No provision for income/livelihood rehabilitation measure, allowances for severely affected PAPs and vulnerable groups, or resettlement expenses | The World Bank requires rehabilitation for income/livelihood, for severe losses, and for expenses incurred by the PAPs during the relocation process | WB OP 4.12 applies |
| Loss of Land Value in ROW | No provision for the loss of land value under the conductors (e.g. no construction possible) | Owners of lands that are earmarked as construction land by the community will receive compensation for loss of value. | WB OP 4.12 applies |

## Gap Analysis

The main difference of the legal framework of the RA and OP 4.12 is related to the compulsory ownership status of affected land and dwellings in Armenian law, whereas OP 4.12 grants compensation and relocation support even if legal land titles are absent. For the planned project OP 4.12 must be applied. This means that if the requirements of OP 4.12 are more stringent than the national legislation, then the more stringent requirements of OP 4.12 are to be applied.

Other issues arise when it comes to implementation and monitoring, where Armenian legal framework tends to be vague and sometimes ambiguous. There is a considerable gap between enforcement of the law and OP 4.12 safeguards. Construction contractor will be responsible for preparation of RAP, public consultation support, training of social and environmental staff and monitoring is suggested to bridge the gap.

# Eligibility and Entitlement Framework

## Eligibility

PAPs entitled for compensation or relocation provisions under the Project are:

(a)	All PAPs losing land either covered by legal title/traditional land rights, land that can be legalized, or land without legal status;

(b)	Tenants and sharecroppers whether registered or not;

(c)	Owners of buildings, crops, plants, or other objects attached to the land; and

(d) 	PAPs losing business, income, and salaries.

Compensation eligibility will be limited by a cut-off date on the day of the detailed census and inventory of losses. New settlement, improvement or start of activity in the affected areas after the cut-off date will not be eligible for compensation.

PAPs however will be given sufficient advance notice and requested to vacate premises. Affected people will get the opportunity to dismantle affected structures prior to project implementation; however they won’t have to bear the cost of total demolition. Construction materials that PAPs chose to re-use will not be confiscated and they will not pay any fine or suffer any sanction. Remaining structures and unused material will be dismantled by the implementing agency.

PAPs having to relocate will be given new land, supported with registration of legal land title and building of new house. PAPs will be involved in all decisions related to their relocation and be given different options for choice. Livelihood restoration measures will be financed to improve PAPs livelihoods and living conditions or at least restore them to pre-displacement levels.

## Entitlement Framework

Entitlement provisions for PAPs losing land, houses and other structures as well as income, rehabilitation subsidies will include provisions for permanent or temporary land losses, buildings losses, crops and trees losses, a relocation subsidy, and a business loss allowance based on tax reports and/or lump sums. As there are no recent experiences from transmission line construction rehabilitation entitlements have been based on experiences from the road infrastructure sector, i.e. MoTC RA / ADB, Dec. 2010.

- PAPs may be classified in one of the following three groups:

- (a) Legal owners: those who have formal legal rights to land (including customary and traditional rights recognized under the laws of the country);

- (b) Legalizable PAPs: those who do not have formal legal rights to land at the time the census begins but have a claim to such land or assets--provided that such claims are recognized under the laws of the Republic of Armenia or become recognized through any legal steps necessary to ensure the effective implementation of resettlement activities under the project, including, as appropriate, a process for recognizing claims to legal rights to land--including claims that derive from customary law and traditional usage.

- (c) Non-legalizable PAPs: those who have no recognizable legal right or claim to the land they are occupying.

4.2.1 Land

The entitlements are detailed below:

Legal owners of agricultural land will be compensated at either (i) in cash at market or cadastral value (whichever the highest) plus a 15% allowance. When there are no active land markets cash compensation will be based on the value of a replacement plot within the same village acceptable to the PAP plus 15% allowance or (ii) through replacement land within the same village equal in value/productivity to the plot lost acceptable to the PAPs. Non-directly affected sections of a plot which become inaccessible or unviable for cultivation or any use after the impact will be included in the affected land. When >10% of a PAP agricultural land is affected, PAP (owners, leaseholders and sharecroppers) will get an additional severe impacts allowance (see definition on page 21). Compensation will be free of deductions for transaction and registration costs.

Legal owners of nonagricultural land will be compensated in cash at market value plus a 15% allowance. If there is no market rate, compensation will be the provision of a replacement plot acceptable to the PAP within the same village or cash compensation based on the cost of replacement land plus 15% allowance. Non-directly affected sections of a plot which become inaccessible or unviable for cultivation or any use after the impact will be included in the affected land. Land that is earmarked for village development/residential land shall be avoided wherever possible and needs to be compensated with the appropriate value. PAPs will be consulted on the choice of location of alternative plots and will be given a plot in a location as close as possible to the original site, or if this is not possible cash compensation will be paid. Compensation will be free of deductions for transaction and registration costs.

Legalizable PAPs will be legalized as Legal owner/Leaseholder and paid as Legal owner/Leaseholder.

Non-legalizable PAPs will be compensated with one time allowances in cash equal to the 1) < 1 year – 5%; 2) < 15 years – 14%; 3) < 25 years – 20%; 4) 25 years and more– 25% of market or cadastral value (whichever the highest) of the affected land. They are also entitled to rehabilitation allowance if they belong to the category of vulnerable people as well as to relocation allowance in case of relocation.

Leaseholders will get legal ownership and be compensated as full owners or will be given a new lease. If this is not possible (If in accordance with RA law the leaseholder cannot get legal ownership or he/she refuses to get legal ownership and  receive a new lease and prefers to get compensation)  he/she will receive compensation in cash equal to 1) < 1 year – 5%; 2) < 15 years – 14%; 3) < 25 years – 20%; 4) 25 years and more- 25% of the market or cadastral value (whichever the higher) of the affected land + a 15% allowance.

- 4.2.2 State and Community/Municipal lands

- State and community/municipal lands will be alienated in accordance with subparagraph 7 of paragraph 1 of Article 66 of the Land Code of RA and only after the communities have changed the lands category to the category of energy, transportation, communications, utilities infrastructure. In accordance with paragraph 2 of Article 66 of the Land Code of RA the lands will be alienated by price equal to the cadastral price of the lands with category of energy, transportation, communications, utilities infrastructure. The costs connected with the category changing of state and community lands will be paid by HVEN.

- 4.2.3 Structures

Residential Buildings will be compensated to all PAPs irrespective of the house registration status in cash at replacement cost plus a 15% allowance. Compensation will be free of deductions for depreciation, transaction costs, registration costs and salvageable materials. In case of partial impacts or unwillingness of the owner to relocate, building impacts will cover only the affected portion of a building and its full rehabilitation to previous use. Relocated renters will be given all relocation and severe impacts allowances (see below).

Non-Residential Buildings will be compensated in the same fashion as residential buildings only to those PAPs who have registered legally their property (see above). However PAPs without registration will be compensated, only after legalization. To legalize their buildings the PAPs without registration shall pay necessary sums for registration. Vulnerable AH will get support in legalization of their buildings (All fees for legalization will be paid by the Project). Relocated renters will be given all relocation and severe impacts allowances.

4.2.4 Other compensations and allowances

Crops: Cash compensation at current market rates for the gross value of 1 year’s harvest by default. Crop compensation will be paid both to landowners and tenants based on their specific sharecropping agreements.

Trees: Cash compensation at market rate based on type, age and productivity of trees. Cash compensation for private wood producing trees and productive (fruit/nut) trees. Re-plantation of twice the amount of saplings in suitable location in case of state owned/community trees.

Businesses: Permanent losses for business activity will be compensated in cash equal to a 1-year net income based on tax reports; temporary losses will be compensated in cash equal to the monthly income based on tax reports multiplied with the number of months of business stoppage. In absence of tax reports (mostly in the case of informal/small businesses) these PAPs will be compensated as above but based on the minimum non-taxable salary (minimum salary defined in RA lagislation). This is adopted in the case of informal businesses that usually operate at profit levels below the minimum non-taxable salary, so that the livelihood restoration principles of the policy will be respected.

Permanent business workers and employees: Indemnity for lost wages for the period of business interruption up to a maximum of 6 months.

Relocation allowance: PAPs forced to relocate (including renters) will receive a relocation allowance sufficient to cover transport costs and living expenses for 1 month.

Community Structures and Public Utilities: Will be fully replaced or rehabilitated so as to satisfy their pre-project functions.

Severe impacts allowances: AH losing 10% or more of agricultural land will get severe impacts allowance for agricultural income losses equal to the market value of a year`s gross yield of the land lost and relocated AH (including relocated renters) in case of physical relocation will be given severe impacts allowance for a 6 months period in the monthly amount of AMD 50000 (equal to 6 months minimum salary defined in RA legislation).

PAPs will receive the following financial assistance:

Costs/fees for power of attorney (provided from abroad/local);

Costs/fees associated with national passport (ID card) update in case the data expired;

Costs/fees associated with the adoption of the inheritance;

Cost for transaction taxes and fees connected with land acquisition will be covered by the Project as a part of the compensation.

Rehabilitation allowance: Vulnerable people (PAPs below poverty line and widows or elder headed households) will be given a rehabilitation allowance for 6 months in the monthly amount of AMD 50000 (equal to 6 months minimum salary defined in RA legislation) and priority in employment in project-related jobs.

Vulnerable people are considered:

(i) Poverty -stricken households, which are registered in the Family Benefit System of the MLSI of RA and receive corresponding allowance according to the order, set forth under RA legislation.

(ii) Households, headed by lonely, widowed or with lost breadwinner women, where there is no other working age person, except the one of pension age, the one passing his mandatory service in the armed forces of RA, holding 1st or 2nd degree of disability or a full-time student of up to 23 years.

(iii) Households, headed by people of the pension age (elderly), where there is no other working age person, except the one of pension age, the one passing his mandatory service in the armed forces of RA, holding 1st or 2nd degree of disability or a full-time student of up to 23 years.

Compensation of households, below the Poverty Line

If during drafting of descriptions, consulting companies of the PIU reveal that the affected household is poor, yet has not been involved in the Family Benefit System, then the PIU shall inform the MLSI of RA and body providing social services for the given region to involve given households in the Family Benefit System, according to the order, established under the Law. These households shall receive rehabilitation allowance only after the involvement in the Family Benefit System.

Those households (families) will receive rehabilitation assistance only in case when those families are registered in the insecurity assessment system and if they obtain the right for family allowance.

- (Source: MoTC RA / ADB, Dec. 2010)

## Methods for Valuation of Assets

The activity of real estate assessment requires licensing (article 9); accordingly the activity must be exercised by legal and natural persons after acquiring a license for real estate assessment as prescribed by RA law “On Licensing”.

The legal basis for orders with respect to real estate assessment is a civil contract on rendering cervices concluded in accordance with RA Civil Code (article 9). In addition, article 10 of the law enumerates the essential provisions that the parties must cover in the mentioned contract.

The assessment of real estate is carried out in accordance with standards of property assessment that is defined by the Government of RA (article 7). The latter has to cover:

a)	the rights with regard to real estate, quantitative and qualitative description,

b)	the methods of real estate assessment,

c)	the requirements for formulation of the outcomes of real estate assessment,

d)	references of other legal acts,

e)	the requirements for the behavior of the person carrying out real estate assessment.

Based on this provision of the law, on 8 June 2006, RA Government adopted decree “On Defining the Standard of Real Estate Assessment in the Republic of Armenia”. Amongst other things, the decree assigns the Ministry of Trade and Economic Development (now the Ministry of Economy) to define and, starting from 01 September 2006, put into legal force the Standard of Real Estate Assessment in the Republic of Armenia.

Assessment of the real estate values will be based on the procedure defined in the Law of the Republic of Armenia on Assessment of Real Estate as follows:

(a)	Agricultural Land will be valued at market rates based on a survey of land sales in the year before the impact survey.

(b) Houses/Buildings will be valued at replacement rate based on construction type, materials cost, labor, transport/other construction costs. No deduction for depreciation/transaction costs or salvaged materials will be applied. If a PAP does not wish to relocate, partial impacts may be paid only for the affected portion of the building or repairs.

(c)	Annual Crops will be valued at net market rates at the farm gate for the first year crop. In the eventuality that more than one-year compensation is due to the PAPs the crops after the first will be compensated at gross market value.

(d)	Trees will be valued according to different methodologies depending whether the tree lost is a wood tree or a productive tree.

1. Wood trees will be valued based on age category (i. seedling; ii. 	medium growth and iii. full growth) and wood value and volume.

2. Fruit/productive trees will be valued based on age (i. seedling; ii. 	adult-not fruit bearing; and iii. fruit bearing). Stage (i) and (ii) trees 	will be compensated based on the value of the investment made; 	stage (iii) trees will be compensated at net market value of 1 year 	income x number of years needed to grow a new fully productive 	tree.

Source: MoTC RA/ADB, Dec. 2010

The unit compensation rates will be assessed by a certified independent evaluator based on clear and transparent methodologies.

After assessment of real estate, the evaluator comes out with the report on real estate assessment (article 11). The law indicates the obligatory scope of the report. For instance, in addition to other data and information, the report also has to contain references of three classic methods of real estate assessment to the standards of assessment and, in case the application of one or two classic methods is impossible for the real estate concerned, substantiated reasons for that. General requirements for the report on real estate assessment are defined by the standard of real estate assessment.

Three classic approaches are: 1.) Generated income from the assessed good, 2.) Market price and 3.) Replacement cost.

The problems concerned with the data covered by the valuation report, as well as the trustworthiness of the real estate market-price can be solved based on the written request of the subjects of real estate assessment activity to the authorized body or upon the initiative of the authorized body. In case of disputes, the matter can be solved in the court of law.

# RAP Preparation, Review and Approval

With finalizing of detailed design of the new transmission line corridor including all parallel sections and bypasses, a census of Project Affected Persons (PAP) can be started, including a preliminary cadastral survey of affected property and their owners and not-entitled users. Following this survey the Government enacts the decree declaring the Project as a public interest project (see Fig. 6-1 and Fig. 6-2). After issuing the decree, the selected Consultants of the Construction Contractor / HVEN will conduct the detailed surveys in the field, which are the detailed census of Project Affected Persons (PAPs) and the detailed inventory of losses i.e. all land and non-land impacts.

An independent assessor will then carry out the valuation of all affected assets. This will enable the establishment of a budget for compensation payments, relocation and livelihood restoration. A socio-economic survey will be carried out for the affected households in order to understand the socio-economic aspects of PAPs livelihoods (i.e. sources of income, poverty status, ethnicity, education, health situation, land holding, house type and value etc.) and to find out any vulnerability situation of PAPs that would require special livelihood restoration measures. On the basis of these survey data the Resettlement Action Plan will be compiled. PAPs will be informed continuously about the course of the project and the establishment of grievance redress mechanism and the RAP will continuously be updated. The RAP will have to be approved by the Funding Agency.

Legalization of land users without land-titles:

In principle all occupants of untitled-plots can be legalized as long as they do not occupy areas classified as "Red Zones" (areas that are officially reserved for specific public use such as military areas, hospital areas, school areas or areas that are not fit for settlement like river beds, radioactive terrains or other dangerous or ecological unfit lands) (See Land Code of the Republic of Armenia, article 60). To be legalized, the PAPs will have to initiate a legalization process in accordance to pertinent administrative regulations. HVEN will assist PAPs seeking legalization and will facilitate their cases. This may involve contracting legal and technical experts to assist in the process, and if necessary the provision of financial assistance to pay the necessary fees. In practice, this will mean that HVEN will ensure that the Contractor responsible for RAP preparation and implementation will recruit the necessary expertise (e.g. lawyers, property surveyors) to assist PAPs in the legalization process. For some PAPs this will merely involve providing guidance on the relevant procedures to follow, while other more vulnerable PAPs may need more intensive hand-holding and guidance through each step of the process. Ultimately, the contractor should also identify which PAPs will be eligible for financial assistance (in terms of fees for legalization etc) on the basis of their ability to pay. These will be identified as part of the socio-economic census and inventory of losses and on this basis, specific eligibility criteria for different types of assistance will be specified in the Resettlement Action Plan.

Livelihood improvement measures:

In line with World Bank OP 4.01 and OP 4.12 it is good practice to implement additional livelihood improvement measures for the project affected people (PAP) in order to restore livelihoods at pre-project level or improve livelihoods to reduce vulnerability.

Savings- & Microcredit program for compensation management. This program should help people to cope with difficult periods and support development of investment opportunities to secure livelihood strategies instead of using money received as compensation for short-term needs.

The improvement of social services and legal support especially for women headed households has to be especially considered. The improvement of access and control by women over additional financial resources i.e. through compensation payments should be a further central objective.

Coordination with existing projects by national organizations and international donors to use of synergy effects should be considered.

# Implementation Process

## RAP Implementation Process

The RAP implementation process will have to be completed before the start of the civil works. Four phases can be distinguished:

1.) RAP preparation

RAP preparation starts with the provision of institutional capacities to carry out RAP and the review of recommendations given in the RPF and decision-making process for a CC to support HVEN with the task of RAP finalization.

2.) RAP finalization

This phase will be carried out together with the detailed design. It includes the census of PAPs and detailed inventory of losses as well as a socio-economic survey to determine how livelihoods can be restored to pre-project level and vulnerability avoided.

3.) RAP implementation

This phase will start when the final RAP is approved. The compensation negotiations with PAPs will be started during this phase. It includes the land valuation and acquisition procedure as well as the effective payment of compensations, livelihood restoration measures and relocation procedures. It ends after compensations have been fully paid to all PAPs.

4.) Start of Civil Works

Civil works will only start after compensation of all affected households has been accomplished and relocation of PAPs is at least well under way. A compliance report by an independent monitoring will be necessary.

Continuous RAP tasks as grievance redress & monitoring will go on during the phase of civil works in order to assure timely response to PAPs requirements and to assure correct implementation of resettlement procedures.

Fig. 6-1: Actions in expropriation of property for public and state purposes

Fig. 6-2: Terms/Timing of Actions in expropriation of property for public and state purposes

The law allows the acquirer to apply to the Government for carrying out a preliminary study of the property intended for expropriation before requesting expropriation of property for public and state purposes. If this option is taken the acquirer have to send a written request to the Government on its intention to carry out a preliminary study of the property. If the government finds the information provided in the request (Law “On Expropriation of Property for Public and State Purposes”, article 7, part 2) satisfactory a decree “On Preliminary Study of Property Subject to Expropriation” is adopted.

The decree must define:

Exceptional prioritized public interest

Place/location of the property intended for expropriation

Authorized body

Acquirer of the property intended for expropriation

The period of study that must not be longer than 2 weeks from the time the decree enters into legal effect,

The Contract concluded between the acquirer and the state governing body of the sphere is included in the decree as an annex. This contract acquires legal effect together with the decree.

The Authorized body may, among others, take part in the study.

After conducting preliminary study (depending on outcomes) or without that the acquirer may send a written request to the Government for expropriation of property for public and state purposes and upon consideration of the information provided by the acquirer (Law “On Expropriation of Property for Public and State Purposes”, article 6, part 4) the government may adopt a decree on exceptional prioritized public interest acknowledgement with regard to the property in question.

The Government decree includes statements on the following:

Exceptional prioritized public interest

Acquirer of the property intended for expropriation

Place/location of the property intended for expropriation

Final term for starting expropriation procedure, which must not take longer than 1 year in case of movable property and 5 years if the property intended for expropriation I real estate.

Authorized body

Procedure on making record on description of expropriating property

The Contract concluded between the acquirer and the state governing body of the sphere is included in the decree as an annex. This contract too acquires legal effect together with the decree.

It is worth mentioning that the missions of the authorized body are different depending on who is the acquirer. Thus, if the acquirer is a commercial organization then the authorized body is to coordinate activities concerning expropriation of property. On the other hand, if the acquirer is the state, than the authorized body takes on implementation of activities regarding to expropriation of property in addition to their coordination.

The expropriation of property consists of three consecutive/alternative stages where each following stage substitutes the preceding one in case the transaction does not take place. In the first stage the acquirer tries to negotiate with the owner sending a draft contract on alienation of property and in case he is successful, the amount of compensation is paid according to the contract concluded between the acquirer and owner. In case of failure in negotiations the acquirer has to carry out valuation of the property (when dealing with real estate) for what he has to sign a contract of rendering services with a licensed valuator and transfer the market-price determined by the valuator to the deposit account of the court or notary. This amount is for the owner’s encashment and if the latter does not withdraw money from the account within seven days, the acquirer has to apply to the court. In such lawsuits the court will not hear any claims except those relating to the amount of the compensation and in its decision will state what the just amount for the specific case is. The court’s verdict puts end in alienation process (see Figure 6.2).

Special attention should be paid to the government decrees adopted based on articles 6 and 7 Law “On Expropriation of Property for Public and State Purposes”. In addition to what is illustrated in Figure 1, these decrees may contain other critical provisions including some alternative measures. In essence, such alternative measures are stipulated impliedly. In such cases, the Decree envisages a regulations and rules on rights, duties and obligations of the acquirer, owners and state authorized bodies. The regulations and rules may provide cases and targets of negotiations for reaching acceptable compensation prices and/or settlement scopes and other expenses occurring as a result of property expropriation. The following provisions may be incorporated in the decree for maintenance of the procedures of expropriation:

Assignment of deadlines:

i.) for development of the statement (record) on description of expropriating property,

ii.) for provision of study and analysis of implementing projects

iii.) for provision of study and analysis of expropriating property, property owners and other property right holders as well as evaluation of social status of that persons,

iv.) for appropriate information provision and organization of discussions via mass media,

v) for starting construction works,

Assignment of responsible state authorized body and/or state entity for coordination and provision of expropriation procedures as well as for development of the statement (record) on description of expropriating property

Assignment of responsibilities of governmental and local self-governing bodies for provisions of expropriating property

Organization of advising body that will include members of stakeholders

Scope and specific issues that must be articulated by statement (record) on description of expropriating property

Reporting, monitoring and supervision systems

Assignment of the principles and scope of expropriation and compensation as well as cases of settlement

Scope and steps of negotiation between owners and acquirer

Procedures and bodies for discussion of the statements, offers and objections of the Owners.

Tasks of Resettlement Action Plan (RAP):

| Step | Action | Responsibility |
| --- | --- | --- |
| A) | Preparation of Resettlement Action Plan (RAP) |  |
| 1 | Assessment of ESMP / RPF | CC / International Consultant |
| 2 | Finalization of Detailed Design | HVEN / Construction Contractor (CC) |
| 3 | Prepare survey forms for Census and Detailed Inventory of Losses, PCDP and Timeline for RAP | CC/ Int. Consultant |
| 4 | Acquire Cadastral Information and Land Parcel Maps | HVEN / CC |
| 5 | Coordination with local Government | CC/ HVEN |
| 6 | Consult and Transect Walk with Community Leaders and representatives of affected persons | HVEN/Int. Consultant |
| 7 | Government Decree | HVEN/ |
| 8 | Conduct Socio-Economic Census | Int. Consultant |
| 9 | Public Consultation with PAPs | CC/ HVEN / Int. Consultant |
| 10 | Verify land ownership and identify non-entitled land users to get support by independent legal experts for legalization of land titles | HVEN / Int. Consultant / independent legal experts |
| 11 | Valuation of Assets | Int, Consultant/Licensed Specialists |
| 12 | Integrate data from Census in Resettlement Plan | CC/ Int. Consultant |
| 13 | Submission of RAP to Government of RA | CC / Int. Consultant |
| 14 | Public Consultation and Disclosure | CC / Int. Consultant |
| B) | Finalization of RAP |  |
| 1 | Review of impacts and lists of PAPs based on detailed design | CC / Int. Consultant |
| 2 | Review of prices based on updated rates | CC / Int. Consultant |
| 3 | Socio Economic Survey of vulnerability situations, Assignment of Social Workers for affected vulnerable households | CC / Int. Consultant |
| 4 | Legalization of land where applicable | CC / Int. Consultant/ Local and National Cadastre |
| 5 | Final RAP disclosure and approval | HVEN / WB |
| 6 | WB Review and Approval | WB |
| C) | RAP implementation |  |
| 1 | Consultation with PAPs | CC / HVEN / Int. Consultant |
| 2 | Distribution of relocation/land acquisition notices | HVEN |
| 3 | Compensation payments | HVEN |
| 4 | Preparation of a Compliance report | HVEN / Int. Consultant |
| 5 | COMMENCE CIVIL WORKS | Contractor |
| 6 | Repeat Socio-economic Census | Int. Consultant |
| D) | Continuous tasks |  |
| 1 | Monitoring of RAP implementation | HVEN / Int. Consultant |
| 2 | Grievance Redress, Law suites | HVEN / CC / Courts |
| 3 | External Audit | HVEN / Int. Consultant |

t.b.d. = still to be determined

Disbursement of compensations:

Compensations will be included under the project and will be paid by the HVEN. The following process and procedure has been preliminarily established for disbursement of compensation cheques to the PAPs, relying on the experience of other projects in Armenia i.e. ADB/MoTC:

(i) Verification of PAPs: Verification of PAPs: Verification of the PAPs will be made through his/her Passport. All PAPs must bring copy of their original Passport at the time of receiving cheques.

(ii) Payment of Compensation: Payment to PAPs will be paid in 7-15 days, Payment will be paid through crossed cheques.

(iii) Vacation of Site: Notices will be issued to vacate the site with request to PAPs by sending written invitations to receive the compensation cheques along with time schedule and venue etc and a vacation notice to vacate the site within specified days.

(iv) Absent PAPs: Absent PAPs may receive the compensation after the notified schedules of payments after production of a genuine proof of their absence on the due dates.

In cases of relocation, payment of compensation will be made no later than 30 days prior to the actual possession of the acquired lands or structures. In cases without relocation, payment of compensation will be made no later than 10 days prior to the actual possession of the acquired lands or structures.   No land will be possessed by the Project Implementing Agency for commencement of construction works without full payment of due compensations to the affected landowners and their tenants. However, in case of a dispute, the assessed/allocated amount of compensation will be pledged in the names of the concerned PAPs, pending a decision by the court. In such cases, the project may possess the land before payment of compensation. Civil works can start after the court decision enters into force and the affected assets are re-registered in the State Cadaster in the name of HVEN, and following completion of the RAP compliance report.

The HVEN is responsible for financing the compensation, allowances, and administration of compensation and resettlement funds, its implementation and timely allocation of sufficient resources. Allocations will be reviewed on quarterly basis based on the budget requirements indicated by the RAP.

As per the flow of Compensation and Resettlement finances it is noted that the budget for land and crop compensation will be disbursed by HVEN. The compensation funds for other items such as documented structures (houses, shops, etc.), house restoration, shops, employment, income loss, etc. will be disbursed by the project implementation department of HVEN.

The contractor who will be hired to do detailed design and installation (it would be one turn-key contract for the entire segment of the line) will be in charge of preparing, disclosing the site-specific RAPs and organizing the consultations.

## Grievance Mechanism

In the course of the construction process, people affected by the project may feel treated unjustly. This might happen for various reasons: the contractor does not adhere to sound construction principles, the damages to crops are not paid for, resettlement measures have not been implemented, people have been forgotten during land survey or simply misunderstandings have arisen and so forth. This may also be disagreement with procedures of consultation, notification or valuation. When this happens people are encouraged to lodge their complaints. The grievance mechanism is implemented, so that people can get their problems solved and grievances redressed in a timely and effective manner without directly addressing the court.

During consultation, survey and compensation the AP shall be notified orally or in a written form about their rights and the procedure of complaints introduction. The grievance mechanism has to be locally implemented at the level of village institutions and local self-government.

In a first step complaints resolution will be attempted at the community level in a negotiation procedure with an informal mediator and community authorities. If the grievance persists, a grievance form can be submitted at the responsible committee under the responsibility of the authorized body / HVEN. The committee then decides whether to settle or go to court. The decision has to be taken within 15 days. In case of failure of the grievance redress system, the PAPs can submit their case to the appropriate court of law.

The Committee will be composed of permanent and non-permanent members.

Permanent members: HVEN, the contractor and a lawyer.

Non-permanent members: Appropriate marz representative, community representative and NGO representative. Non-permanent members will be notified of the date and venue of the meeting 10 days before the meeting. Absence of non-permanent members cannot be the reason for the cancellation of the meeting. A lawyer can be represented by one of the permanent members.

The contractor is obliged to carry out the work in accordance with the contractual requirements that include:

- A person of staff responsible for grievance procedure who will provide technical assistance to HVEN in handling any grievances that may arise during RAP preparation and implementation;

- Preparation of regular monitoring reports on the status of RAP preparation and implementation, including details of any complaints that arose and how they were handled;

- If vulnerable affected people are identified following census completion, then the contractor will appoint professional advocates (social workers/legal experts) to assist those people during the entire process, and to act as independent advocates for them should any grievances arise;

- Arbitration of grievances with HVEN and PAP.

HVEN will carry out works that include:

- A person of staff responsible for grievance procedure coordination, hereby referred to as grievance coordinator (including first contact, periodical site visiting of mitigation measure to be implemented by contractor);

- A telephone line, e-mail address and contact name on project boards;

- Arbitration of grievances with contractor and PAP.

- Liason with court.

Community leaders will act as informal mediators in case of complaints.

However PAPs have the option to choose a different representative or directly liaison with HVEN staff, responsible for grievance redress. Vulnerable households will have the support of their individual social worker and legal support.

Additionally, legal experts will support PAPs who are not registered land owners with legalization of land titles.

NGOs will monitor grievance redress negotiations, assist with grievance arbitration, raise public awareness. PAPs need to be informed that in case of conflict with the community leader they can address NGO staff to follow up their complaint. NGOs will monitor relationship between PAPs and community leader.

The aggrieved person (PAP) is encouraged to proceed in the following way:

a) 	Contact the contractor’s designated grievance staff during periodical site visits in person or via designated telephone number or the community leader or NGO staff

b) 	Lodge complaint and provide information on the case

c) 	Agree with the contractor on mitigation measure

d) Agree with the contractor on time limit for grievance settlement. Grievances have to be settled within two weeks, or otherwise specified in scheduled agreement.

e) 	Sign if the mitigation measure has been implemented as agreed

f) 	Seek redress from HVEN if not satisfied with above mentioned procedure

g) 	Seek redress from World Bank if not satisfied with response by HVEN

h) 	involve appropriate NGOs

i)	seek redress from court if all else fails.

Fig. 6-3: Grievance Mechanism Flow Chart

Nevertheless, the above mentioned grievance mechanism does not limit the citizen’s right to submit the case straight to the court of law just in the first stage of grievance process. The grievance mechanism is designed to avoid lengthy court procedures.

The World Bank is not directly a part of the Grievance procedure but should receive reports which complaints were received and how they have been followed up / mitigated.

Special consideration has to be taken for PAPs living in remote areas and vulnerable people as complaint mechanisms may be unusual and contact with legal procedures let alone courts of law may appear not very promising from their experience. This would prevent the most disadvantaged persons from addressing their grievance.

A close monitoring on village level by an independent social expert during the implementation of the project and a personal contact with PAPs is therefore recommended.

Vulnerable PAPs (all women headed households and all households below the poverty line) will be entitled to a legal aid / social worker to support them with complaints procedures.

## Institutional Capacity

HVEN has limited capacity to perform the preparation and implementation of resettlement instruments. As there is no Social/Environmental department within HVEN and not enough experience of transmission line construction or rehabilitation and substation rehabilitation, the task to update the recommendations of the Resettlement Policy Framework and to prepare the Resettlement Action Plan (RAP) (i.e. census, detailed inventory of losses, socio-economic survey, public consultation and disclosure) should be done by the CC / Int. Consultant.

Under the turnkey arrangement, it is proposed that a Resettlement Action Plan shall be prepared as part of the detailed design process. International resettlement experts should be recruited by the contractor to support the preparation and implementation of resettlement and livelihood restoration.

The creation of a Social/Environmental department in HVEN and a training of qualified staff are highly recommended. In a first step for the current project, S&E staff could accompany the international resettlement consultant to get trained on the job and in future be enabled to implement the various planned transmission line projects.

Trainings should be focused on the application of OP 4.12 safeguards and the Guidelines on how to prepare a Resettlement Action Plan (RAP). An Outline for a RAP is given in Annex 3.

Thematic focus of trainings could be put on:

Survey Methodologies (Census and Inventory of Losses)

Livelihood Analysis to recognize PAPs perspectives and vulnerability context

Institutional setup and process for Land Acquisition and Compensation Payments

Grievance Mechanism and Grievance Redress Committees

Resettlement process and setup of Resettlement Committees

Legal support and PAPs difficulties to have access to legal support

Social workers for vulnerable PAPs

Opportunities and Implementation of specific Livelihood Restoration Measures as a compensation and local development option

Internal and External Monitoring / Audit

Practice orientation of trainings would be essential

## Monitoring

The monitoring measures are designed to ensure the effective and timely implementation of compensation and resettlement activities.

As there is not enough similar experience with the construction or rehabilitation of transmission lines and rehabilitation of substations in Armenia since Soviet times, the implementation of compensation and relocation activities in compliance with Armenian law and international safeguards will have to be closely monitored.

Limitations are foreseen concerning asset valuation mechanisms/licensing procedures, timely compensation payments and prior information, consultation and participation of project affected people. The enforcement of the existing laws is considered to be a major gap between the national framework and the international safeguards. A further issue is the eligibility status of un-registered land users. Here, the safeguards of the World Bank have to be applied and all affected land-users fully compensated.

Armenian law does not foresee a monitoring system of compensation payments. So far, monitoring has been done as a follow up of complaints and law suits by PAPs. In order to correspond to international standards, it is recommended to have compensation procedures and payments monitored by a qualified international monitor who is familiar with the local context.

The monitoring activities should review the project progress in three steps:

1. Before the start of the final design / land survey

Communication and division of tasks between institutions on ministerial, national and district level involved in the compensation process;

Process of public information and consultation on the regional and local levels (Marzes);

Process of expropriation incl. land acquisition contracts and expropriation records as well as valuation and negotiation mechanisms;

Criteria which determine the necessity of resettlement.

- 2. After land survey and before the start of the construction work (Performance monitoring)

Timeliness of compensation payments to all affected persons;

Effectiveness of linkages with savings and investment program as well as revolving fund program in order to prevent increased vulnerability;

Existence and functioning of the grievance mechanism;

Information campaign and consultation with PAPs;

Status of land acquisition and payments on land compensation;

Compensation for affected structures and other assets;

Payments for loss of income;

Selection and distribution of replacement land areas; and

Income restoration activities.

3. After the completion of the construction work (Impact 	monitoring)

Effective implementation of resettlement activities (Resettlement Action Plan) and relocation of PAPs;

Effective implementation and results of the grievance mechanism; monitoring of complaints received during implementation and how they were resolved

Post-displacement livelihood situation;

Effective implementation of livelihood improvement measures.

Social survey / repeat of census in order to determine if people have been enabled to restore their livelihoods

After the completion of the construction work, an independent audit should be carried out by an international auditor in order to check out the adequacy of the compensation payments and the effectiveness of the resettlement. If the livelihood of resettled people has not been restored an additional program for livelihood restoration should be implemented.

# Public Consultation and Disclosure

According to OP 4.12. “the borrower informs potentially displaced persons at an early stage about the resettlement aspects of the project and takes their views into account in project design.” According to Equator Principles, all RAPs must be prepared through a process of public consultation with all interested affected parties.

As soon as the decision to undertake the final land survey is taken, the process of public information and the involvement of PAPs are expected to start. At this moment, the activity to prepare the Resettlement Action Plan (RAP) should also be started. Within the early steps of RAP preparation a Public Consultation and Disclosure Plan (PCDP) has to be prepared.

The administrations of the concerned regions, towns and villages have to be informed about the project. It is important to check the human resources available for the project related activities and if necessary to increase staff and/or give trainings.

PAPs opinions, concerns and suggestions for mitigation related to the project have to be taken into account.

Community leaders have a crucial role in the project. They have to be informed about all relevant steps of the project, accompany the designer and should be members of the resettlement committees and grievance redress committees. However information should not be limited to Community leaders alone, but also use channels that are independent of village hierarchies.

Final design will have to be discussed in every concerned village during design procedure and transects to be made with stakeholders.

PAPs will be informed about health and safety issues i.e. risks of electrocution and electric and magnetic fields (EMF) and minimum distances to be respected. (see also ESIA Chapter 6.3.6. and ESIA Annex 12.4)

The knowledge about the project should be shared with all concerned staff within the administration (local heritage department, environmental department, agriculture department, cadastral office etc.)

The public awareness and information activities should be carried out together with the final design and followed by detailed census and inventory of affected property / inventory of losses.

PAPs have to be informed about Cut-Off-Date procedure, in order to know that new constructions in the corridor of the line will not be eligible for compensation.

Further, PAPs have to be informed about the grievance redress procedure.

PAPs have to receive a written summary of their rights for compensation and resettlement provisions, entitlements under resettlement, their options for cash or land compensation and who they can complain to.

Vulnerable PAPs (all women headed households and all households below the poverty line) are entitled to an individual case worker (either legal specialist/lawyer or social worker). These persons will have to be selected and introduced to PAPs without any further steps to be taken by PAPs.

Copies of the RAP have to be translated in Armenian language and made available to PAPs and other stakeholders in appropriate, accessible locations especially in the project area. The municipalities of the concerned regions/marzes and the concerned villages are suggested as suitable locations.

Project Affected Villages:

| Region of RA | Villages/Towns affected by the Project |
| --- | --- |
| Kotayk Marz | Village Jrarat Town Charentsavan |
| Gegharkunik Marz | Village Lchashen Village Lchap Village Hayravank Town Gavar Village Karmirgyugh Village Yeranos Village Vardadzor Village Dzoragyugh Village Tzovasar Village Lichk Village Verin Getashen Village Madina Village Lernakert Village Yanegh |
| Vayots Dzor Marz | Village Aghnjadzor Village Taratumb Village Karaglukh Village Salli Village Shatin Village Getap Town Yeghegnadzot Village Agarakadzor Village Malishka Town Vayk Village Saravan Village Gorhayk Village Sarnakunk |
| Syunik Marz | Village Shagat Village Angeghakot Village Shaki |
| Lori Marz | Town Vanadzor |
| Armavir Marz | Village Paraqar |

Community leaders of all affected villages have to be consulted during design and implementation of the project. Information includes all documents and maps as well as information brochures. Focus groups with PAPs and other stakeholders are suggested in severely affected villages.

Documents have to be disclosed for a period of minimum 20days, which will allow time for all interested and affected parties to submit their comments and concerns about the RAP.

# Costs and Budget

OP 4.12 states that “the full costs of resettlement activities necessary to achieve the objectives of the project are included in the total costs of the project. The costs of resettlement, like the costs of other project activities, are treated as a charge against the economic benefits of the project; and any net benefits to resettlers (as compared to the "without-project" circumstances) are added to the benefits stream of the project. Resettlement components or free-standing resettlement projects need not be economically viable on their own, but they should be cost-effective” (OP. 4.12).

The budget for compensation and resettlement will be included in the project as Worldbank loan to the Ministry of Finance, which will intern provide the funds as a subsidiary loan to the transmission company.

# Annexes

## Impact Investigation List / ESIA

| Line Section | Km / tower Nr. | Place Name / reference tower of old line | Observations / Remarks | Potential Impact | Recommendation |
| --- | --- | --- | --- | --- | --- |
| Noratuz line | 46.82 km | Hrazdan SS -Kamo Substation (Gavar town N173) | Towers old line: 173 Approx angle towers new line: 27 | Land acquisition for tower foundations; damage to crops and trees during land survey, construction of towers, stringing procedure; construction of access roads | Develop a Resettlement Action Plan (RAP) during final land survey, incl. census, ownership status with Cadastral information, Inventory of Losses, Social Survey, Land acquisition & expropriation procedure, PAP consultation |
|  |  | Bypass N21-N67 | Reason for Bypass: Deviation to Gres I line by means of auxiliary supports underneath the “Marash” and “Kentron” circuits, dismantling and installing new line in old corridor | Private Lands, Agriculture | Bypass is chosen for technical reasons. |
|  |  | Lchasen Village Bypass N67-N89 | Reason for bypass: Avoid village Lchasen | Cultural Heritage, National Park Area, Resettlement | Bypass is necessary. |
|  |  | Lchashen Village | Historical Excavation Site/ Fortress 2 km South of Village Lchashen | Cultural Heritage | Identify exact location with local experts from Department of Protection of Monuments during design phase and bypass or overspan relevant site. |
|  |  | Lchashen Village | Military Area min. distance 700 m | Military Area | Check situation during technical design. |
|  |  | T17, N30, N 89, N 110, N138 | Drilling points | nil | Geological Information |
|  |  | Shore of Lake Sevan N 89-N116 | Protected Area, Buffer zone of Lake Sevan National Park | Water-Birds | The line being on the western side of the road has only limited impact on bird life of Lake Sevan |
|  |  | Village Lchap | Replacement affecting houses and lands in new ROW | 10 Houses, Private Lands, Agriculture in new, parallel ROW | New bypass beyond settlements in order not to affect any houses between N113 and N128 should be considered |
|  |  | Village Hayravank | Lake shore village, crossing of private fields / agriculture behind village | Private Lands, Agriculture 3 Houses, 1 Barn affected in parallel new ROW. | A bypass from N134 to N146 (or N 163) would not affect any settlements and should be considered. |
|  |  | Town Gavar (end Kamo SS) | Plan: Replacement of line in old line corridor at least four towers before Kamo SS | Powercut 1.5 weeks | Old line corridor shall be used for towers N170 to 172 (KAMO SS) |
| Lichk line | 25.46 km | Kamo SS (town Gavar) – Lichk SS (N 84) | Towers in old line: 84 Approx. new angle towers: 10 | Land acquisition for tower foundations; damage to crops and trees during land survey, construction of towers, stringing procedure; construction of access roads | Develop Resettlement Action Plan (RAP), incl. Census, Ownership status with Cadastral information, Inventory of Losses, Social Survey, Land acquisition & expropriation procedure, PAP consultation |
|  |  | Gavar town N1-N5 | Crossing of town, incl. multi-storey houses, houses are in the valley (safety distance); plan to use Old Corridor. | 16 Houses would be affected in new parallel ROW, trees, 2-3 weeks power-cut | Old ROW to be used from N1 to N5 in order to avoid resettlement. Trees that need to be cut shall be compensated and replanted in appropriate area. |
|  |  | N 5-6 | Agricultural land, private land, garden with trees | 1 house affected at 30 m distance in planned parallel new ROW | Extension of use of Old ROW to N 6 or careful check if safety distances are met. |
|  |  | N35-N36 | Church on shore of Lake Sevan, otherwise agricultural fields without settlement, 1.7 km from line | Visual impact / tourism, Birds | No recommendation |
|  |  | N36-N48 | Road near lake shore, 300 m from lake shore road, more than 1.5 km from waterline, 60 m above water level | Birds, Visual aspect/tourism | No recommendation |
|  |  | N48-N84 (Lichk Substation), villages Yeranos, Vardadzor, Dzoraghyuk, Tzovasar, Lichk | Bypass of villages Yeranos, Vardadzor, Dzoraghyuk, Lichk, 3 houses or barns in bypass section, near angle point 14 If bypass is not selected big impact of displacement (approx. 50 houses) | Agricultural lands, private lands, 50 houses in new parallel ROW | Construction of bypass (or use of old ROW) is necessary to avoid settlements. |
|  |  | N48-N84 (Lichk Substation), villages Yeranos, Vardadzor, Dzoraghyuk, Lichk | Fortresses in bypass area at angle point 5, 7,11 (exact identification missing) | Cultural heritage, historical sites | Identify exact location with local experts from Department of Protection of Monuments during design phase and bypass or over-span relevant site. |
| Vardenis line | 46.634 km | N1-N184 | Towers in old line:184 New angle towers: 33 | Land acquisition for tower foundations; damage to crops and trees during land survey, construction of towers, stringing procedure; construction of access roads | Develop Resettlement Action Plan (RAP), incl. Census, Ownership status with Cadastral information, Inventory of Losses, Social Survey, Land acquisition & expropriation procedure, PAP consultation |
|  |  | N5-N15 Village Verin Getashen | Line slightly above (30 m) village Verin Getashen, min. distance 110m | Private lands | Land acquisition procedure, consultation of PAPs |
|  |  | N15-N20 | Agricultural fields | Private lands | Land acquisition procedure, consultation of PAPs |
|  |  | N27-N36 village Madina and village Lernakert 40°05’01.63’’N 45°16’09.81’’O | Bypass of village Madina and village Lernakert below Aghmaghan ancient volcano (4 km distance), 1-3 houses of village Geghovit may be affected | 1-3 houses in bypass section | Design of bypass of village Madina needs to be revised. |
|  |  | Historical Site of Sanei Gomesh in planned bypass of village Madina | Ruins of Church and urateian settlement at 40°05’16’’N / 45°15’43’’E altitude 2125m | Cultural Heritage | Identify exact location with local experts from Department of Protection of Monuments during design phase and bypass or over-span relevant site. |
|  |  | Before N62 – N89 Village Yanegh and SelimPass | Bypass section of village Yanegh and SelimPass Most of the houses in old ROW are ruins, some may be used as summer settlement for shepherds | Resettlement | As most of the houses in parallel ROW seem to be ruins, the necessity of a bypass should be checked and if necessary, a bypass should be designed not to affect any inhabited/used houses |
|  |  | N89-N95 | Remains of General Paskevich Road | Cultural heritage | Identify exact location with local experts from Department of Protection of Monuments during design phase and bypass or over-span relevant site. |
|  |  | N95-N100 | Old Caravanserai near SelimPass, pass road | Cultural heritage, visual impact | For present design of line the Caravanserai is not in the corridor |
|  |  | N100-N106 | Towers next to pass road | Erosion | Stabilization of slopes during construction |
|  |  | After N 128 angle | 2 Historic bridges 39°55’01’’N 45°14’28’’ E | Cultural heritage | Bypass should avoid the site. |
|  |  | N107 - N144, Villages Aghnjadzor, Taratumb, Karaglukh, Salli | Bypass of villages Aghnjadzor, Taratumb, Karaglukh, Salli on right side of Valley (approx 50-100 m above river): 17 new angle towers for bypass, bridging of side valley (right hand side, West), on slopes, erosion Houses in Taratumb probably below line in ROW, Distance below new angle towers= 770 m, Houses on Slope between 1640 m and 1680 m, no need to place towers in gardens but distance of conductors to houses may be problematic, 11 houses affected, old line affects approximately the same number of houses | Private Lands, 11 houses, private gardens, trees Old line / parallel corridor would affect min. 20 houses of Karaglukh and Salli villages | The bypass of village Taratumb, Karaglukh and Salli villages should be revised. |
|  |  | N151- N171 Shatin village and Yeghegis Wildlife | Bypass of Shatin village and Yeghegis Wildlife Reserve, Fiels of Shatin village, then Slope, line approx. 40 m above road, if old corridor would be selected at approx 12 houses would be affected, old line touches Yeghegis Reserve | Resettlement, 12 houses in old corridor, private lands, agriculture, Village Shatin and Yeghegis Wildlife Reserve can only be avoided by bypass, Erosion in bypass area | The bypass of village Shatin should be maintained on the western side of the valley, despite difficult construction on steep slope |
|  |  | On bypass section near N159 | Fortress Dadaiberd / Excavation site, on bypass of village Shatin | Cultural heritage | Identify exact location with local experts from Department of Protection of Monuments during design phase and bypass or over-span relevant site. |
|  |  | N171 Village Getap - N184 (Substation Yegegnadzor) | New line avoids 2 houses, goes through private fields, at point 39°45’59.48 N / 45°18’53.52’’O above village Getap two houses are at 50 m of planned line. Private Lands and stables within ROW | Private fields, agriculture | Avoidance of resettlement |
|  |  | N171 Village Getap | Remains of fortress and excavation site on 3 hills above village Getap | Cultural heritage | Identify exact location with local experts from Department of Protection of Monuments during design phase and bypass or over-span relevant site. |
| Vayk line | 70.96 km | Yegegnadzor SS – Spandaryan SS N1-N258 | Towers in old Line: 258 New angle towers: 74 | Land acquisition for tower foundations; damage to crops and trees during land survey, construction of towers, stringing procedure; construction of access roads | Develop Resettlement Action Plan (RAP), incl. Census, Ownership status with Cadastral information, Inventory of Losses, Social Survey, Land acquisition & expropriation procedure, PAP consultation |
|  |  | N 1 | At point 39°45’09.85’’N 45°19’19.44’’O two houses or stables within ROW of new line | 2 stables below the line | No houses, stables and barns below line, but safety distances are met. |
|  |  | Village Agarakadzor | Line goes through private fields, apricot plantations, but no houses affected, narrow corridor of old line that does not affect houses | Agriculture fields, horticulture houses in parallel corridor | Bypass corridor needs to be revised. |
|  |  | Village Malishka | Narrow gorge between village, road, river and rock-face, bypass of village Malishka and Gorge very difficult, if old ROW is not used considerable resettlement issues on northern side of river or environmental concerns on southern side | Power cut | Old ROW needs to be used through the Arpa valley narrows |
|  |  | Near Village Malishka, 39°43’22’’ N / 45°24’35’’E | Burial sites, ruins of settlement near Malishka | Cultural heritage | Not directly in ROW |
|  |  | Between Malishka and Vayk Point 39°42’59’’ N 45°25’09’’ E | Historical Fortress and remains of town of Moz, not excavated, 7-10 ha | Cultural heritage | Identify exact location with local experts from Department of Protection of Monuments during design phase and bypass or over-span relevant site. |
|  |  | Town of Vayk N 48- N120 | Bypass of Vaik (North), line passes on hills above valley, highest elevation 1650 m, valley approx 1300 m , new line passes near hydro reservoir, new line passes Juniper open forest land on hills | Partly Juniper open forest lands, damage by access roads | Northern bypass of Vayk Gorge is recommended as planned. Access roads shall be carefully designed to avoid damages, |
|  |  | N91 | Crossing Road to Jermuk, Herher and Jermuk forest areas are avoided with present design | Over-span of Jermuk Gorge | No recommendation |
|  |  | N91-N120 | Line Crossing between N91 and N120, then new corridor next to old corridor | Design | Better Alternative without crossing lines and deviating new corridor 50 m to North |
|  |  | Village Saravan 39°43’19.76’’N 45°38’44.62’’O | 3 road crossings, 8 houses in ROW (Northern Alternative would not affect houses), left side of old ROW | Houses, cumulative impact of planned 400 kV line | Northern bypass of village Saravan is recommended to avoid resettlement. |
|  |  | N132 | 1 farm at 190 m of old line | Private fields, 1 house | Careful design of line to avoid resettlement |
|  |  | N132 / point 39°42’32’’N 45°40’37’’ E | Forest / mostly beech trees on 350 m of line (2,5 ha) | Forest | Compensation for trees, re-plantation in cooperation with Ministry of Agriculture / i.e. Hayantar SNCO |
|  |  | Near village “Kechut” N148-N164 39°40’50’’ N 45°44’45’’ E | Historical area (not yet excavated) / 3000 B.C. | Cultural heritage | Identify exact location with local experts from Department of Protection of Monuments during design phase and bypass or over-span relevant site. |
|  |  | N164 – N193 Spandaryan Reservoir | Lake of Spandaryan Reservoir, line on left side of old corridor | Private and communal lands | Identification of ownership status and land acquisition procedure, public consultation during design phase |
|  |  | N222-N258 Spandaryan HPP | Private Lands of village Angeghakot | Private and communal lands | Identification of ownership status and land acquisition procedure, public consultation during design phase |
|  |  | 39°35’38.05’’N 45°57’27.53’’O | New Connection of double circuit tower Vaik & Vorotan1 | Design | No recommendation |
| Vorotan-1 line | 41.66 km | Spandaryan HPP- Shinouhair SS N1-171 | Towers in old Line: 171 Approx. new angle towers: 21 | Land acquisition for tower foundations; damage to crops and trees during land survey, construction of towers, stringing procedure; construction of access roads | Develop Resettlement Action Plan (RAP), incl. Census, Ownership status with Cadastral information, Inventory of Losses, Social Survey, Land acquisition & expropriation procedure, PAP consultation |
|  |  | N1-N32 | Private and communal fields | Fields / Agriculture | Identification of ownership status and land acquisition procedure, public consultation during design phase |
|  |  | N4 near Spandaryan SS | Potential historical site within ROW / Katchkar Stone Site | Cultural heritage | Identify exact location with local experts from Department of Protection of Monuments during design phase and bypass or over-span relevant site. |
|  |  | N32 village Shaki 39°34’43.83’’N 45°59’49.75’’O | 1 house in ROW at 25 m distance | Resettlement if safety distances are not met. | Careful design to avoid resettlement |
|  |  | N35-N130 | high plains, grazing land, potato fields | Communal & private lands, | Identification of ownership status and land acquisition procedure, public consultation during design phase |
|  |  | Near N 84 39°31’44’’ N 46°08’57’’ E | Historical area with old towers | Cultural Heritage | Identify exact location with local experts from Department of Protection of Monuments during design phase and bypass or over-span relevant site |
|  |  | 39°33’22.94’’N 46°02’01.83’’O | Zorats Carer at 1,5 km of line | Cultural Heritage | Not impacted by present design of line |
|  |  | N130-N171 Shinuhair SS 29°36’38’’ N 46°19’16’’ E | High plains between 1500 and 200 m altitude, grazing land | Communal (& private) lands, cumulative impacts with 400 kV line, visual impacts | Identification of ownership status and land acquisition procedure, public consultation during design phase |
|  |  | Charentsavan-3 SS (Charentsvan town) | Raspberry and haricot plantations, garden with trees adjacent to SS | No temporary or permanent impacts | No recommendation |
|  |  | Haghtanak SS (Yerevan town) | Vineyards, small factories/workshops adjacent to SS | No temporary or permanent impacts | No recommendation |
|  |  | Vanadzor-1 SS (Vanadzor town) | Chemical Combine adjacent to SS | No temporary or permanent impacts | No recommendation |

## Entitlement and Compensation Matrix

| PAP Category | Impact category | Compensation |
| --- | --- | --- |
| Legal Owners | Agricultural land | (i) cash compensation in cash at market or cadastral value (whichever the highest) plus a 15% allowance, or ii)value of replacement plot within the same village acceptable to the PAP plus 15% allowance as required by RA legislation, or (iii) through replacement land within the same village equal in value/productivity to the plot lost acceptable to the PAPs. Non-directly affected sections of a plot which become inaccessible or unviable for cultivation or any use after the impact will be included in the affected land. Compensation will be free of deductions for transaction, registration costs. |
| Legal owners | Agricultural land | When >10% of a PAP agricultural land is affected, PAP (owners, leaseholders and sharecroppers) will get an additional severe impacts allowance for agricultural income losses equal to the market value of a year`s gross yield of the land lost. All valuations will be done by licensed valuation consultant based on the assets inventory and measurement data of agricultural land plots. |
| Legal owners | Non agricultural land (Residential/commercial land) | - Compensation in cash at market value plus a 15% allowance. - If there is no market rate, compensation will be the provision of a replacement plot within the same village acceptable to the PAP or cash compensation based on the cost of replacement land plus 15% allowance. Non-directly affected sections of a plot which become inaccessible or unviable for cultivation or any use after the impact will be included in the affected land. Compensation will be free of deductions for transaction, registration costs |
| Legal owners | Residential Buildings | Compensation to all PAPs irrespective of the house registration status in cash at replacement cost plus a 15% allowance. Compensation will be free of deductions for depreciation, transaction costs, residential costs and salvageable materials. In case of partial impacts or unwillingness of the owner to relocate, building impacts will cover only the affected portion of a building and its full rehabilitation to previous use. |
| Legal owners | Non-Residential Buildings | Compensation as for residential buildings only to those PAPs who have registered legally their property (see above). |
| All types of PAPs irrespective of the legal status | - Crops:. | Cash compensation at current market rates for the gross value of 1 year’s harvest by default. Crop compensation will be paid both to landowners and tenants based on their specific sharecropping agreements |
| Legal Owners | Trees | Cash compensation at market rate based on type, age and productivity of trees. |
|  | Businesses | - Compensation of 1-year net income based on tax reports; temporary losses will be compensated in cash equal to the monthly income based on tax reports multiplied with the number of months of business stoppage. In absence of tax reports (mostly in the case of informal/small businesses) these PAPs will be compensated as above but based on the maximum non-taxable salary (minimum salary defined in RA legislation). This is adopted in the case of informal businesses that usually operate at profit levels below the minimum taxable salary, so that the livelihood restoration principles of the policy will be respected. |
| Permanent business workers and employees |  | - Indemnity for lost wages for the period of business interruption up to a maximum of 6 months. |
| PAPs forced to relocate | Resettlement | - PAPs forced to relocate (including renters) will receive a relocation allowance sufficient to cover transport costs and living expenses for 1 month. |
| Legalizable PAPs | Agricultural land | Will be legalized like Legal owner/Leaseholder and paid as Legal owner/Leaseholder |
| Legalizable PAPs | Residential Buildings | Legalizable PAPs will be compensated in cash at replacement cost plus a 15% allowance. Compensation will be free of deductions for transaction and registration costs |
| Legalizable PAPs | Non-Residential Buildings | Compensation only after legalization To legalize their buildings the PAPs without registration shall pay necessary sums for registration. Vulnerable AH will get support in legalization of their buildings (All fees for legalization will be paid by the Project). Relocated renters will be given all relocation and severe impacts allowances. |
| Non-legalizable PAPs | Land | Compensation with one time self-relocation allowances in cash equal to the 1) < 1 year – 5%; 2) < 15 years – 14%; 3) < 25 years – 20%; 4) 25 years and more– 25% of market or cadastral value (whichever the highest) of the affected land. |
| Leaseholders | Land | Will get legal ownership and compensated as full owners or will be given a new lease If this is not possible (If in accordance with RA law the leaseholder cannot get legal ownership or he/she refuses to get legal ownership and receive a new lease and prefers to get compensation) he/she will receive compensation in cash at market or cadastral value (whichever the higher) of the affected land + a 15% allowance in proportion to the remaining years of lease as follows: 1) < 1 year – 5% of land value; 2) < 15 years – 14% of land value; 3) < 25 years – 20% of land value; 4) 25 years and more- 25% of land value. |
| Compensation of households, below the Poverty Line | Any Asset | In addition to the entitlements described in this table, vulnerable people (PAPs below poverty line and widows or elder headed households) will be given a rehabilitation allowance for 6 months in the monthly amount of AMD 50000 (equal to 6 months at minimum salary defined in RA legislation) and priority in employment in project-related jobs. |
| AH losing 10% or more of agricultural income / relocated AH | Severe impacts allowances: | - AH losing 10% or more of agricultural land will get severe impacts allowance for agricultural income losses equal to the market value of a year`s gross yield of the land lost and relocated AH (including relocated renters) in case of physical relocation will be given severe impacts allowance for a 6 months period in the monthly amount of AMD 50000 (equal to 6 months minimum salary defined in RA legislation). |
| All types of PAPs irrespective of the legal status | Any Asset | - PAPs will receive the following - financial assistance: Costs/fees for power of attorney (provided from abroad/local); Costs/fees associated with national passport (ID card) update in case the date expired; Costs/fees associated with the adoption of the inheritance; Cost for transaction taxes and fees connected with land acquisition will be covered by the Project as a part of the compensation. |
| State/community/municipality | Land | In the cases where the legal owner is the state/community (village, town or RA) lands will be alienated by a price equal to the cadastral price of the lands with category of energy, transportation, communications, utilities infrastructure. The costs connected with the category changing of state and community lands will be paid by HVEN. |
| State / RA | Trees | Re-plantation of twice the amount of saplings in suitable location and 3 years nursery. |
| State / RA | Community Structures and Public Utilities | - Will be fully replaced or rehabilitated so as to satisfy their pre-project functions. |

Vulnerable people are considered:

(i) Poverty -stricken households, which are registered in the Family Benefit System of the MLSI of RA and receive corresponding allowance according to the order, set forth under RA legislation.

(ii) Households, headed by lonely, widowed or with lost breadwinner women, where there is no other working age person, except the one of pension age, the one passing his mandatory service in the armed forces of RA, holding 1st or 2nd degree of disability or a full-time student of up to 23 years.

(iii) Households, headed by people of the pension age (elderly), where there is no other working age person, except the one of pension age, the one passing his mandatory service in the armed forces of RA, holding 1st or 2nd

degree of disability or a full-time student of up to 23 years.

## Checklist for Census Information

Persons:

Aggregate number of individuals and households in each affected category

Age, gender, occupation of every individual (see list of PAP categories vulnerable to census exclusion)

Property:

Personal property including details of ownership of:

structures: houses, farm buildings, shops, industrial structures, grain drying area, latrines

land and type: irrigated or non-irrigated land, woodlots, grassland, unused land, etc. A description and estimate of the value of standing crops on land

other: livestock, wells, trees

Public and common property:

land: village common lands, gathering and foraging areas, fishing areas, etc.

structures and facilities: schools, health facilities, burial grounds, community centers, public transport, banks,

infrastructure: drinking and other water systems, access and internal roads, electricity and other power sources

PAP incomes from other sources, including:

farm-based income

off-farm labor

informal sector activities

Source: India Resettlement Handbook, World Bank, 1995, p. 39

Outline of a Resettlement Action Plan (RAP)

1.) Introduction

Briefly describe the project.

List project components including associated facilities (if any).

Describe project components requiring land acquisition and resettlement; give overall estimates of land acquisition and resettlement.

2.) Minimizing Resettlement

Describe efforts made to minimize displacement.

Describe the results of these efforts.

Describe mechanisms used to minimize displacement during implementation.

3.) Census and Socioeconomic Surveys

Provide the results of the census, assets inventories, natural resource assessments, and socioeconomic surveys.

Identify all categories of impacts and people affected.

Summarize consultations on the results of the various surveys with affected people.

Describe need for updates to census, assets inventories, resource assessments, and socioeconomic surveys, if necessary, as part of RAP monitoring and evaluation.

4.) Legal Framework

Describe all relevant local laws and customs that apply to resettlement.

Identify gaps between local laws and World Bank Group policies, and describe project-specific mechanisms to address conflicts.

Describe entitlement policies for each category of impact and specify that resettlement implementation will be based on specific provisions of agreed RAP.

Describe method of valuation used for affected structures, land, trees, and other assets.

Prepare entitlement matrix.

5.) Resettlement Sites

Does the project require community relocation sites? Have affected people been involved in a participatory process to identify sites, assess advantages and disadvantages of each site, and select preferred sites?

Have the affected people been involved in developing an acceptable strategy for housing replacement? Will new housing be constructed / allocated?

Does the project involve allocation of agricultural land or pasture/rangeland? Have the individual households that will be allocated lands been involved in identifying potential new sites, and have they explicitly accepted the selected sites?

Describe the specific process of involving affected populations in identifying potential housing sites, assessing advantages and disadvantages, and selecting sites.

Describe the feasibility studies conducted to determine the suitability of the proposed sites, including natural resource assessments (soils and land use capability, vegetation and livestock carrying capacity, water resource surveys) and environmental and social impact assessments of the sites.

Demonstrate that the land quality and area are adequate for allocation to all of the people eligible for allocation of agricultural land. Provide data on land quality and capability, productive potential, and quantity.

Give calculations relating to site requirements and availability.

Describe mechanisms for: 1) procuring, 2) developing and 3) allotting resettlement sites, including the awarding of title or use rights to allotted lands.

Provide detailed description of the arrangements for site development for agriculture, including funding of development costs.

Have the host communities been consulted about the RAP? Have they participated in the identification of likely impacts on their communities, appropriate mitigation measures, and preparation of the RAP? Do the host communities have a share of the resettlement benefits?

6.) Income Restoration

Are the compensation entitlements sufficient to restore income streams for each category of impact? What additional economic rehabilitation measures are necessary?

Briefly spell out the restoration strategies for each category of impact and describe their institutional, financial, and technical aspects.

Describe the process of consultation with affected populations and their participation in finalizing strategies for income restoration. How do these strategies vary with the area of impact?

Does income restoration require change in livelihoods, development of alternative farmlands or some other activities that require a substantial amount of training, time for preparation and implementation.

How are the risks of impoverishment to be addressed?

What are the main institutional and other risks for the smooth implementation of the resettlement programs?

Describe the process for monitoring the effectiveness of the income restoration measures.

Describe any social or community development programs currently operating in or around the project area. If programs exist, do they meet the development priorities of their target communities? Are there opportunities for the project proponent to support new programs or expand existing programs to meet the development priorities of communities in the project area?

7.) Institutional Arrangements

Describe the institution(s) responsible for delivery of each item/activity in the entitlement policy; implementation of income restoration programs; and coordination of the activities associated with and described in the resettlement action plan.

State how coordination issues will be addressed in cases where resettlement is spread over a number of jurisdictions or where resettlement will be implemented in stages over a long period of time.

Identify the agency that will coordinate all implementing agencies. Does it have the necessary mandate and resources?

Describe the external (nonproject) institutions involved in the process of income restoration (land development, land allocation, credit, training) and the mechanisms to ensure adequate performance of these institutions.

Discuss institutional capacity for and commitment to resettlement.

Describe mechanisms for ensuring independent monitoring, evaluation, and financial audit of the RAP and for ensuring that corrective measures are carried out in a timely fashion.

8.) Implementation Schedule

List the chronological steps in implementation of the RAP, including identification of agencies responsible for each activity and with a brief explanation of each activity.

Prepare a month-by-month implementation schedule (using a Gantt chart, for example) of activities to be undertaken as part of resettlement implementation.

Describe the linkage between resettlement implementation and initiation of civil works for each of the project components.

9.) Participation and Consultation

Describe the various stakeholders.

Describe the process of promoting consultation/participation of affected populations and stakeholders in resettlement preparation and planning.

Describe the process of involving affected populations and other stakeholders in implementation and monitoring.

Describe the plan for disseminating RAP information to affected populations and stakeholders, including information about compensation for lost assets, eligibility for compensation, resettlement assistance, and grievance redress.

10.) Grievance Redress

Describe the step-by-step process for registering and addressing grievances and provide specific details regarding a cost-free process for registering complaints, response time, and communication modes.

Describe the mechanism for appeal.

Describe the provisions for approaching civil courts if other options fail.

11.) Monitoring and Evaluation

Describe the internal/performance monitoring process.

Define key monitoring indicators derived from baseline survey. Provide a list of monitoring indicators that will be used for internal monitoring.

Describe institutional (including financial) arrangements.

Describe frequency of reporting and content for internal monitoring.

Describe process for integrating feedback from internal monitoring into implementation.

Define methodology for external monitoring.

Define key indicators for external monitoring.

Describe frequency of reporting and content for external monitoring.

Describe process for integrating feedback from external monitoring into implementation.

Describe arrangements for final external evaluation.

12.) Costs and Budgets

Provide a clear statement of financial responsibility and authority.

List the sources of funds for resettlement and describe the flow of funds.

Ensure that the budget for resettlement is sufficient and included in the overall project budget.

Identify resettlement costs, if any, to be funded by the government and the mechanisms that will be established to ensure coordination of disbursements with the RAP and the project schedule.

Prepare an estimated budget, by cost and by item, for all resettlement costs including planning and implementation, management and administration, monitoring and evaluation, and contingencies.

Describe the specific mechanisms to adjust cost estimates and compensation payments for inflation and currency fluctuations.

Describe the provisions to account for physical and price contingencies.

Describe the financial arrangements for external monitoring and evaluation including the process for awarding and maintenance of contracts for the entire duration of resettlement.

13.) Annexes

Copies of census and survey instruments, interview formats, and any other research tools

Information on all public consultation including announcements and schedules of public meetings, meeting minutes, and lists of attendees.

Examples of formats to be used in monitoring and reporting on RAP implementation.

Source: IFC Handbook for Preparing a Resettlement Action Plan

## References

ADB/MoTC (2010): Armenia: North-South Road Corridor Investment Program. Resettlement Policy Framework

ADB/Municipality of Yerevan (2010): Yerevan West Bypass Highways Project.Resettlement Action Plan.

Armenia Regional Development Program (ARDEP)): Gegharkunik Regional Development Plan, 2006-08

CARMAC / Community Agricultural Resource Manangement And Competitiveness Project (2010):  Environmental Management Plan, Nov 2010

CENN Caucasus Environmental NGO Network (2004): Assessment of Effectiveness of Environmental Impact Assessment (EIA) system in Armenia.

International Fund For Agricultural Development (IFAD) (2003): Country Strategic Opportunities Paper.

HVEN (2007), Operations Manual. Chapters 2, 3

International Finance Corporation (IFC): Handbook for Preparing a Resettlement Action Plan

Ministry of Nature Protection RA (MNP) (2009): Fourth National Report to the Convention on Biological Diversity.

National Park Sevan (without date): Introduction to the Landscape and Natural and Cultural Characteristics of the National Park Sevan and Buffer Zone.

National Park Sevan SNCO (2009): Biodiversity and Nature Heritage of National Park Sevan.

REC Caucasus (2008): Regional Profiles of RA.

Kotayk Marz www.rec-caucasus.org/Flash/PDF/AR/AR5.pdf,

Gegharkunik Marz www.rec-caucasus.org/Flash/PDF/AR/AR6.pdf,

Vayots Dzor Marz, www.rec-caucasus.org/Flash/PDF/AR/AR9.pdf,

Syunik Marz. www.rec-caucasus.org/Flash/PDF/AR/AR10.pdf

Sayadyan, H., Mammadov, R., Elizbarishvili, N. and Garforth, M. (2009): Piloting Landscape Planning in the Countries of the South Caucasus. State Agrarian University of the Republic of Armenia, Yerevan, G.A. Aliev Institute of Geography of the National Academy of Sciences of Azerbaijan, Baku, and Ivane Javakhishvili Tbilisi State University, Tbilisi.

Spoor, M. (2004): UNDP ARMENIA WHITE PAPER LAND REFORM, RURAL POVERTY AND INEQUALITY: A PRO-POOR APPROACH TO LAND POLICIES, The Hague/Yerevan.

The International Bank for Reconstruction and Development / The World Bank (2004): Involuntary Resettlement Sourcebook. Planning and Implementation in Development Projects.

Wistrand, Birgitta / Mkhitaryan,Armine (2007): Women empowerment and cooperation in Armenia with a focus on the Syunik region, Assssment report prepared for the OSCE Office, Yerevan.

World Bank (2010): Armenia Country Brief.

www.ifad.org (3/2011): Gender Profile Armenia.

## Sample Census Format

| Household (HH) Socio-Economic Census Form |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Name of Asset Owner: |  |  |  | Name of Village: |  |  |  | Map Location: GPS Coordinates ___ | Asset Affected: (add description i.e. 2has of rainfed agriculture) |  |
| Household Composition |  |  |  |  |  |  |  |  |  |  |
| Name of HH Member |  | Sex | Age | Relation to HH Head |  | Primary Occupation |  | Secondary Occupation | Highest Level of Education | Illness or Disability |
| Example 1 |  | Male | 34 | Head of Household |  | Farmer |  | Seasonal Work | Secondary School | None |
| Example 2 |  | Female | 25 | Wife |  | Trader |  | None | Primary School | None |
| Example 3 |  | Female | 7 | Daughter |  | Student |  | None | None | None |
| Example 4 |  | Male | 5 | Son |  | Student |  | None | None | None |
| Productive Assets Owned (all assets owned, not just those lost to transmission line) |  |  |  |  |  |  |  |  |  |  |
| Rainfed Land (ha’s) | Tenure status |  | Irrigated Land (ha’s) |  | Tenure Status |  | Number of fruit trees | Number of other trees | Commercial structures owned and operated | Other structures owned |
| 3has | Owner |  | 0.5ha |  | Owner |  | 20 | 2 | None | 1 Stable |
| Overall Annual HH Revenue | Source of Income (Percentage |  |  |  |  |  |  |  |  |  |
| 100,000 AMD | Rainfed Agr |  | Irrigated Ag |  | Remittances |  | Livestock | Trade | Seasonal Labor | Woodlots |
|  | 40% |  | 20% |  | 10% |  | 5% | 10% | 10% | 5% |

## Sample Inventory of Losses Format

| ID | Name | Family members/ Employees | Land affected |  |  | Buildings affected |  |  | Trees affected |  | Businesses affected |  |  | Resettled |  | Vulnerable PAP allowance |  | Severe Impact Allowance |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  | Type | Area owned | Area Affected | Type | No of floors | Area Affected | Type | No. | Type | Per-manent | Tem-porary | Yes | No | Yes | No | Yes | No |
| 1 | Example 1 | 6 | Potato field | 500 m² | 100 m² |  |  |  | Apricot | 3 |  |  |  |  | no | yes |  | yes |  |
|  | Example 2 | 4 |  |  |  | Stone | 1 | 100 |  |  | Small Shop | yes |  | yes |  | no |  | yes |  |
|  | Example 3 | 2 | 1.) Potato field 2.) Vineyard | 10.000 m² 300 m² | 60 m² 100 m² |  |  |  |  |  |  |  |  |  | no |  | no |  | no |
|  | Example 4 | 5 | Construction land | 200 m² | 200 m² |  |  |  |  |  |  |  |  |  | no |  |  | yes |  |

# Minutes Of Public Consultation

Environmental Management Plans and

Resettlement Policy Framework for the rehabilitation of Haghtanak, Charentsavan-3 and Vanadzor-1 substations

Introduction

The Environmental Management Plans (EMPs) and the Resettlement Policy Framework (RPF) for rehabilitation of Haghtanak, Charentsavan-3 and Vanadzor-1 substations - both in English and Armenian languages - were published to solicit public feedback. The timeframe of March 21, 2014 to April 1, 2014 was allowed for ascertaining concerns and obtaining comments/responses from concerned persons via regular mail (full address of HVEN was provided), email and corporate telephone number, which was available from 9 AM to 6 PM on business days.

Materials and Methods

The English and Armenian versions of the EMPs and RPF were posted on the web sites of the Ministry of Energy and Natural Resources of Armenia (http://www.minenergy.am/en/en/investment-projects/high-voltage-network) and High Voltage Electric Networks CJSC (http://hven.am/event-s_34_2.html).

Hard copies of EMPs and RPF were also submitted to the following state authorities:

- Malatia-Sebastia Administrative District of the Yerevan city – Mr. A. Alexsanyan, Head;

- Charentsavan city Municipality – Mr. H. Shahgaldyan, Mayor; and

- Vanadzor city Municipality – Mr. S. Darbinyan, Mayor.

Brief information on rehabilitation works, locations (web site addresses and municipality/administrative district) of disclosed EMPs and RPF documents, and HVEN’s contact information (including full address, email, telephone number, and contact person’s name) were placed at each substation’s entrance/fencing to allow people to express any questions or  concerns regarding the documents.

The electronic copies of the EMPs and RPF were also submitted to the following non-governmental organizations:

- Acopian Center for the Environment, American University of Armenia – Mr. A. Amirkhanian, Director;

- “Association of Energy Service delivery Enterprises of Armenia” Union of Legal Entities for the Development of Energy Sector of Armenia – Mr. M. Martirosyan, President;

- Transparency International Armenia – Ms. S. Ayvazyan, President;

- “Energy Saving Alliance” Armenian Branch – Ms. A. Pasoyan, Director; and

- Pure Lori NGO – Mr. V. Buniatyan, President.

Conclusion

Over the public consultation period no concerns, questions, or comments have been received on the EMPs and RPF from any individual or a legal entity. Therefore, these documents are considered final in their present iteration.

PHOTO DOCUMENTATION

Notifications placed at Haghtanak substation

Notifications placed at Charentsavan-3 substation

Notification placed at Vanadzor-1 substation