E4116v7

Beograd, Bulevar kralja Aleksandra 282

tel: +381 11 30 40 700

fax: +381 11 30 40 699

ROAD REHABILITATION AND SAFETY PROJECT (RRSP)

Rehabilitation and Maintenance of State Roads of the 1st and 2nd category in the Republic of Serbia

ENVIRONMENTAL MANAGEMENT FRAMEWORK ANNEXES

FINAL DOCUMENT ANNEXES

BELGRADE, February 2013

ANNEXES:

Annex 1: 	List of Road Sections to be Мaintained under RRSP Project - 1st Year

Annex 2: 	Sample Report on Public Disclosure and Consultation for Road Section Arandjelovac - Krcevac

Annex 3: 	Sample Screening Checklist for the Annual Environmental and Social Report

Annex 4: 	Generic Mitigation Plan for Road Rehabilitation Projects

Annex 5: 	Generic Monitoring Plan for Road Rehabilitation Projects

Annex 6: 	Sample of the Detailed Project-Specific Environmental Baseline for Road Section Uzice – Pozega – Kratovska Stena, and Road Section Zabalj - Zrenjanin

Annex 7: 	Sample Environmental Checklist

Annex 8: 	Relevant National Legislation as of January 2013

Annex 9: 	Report on Public Disclosure and Public Consultation

ANNEX 1	LIST OF ROAD SECTIONS TO BE MAINTAINED UNDER RRSP PROJECT - 1ST YEAR

2013/2014 WB+EIB+PERS financing

1 	M-4S (0218-0219) Arandjelovac 3 - Krcevac 	……………………………………….8.650 km

2 	M-9S (0365) Vlasotince - Svodje 	…………………………………………………..12.730 km

3 	M-8S (0342-0343) Stavalj - Susica 	…………………………………………………..8.900 km

4 	M-4S (0212-0215) Lazarevac 4 - Arandjelovac 1 	…………………………………13.670 km

5 	M-21V (0441-0443) Iriski Venac-Ruma 2 (Putinci) / Irig 2 (Vrdnik)-Ruma 2 (Putinci)

M-21V (0444-0450) Ruma 2 (Putinci)-Sabac 6, Ruma 2 (Putinci)-Ruma 1 (autoput	15.706 km

6 M-5S (0252) Uzice 3 - Pozega M-5S (0253) Pozega - Kratovska Stena 	………….31.290 km

7	M-23S (0619-0621) Topola 2 - Cerovac M-23S (0622) Cerovac - Kragujevac 5 	29.500 km

8	M-21.1S (0481) Pozega - Arilje M-21.1S (0482-0483) Arilje - Ivanjica 	…………40.342 km

9	M-21V (0439) Paragovo - Iriski Venac M-21V (0440) Iriski Venac - Paragovo 	…..8.036 km

10	M-4S (0188-0191) Zavlaka 2 (Likodra) - Valjevska Kamenica 	…………………….24.750 km

11	M-25S (0702-0703) Kladovo - Brza Palanka	 ………………………………………..24.280 km

2013/2014 EBRD financing

1	M-7V (0312) Zabalj 1 - Zrenjanin 1 (obilaznica) 	……………………………………24.248 km

2	M-1V (0003) Adasevci - Kuzmin 1 (autoput)/ M- 1V (0004) Kuzmin 1 (autoput) - Adasevci 26.960 km

3	M-25S (0719-0722) Vratarnica - Knjazevac 2 	………………………………………23.600 km

4	M-21S (0471) Bela Zemlja - Knezevici M-21S (0470) Uzice 3 - Bela Zemlja 	……14.985 km

ANNEX 2: SAMPLE REPORT ON PUBLIC DISCLOSURE AND CONSULTATIONS FOR ROAD SECTION ARANDJELOVAC - KRCEVAC

This annex is enclosed in order to illustrate how a Report on Public Consultation should be prepared.

PE ”ROADS OF SERBIA”

Sector for Investments

19a, Vlajkoviceva Street

11000 Belgrade, Serbia

Phone/Fax: +381 11 30 34 744

www.putevi-srbije.rs

ROAD REHABILITATION AND SAFETY PROJECT (RRSP)

Rehabilitation and Maintenance of State Roads of the 1st and 2nd category in the Republic of Serbia

##### REPORT ON PUBLIC CONSULTATION

for

ENVIRONMENTAL MANAGEMENT PLAN

road rehabilitation works on State Road of the IB Category No.23 (old marking: M-4), section:

ARANDJELOVAC – KRCEVAC

- Environmental Category B -

Belgrade, December 2012

BACKGROUND

Road Rehabilitation and Safety Project (RRSP) represents the first phase of the Government’s National Road Rehabilitation Program and is expected to cover, over a period of 4-5 years, the rehabilitation of about 1,370 km of national roads spread over the entire country. The Project Proponent is the Government of Serbia, acting through its Ministry of Transport (MoT), former Ministry of Infrastructure and Energy (MoIE). Project implementing entity is Public Enterprise “Roads of Serbia” (PERS).

Road rehabilitation works on 8.7 km long  road section Arandjelovac – Krcevac, on State Road of IB Class No.23 (old marking: M-4) belongs to the list of sub-project to be implemented during first year of project implementation and it is selected as one of 4 relevant sample sections (sample subprojects) for which site-specific Environmental Management Plans (EMPs) are prepared.

The Project has been classified as Environmental Category B. i.e. a project requiring an EMP pursuant to IFIs Safeguard Policies. According to the current Serbian legislative, particularly following Serbian Law on EIA (Official Gazette of RS, No 135/04, 36/09) – EIA is not required for road rehabilitation projects.

PE “Roads of Serbia” – Sector for investments prepared draft EMP document for the rehabilitation of the State Road of IB Class No.23 Arandjelovac – Krcevac which was submitted to WB, EBRD and EIB for comments and remarks during November 2012. EMP has been prepared in order to ensure application of the good environmental practice and project compliance with the requirements of the International Financing Institutions (IFIs) which will finance Serbian Road Rehabilitation and Safety Project (RRSP). The preparation of EMP was undertaken through a desk study and field investigations, including consultations with regional level representatives and local stakeholders. The EMP is based primarily on field investigations performed during July and August 2012.

On Dec 02, 2012 WB comments on EMP document were delivered to the PERS. PERS addressed the comments received and started public consultations and disclosure.

On Dec 05, 2012 PERS announced invitation for Public Consultations for the public, bodies and organizations interested in EMP for road rehabilitation works on Arandjelovac - Krcevac road section. Public and other interested parties and organizations were invited to participate in process of public consultation on draft EMP document. Prior to announcement in the newspapers, the EMP was delivered to the Municipality of Arandjelovac. Representatives of the local municipality informed the public through their local media of the time and place of public consultations. Invitation was placed on PERS web site too. Insight into the EMP document was ensured on following addresses:

- the premises of the PE “Roads of Serbia“, investment sector, 19a Vlajkoviceva St., Belgrade, on the first floor, on working days from 11:00 AM to 01:00 PM (local time), within 7 days starting from December 05, 2012.

- the premises of Arandjelovac Municipality, Venac slobode 10, 34300 Arandjelovac, on working days, within 7 days starting from Dec 05, 2012.

- on PE “Roads of Serbia“ web site: www.putevi-srbije.rs

Public Consultation and presentation of EMP document were held in the premises of Arandjelovac Municipality, on Dec 12, 2012, from 00:00 PM to 02:00 PM and there were no complains on prepared draft EMP document. Question raised and clarification provided are presented within this Report on Public Consultations.

REPORT ON PUBLIC CONSULTATION, ARANDJELOVAC, DEC 12, 2012

In accordance with OP/BP 4.01, PERS has prepared EMP document for Road rehabilitation works on 8.7 km long road section Arandjelovac - Krcevac.

The in-country disclosure of the EMP document started on Dec 05th 2012 when invitation to the interested parties were published in the daily newspaper Politika, inviting the public, authorities and relevant institutions to have an insight into the proposed road rehabilitation works and environmental impact of the project with presented mitigation and monitoring measures. Prior to announcement in the newspapers, all documents were delivered to the Municipality of Arandjelovac and made publicly available on site, and also placed at PERS web site.

Representatives of the local self-government informed the public through local media of the time and place of public consultations. Disclosure of draft EMP document finished on December 12th 2012 when the public meeting was held in city of Arandjelovac.

There were 9 attendees on public consultation meeting in Arandjelovac. Two of them were local citizens. Among the others, there were local municipals, PERS representative, local environmental officer and designer’s representative - civil and environmental engineers.

On behalf of PERS the meeting was attended by Mr. Igor Radovic, PERS representative for environmental issues of the projects.

On behalf of Local Municipality the meeting was attended by:

- Mrs. Jelena Strizovic	Arandjelovac municipality – Chief of Department for Real Estate Affairs, Urban Planning, Construction and Housing and Utilities,

- Mrs. Aleksandra Lukic	Arandjelovac Municipality

- Mrs. Nada Petrovic	Arandjelovac Municipality

- Mrs. Dusica Popovic	Arandjelovac Municipality

- Mrs. Javorka Stojkovic	Arandjelovac Municipality

- Mrs. Sladjana Milovanovic	Arandjelovac Municipality

- Mr. Zoran Popovic	Arandjelovac Municipality

- Mrs. Anka Lukovic	Technology High School

- Mrs. Ljiljana Plecevic	Technology High School

Picture 1:   Public consultation in Arandjelovac, December 12, 2012

Picture 2:   Public consultation in Arandjelovac, December 12, 2012

Picture 3:   Public consultation in Arandjelovac, December 12, 2012

The meeting started according to schedule at 12:00 PM. EMP document was presented in detail to the interested attendees by the PERS representatives. During the public consultations, there were no significant remarks in regards to environmental protection issues.

The Remarks, Question and Answers:

Q1:	Mr. Zoran Popovic: Will appropriate safety measures take place in the zone of primary school in Banja Settlement?

A1:	Yes, safety is an integral part of each RRSP sub-project and increasing of safety is recognized as one of the major project tasks. Special attention will be paid to the area of primary school in Banja settlement (at km 3+485). That location will be particularly treated from the safety improvement point of view. The existing sidewalks will be rehabilitated, new ones will be designed on locations of interruptions and where the sidewalks are missing by km 5+000, since there is a school at km 3+500 and the pedestrian movement is intensive. Special safety workshops/courses for school children will be held in many schools which are placed along the roads which are subject of RRSP Project. Additionally, during design phase, it will be requested that designers provides design with proper traffic warning signs and speed limitations within the zone of primary school, and to consider possibility to implement vibro-acoustic trips as appropriate design solution for ensuring driver awareness about the particularly sensitive area in safety point of view.

Q2:	Mr. Zoran Popovic: How existing access/crossing points of the main road and local roads will be treated through project implementation?

A2:	The rehabilitation and widening works won't affect existing crossing points.

Q3:	Mr. Zoran Popovic: How protection of different water bodies (streams and river Kubursnica) will be ensured during Project implementation? Are the works on existing culverts and bridges also treated in a manner to ensure protection of water bodies from any kind of pollution?

A3:	The Rehabilitation Contractor will operate construction site in a way to reduce the risk of generating sediments and wastewater that may pollute local soils or receiving water bodies. The Contractor’s Site Specific Implementation Plan (SSIP) will cover procedures and plans for safeguarding aquatic habitats and fish during works over all water bodies, including the ones connected with Kubrsnica River, and will complement the Construction Method Statements. All request related to possible water pollution will be ensured through environmental management - waste and wastewater management plan will be prepared and implemented.

Q4:	Mr. Zoran Popovic: How oily wash-water or accidental spills are treated through the project? In case of spillage, will oils and fuels be drained into appropriate reservoirs or it will be allowed to leek directly or indirectly into watercourse?

A4:	The construction Site will be properly drained. The oily wash-water will be passed through an adequately sized, gravity oil separator prior to discharge. Paved areas, including vehicle parking areas, workshops and fuel storage areas are to drain to an oil and water separator. The contractor will have trained personnel who are competent in fuel handling procedures and for cleaning up accidental spills. The Rehabilitation contractor will prepare Oil and fuel storage management plan. Where fuel in excess of 5,000 litres is stored on site, it will be stored in sealed tanks on a concrete base that is bunded to hold 110% of the tank capacity. The Contractor’s SSIP will cover all procedures for storage, transportation and usage of oils and fuels, refueling of plant and machinery and procedures for minimizing the risk of ground and water contamination. All oils and fuels will be required to be stored within secondary containment of 110 % capacity and all spillages shall be cleaned up immediately. Re-fuelling vehicles will carry Spill Kits to enable spillages to be cleaned up as soon as possible. Fuel storage areas will not be located within 20m of a water course.

Q5:	Mrs. Ljiljana Plecevic: Will contractor equipment and machinery be certified regarding noise and air pollution emissions? Suggestion to PERS to carefully control including of subcontractors into the rehabilitation works.

A5:	Rehabilitation Contractor is obliged to prove that all equipment is licenced and approved in accordance with EU standards. This applies to all machinery, vehicles and construction sites where noise and vibration may affect susceptible receptors. The contractor will be responsible for ensuring that noise and vibration does not affect the adjacent communities, in accordance with the Law on noise protection (“Official Gazette of RS”, 36/09).

Q6:	Mrs. Ljiljana Plecevic: How noise, water and soil pollution monitoring activities will look like during project implementation?

A6:	Noise disturbance to workers and neighboring population:  noise levels will be monitored with appropriate equipment (hand held analyser), once at the beginning of the project and later on quarterly basis, and on complaint. If the results of monitoring are not satisfactory, monitoring should be conducted on monthly basis.

Water and soil pollution:  water and soil quality (suspended solids, oils, pH value, and conductivity) will be monitored by unannounced sampling; analysis will be done at accredited laboratory with necessary equipment. These activities will be performed at least 3 times during project period. Monitoring should be done prior construction (or on a referent point upstream of construction site) and during and after rehabilitation works.

Q7:	Mrs. Anka Lukovic: Which party is obliged to produce Waste Management Plan (WMP) during project preparation?

A7:	Rehabilitation Contractor is obliged to produce his own WMP based on EMP requirements. WMP is one of five site specific implementation plans which are necessary to be produced by the Contractor and Approved by the PERS.

During the 7 days aimed for insight into the EMP document, nobody came into PERS premises to see the EMP document. During disclosure period there were no telephone or E-mail contacts regarding proposed EMP document.

During Public Consultation process and EMP document disclosure no interested groups or other stakeholders visited the environmental department of Arandjelovac municipality in order to have insight into the EMP document.

Consultation ended at 02:00 PM, local time.

- LIST OF PARTICIPANTS

DOCUMENTATION

Picture 2:   Announcement of public consultation in daily newspaper (“Politika”, December 05, 2012)

Picture 3:   Announcement of public consultation in daily newspaper (“Politika”, Dec 05, 2012)

ANNEX 3: SAMPLE SCREENING CHECKLIST FOR THE ANNUAL ENVIRONMENTAL & SOCIAL REPORT

| ##### 1. General |  |  |
| --- | --- | --- |
| Is the project materially compliant with all relevant Performance Requirements (taking account of agreed action plans, exemptions or derogations)? | Yes No | If No, please provide details of any material non-compliances: |
| Is the project materially compliant with all applicable environmental and social laws and regulations? | Yes No | If No, please provide details of any material non-compliances: |
| Have there been any accidents or incidents that have caused damage to the environment, brought about injuries or fatalities, affected project labour or local communities, affected cultural property, or created liabilities for the company? | Yes No | If yes, please describe, including details of actions to repair and prevent reoccurrence: |
| Have there been any changes to environment, social, labour or health and safety laws or regulations that have materially affected the company? | Yes No | If yes, please describe: |
| How many inspections did you receive from the environmental authorities during the reporting period? | Number: | Please provide details of these visits, including number and nature of any violations found |
| How many inspections did you receive from the health and safety authorities during the reporting period? | Number: | Please provide details of these visits, including number and nature of any violations found |
| How many inspections did you receive from the labour authorities during the reporting period? | Number: | Please provide details of these visits, including number and nature of any violations found: |
| Have these visits resulted in any penalties, fines and/or corrective action plans? | Yes No | If yes, please describe, including status of implementing corrective actions to address any violations found: |
| Has the Company engaged any contractors for project-related work in the reporting period? | Yes No | If yes, please state for which types of work, and how the company has monitored the compliance of contractors with Performance Requirements and the Environmental and Social Action Plan: |
| Were any of the violations stated above the responsibility of contractors? | Yes No | If yes, please provide details, including how the Company is ensuring that corrective actions are implemented by the Contractor? |
| Have any operations been reduced, temporarily suspended or closed down due to environmental, health, safety or labour reasons? | Yes No | If yes, please describe: |
| Please describe any environment or social programmes, initiatives or sub-projects undertaking during the reporting period to improve the company’s environmental or social performance and/or management systems: Please indicate the level of associated expenditure (capital expenditure and operating expenditure), and whether this relates to the requirements of the Environmental and Social Action Plan, or to any other initiative: |  |  |

##### 2. Status of the Environmental and Social Action Plan

Please provide information on the status of each item in the Environmental and Social Action Plan (ESAP). If the ESAP has been updated during the reporting period, please attach a copy of the new plan.

##### 3. Environmental Monitoring Data

| Please provide the name and contact details for your environmental manager: |  |  |  |  |
| --- | --- | --- | --- | --- |
| Parameter | Value | Unit | Compliance Status | Comments |
| Waste Water |  |  |  |  |
| Total waste water generated |  |  |  |  |
| BOD |  |  |  |  |
| COD |  |  |  |  |
| Suspended Solids |  |  |  |  |
| Phosphorus |  |  |  |  |
| Nitrates |  |  |  |  |
| Heavy metals |  |  |  |  |
| [Other] |  |  |  |  |
| Air Emissions |  |  |  |  |
| SO2 |  |  |  |  |
| NOX |  |  |  |  |
| Particulates |  |  |  |  |
| CO2 |  |  |  |  |
| CH4 |  |  |  |  |
| N2O |  |  |  |  |
| HFCs |  |  |  |  |
| PFCs |  |  |  |  |
| SF6 |  |  |  |  |
| [Other] |  |  |  |  |
| Other Parameters |  |  |  |  |
| Noise |  |  |  |  |
| [Other] |  |  |  |  |
| Solid Waste |  |  |  |  |
| Please provide details of the types and amounts of solid wastes generated by the project. Indicate where wastes are classified as hazardous. Indicate the final re-use, recycle or disposal method for each waste type. |  |  |  |  |

| 4. Resource Usage and Product Output |  |  |  |
| --- | --- | --- | --- |
| Parameter | Value | Measurement Unit | Comments |
| Fuels used |  |  |  |
| Oil |  |  |  |
| Gas |  |  |  |
| Coal |  |  |  |
| Lignite |  |  |  |
| Grid Electricity |  |  |  |
| Heat Purchased |  |  |  |
| Feedstocks and raw materials consumed |  |  |  |
| Name 1 |  |  |  |
| Name 2 |  |  |  |
| Product output |  |  |  |
| Product 1 |  |  |  |
| Product 2 |  |  |  |

| ##### 5. Human Resources Management |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Please provide the name and contact details for your Human Resources manager: |  |  |  |  |  |
|  | Total |  |  | Recruited in this reporting period | Dismissed in this reporting period |
| Number of direct employees: |  |  |  |  |  |
| Number of contracted workers: |  |  |  |  |  |
| Were there any collective redundancies during the reporting period? |  | Yes No | If yes, please describe the redundancy plan, including reasons for redundancies, number of workers involved, how they were selected, consultation undertaken, and measures to mitigate the effects of redundancy: |  |  |
| Are there any planned redundancies to the workforce in the next year? |  | Yes No | If yes, please describe the redundancy plan, including reasons for redundancies, number of workers involved, and selection and consultation process: |  |  |
| Were there any changes in trade union representation at Company facilities during the reporting period? |  | Yes No | If yes, please provide details, and summarise engagement with trade unions during reporting period: |  |  |
| Were there any other worker representatives (e.g. in the absence of a trade union)? |  | Yes No | If yes, please provide details and summarise engagement with them during reporting period: |  |  |
| Were there any changes in the status of Collective Agreements? |  | Yes No | If yes, please provide details: |  |  |
| Have employees raised any grievances with the project during the reporting period? |  | Yes No | If yes, please state how many, split by gender, summarise the issues raised in grievances by male and female staff and explain how the Company has addressed them: |  |  |
| Have employees raised any complaints about harassment or bullying during the reporting period? |  | Yes No | If yes, please state how many, split by gender, summarise the issues raised by male and female staff and explain how the Company has addressed them: |  |  |
| Have there been any strikes or other collective disputes related to labour and working conditions at the Company in the reporting period? |  | Yes No | If yes, please summarise nature of, and reasons for, disputes and explain how they were resolved |  |  |
| Have there been any court cases related to labour issues during the reporting period? |  | Yes No | If yes, please summarise the issues contested and outcome: |  |  |
| Have there been any changes to the following policies or terms and conditions during the reporting period in any of the following areas: - Union recognition - Collective Agreement - Non-discrimination and equal opportunity - Equal pay for equal work - Gender Equality - Bullying and harassment, including sexual harassment - Employment of young persons under age 18 - Wages (wage level, normal and overtime) - Overtime - Working hours - Flexible working / work-life balance - Grievance mechanism for workers - Health & safety |  | Yes No | If yes, please give details, including of any new initiatives: |  |  |

##### 6. Occupational Health and Safety Data

| Please provide the name and contact details for your Health and Safety manager: |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  | Direct employees | Contracted workers |  | Direct employees | Contracted workers |
| Number of man-hours worked this reporting period: |  |  | Number of Fatalities: |  |  |
| Budget spent on OHS in this period (total amount and currency): |  |  | Number of disabling injuries: |  |  |
| OHS training provided in this period in person-days: |  |  | Number of Lost Time Incidents (including vehicular): |  |  |
| Number of lost workdays resulting from incidents: |  |  | Number of cases of occupational disease: |  |  |
| Number of sick days: |  |  |  |  |  |
| Accident causes (falling, heavy loads, struck by object, contact with energy source etc.): |  |  |  |  |  |
| Please provide details of any fatalities or major accidents that have not previously been reported to Banks, including total compensation paid due to occupational injury or illness (amount and currency): |  |  |  |  |  |
| Please summarise any emergency prevention and response training that has been provided for company personnel during the report period: |  |  |  |  |  |
| Please summarise any emergency response exercises or drills that have been carried out during the report period: |  |  |  |  |  |

| ##### 7. Stakeholder Engagement |  |
| --- | --- |
| Please provide the name and contact details for your external relations or community engagement manager: |  |
| Please provide information on the implementation of the stakeholder engagement plan and summarise interaction with stakeholders during the reporting period, including: - Meeting or other initiatives to engage with members of the public or public organisations during the report period, - information provided to members of the public and other stakeholders during the report period relating to environmental, social or safety issues - coverage in media, - and interaction with any environmental or other community groups. Please describe any changes to the Stakeholder Engagement Plan: |  |
| How many complaints or grievances did the project receive from members of the public or civil society organisations during the reporting period? Please split by stakeholder group. Summarise any issues raised in the complaints or grievances and explain how they were resolved: |  |

| ##### 8. Status and Reporting on Resettlement Action Plan/Livelihood Restoration Framework |  |  |
| --- | --- | --- |
| Existing Land Acquisitions Please report any further progress made during this reporting period in the implementation of the Resettlement Action Plan (RAP) or Livelihood Restoration Framework (LRF), using the monitoring indicators as detailed in the RAP or LRF, and complete the table below. Please provide the results of any other related monitoring carried out by the Company or its consultants and attach any additional information you think would be useful. |  |  |
| Have all the affected persons been fully compensated for their physical displacement and, if applicable, any economic losses resulting from the project? | Yes No | If no, specify how many compensation payments are still outstanding (in terms of number and percentage of recipients and payment amounts) and state when these payment will be made: |
| Has the land acquisition had any additional, unforeseen impacts on affected persons’ standard of living or access to livelihoods that were not previously covered in the RAP? | Yes No | If yes, quantify these impacts and specify what measures have been undertaken to minimize and mitigate these impacts. If no, specify how potential impacts on livelihoods have been monitored. |
| Have any vulnerable groups been identified? | Yes No | If yes, list the groups that were identified and describe any additional measures undertaken in order to mitigate impacts specific to these groups. |
| If applicable, have all transit allowances been paid? | Yes No | If no, specify how many payments are still outstanding (in terms of number and percentage of recipients and payment amounts) and state when these payments will be made. |
| Has legal support been provided to all the affected persons? | Yes No | If yes, specify how many persons effectively made use of the legal support. |
| Have all outstanding land and/or resource claims been settled? | Yes No Not applicable | If no, specify how many claims are still outstanding and state what the expected timing is for settling them. |
| Have there been any new land acquisition-related complaints or grievances? | Yes No | If yes, please state how many and summarize their content. |
| Has the company regularly reported to the affected communities on progress made in implementing the RAP? | Yes No | If yes, please state how many meetings were held and how many participants attended. |
| New Land Acquisitions If the company acquired any new land for the project during the reporting year, please provide documents to show closure of land acquisition transactions. Please attach new/revised RAP covering the new land acquisition and describe mitigation measures, compensation, agreements reached, etc., and provide in tabular form a list of affected people and status of compensation. |  |  |
| Have any persons been physically displaced? | Yes No | If yes, how many? |
| Have any persons been economically displaced? | Yes No | If yes, how many? |
| Was it a government assisted resettlement? | Yes No |  |

##### 9. Community Interaction and Development

Please summarise any social or community development initiatives undertaken by the company during the reporting period, and any associated expenditure:

ANNEX 4: GENERIC MITIGATION PLAN FOR ROAD REHABILITATIN PROJECTS

| Phase | Issue | Mitigating measure | Institutional responsibility |  | Comments (e.g. secondary impacts) |
| --- | --- | --- | --- | --- | --- |
|  |  |  | Install | Supervision |  |
| PRE-CONSTRUCTION | Detailed Design |  |  |  |  |
|  | Bid documents prepared without access to or use of the this EMP in a translated version | No bid documents will be prepared without the authors having incorporated a (Serbian) copy of the mitigation and monitoring plan EMP, which shall be included in the safeguard clauses of the Technical Specifications in the contracts and commitment to comply with Lender Requirements | Detailed Design Consultant; PERS | Technical Control of Detailed Design; PERS; PIT |  |
|  | Obtaining preconditions from Institute for Nature Protection of Serbia / Provincial Institute for Nature Protection | According to the Law on EIA and its sub-laws, it is necessary to obtain preconditions from the institutions relevant for nature protection for all projects which will be implemented within or in the vicinity of nature protected area | Detailed Design Consultant; PERS | Technical Control of Detailed Design; PERS; PIT |  |
|  | Obtaining preconditions from Institute for Protection of Cultural Monuments / Provincial Institute for Protection of Cultural Monuments | According to the Law on EIA and its sub-laws, it is necessary to obtain preconditions from the institutions relevant for protection of cultural monuments for all projects which will be implemented within or in the vicinity of nature protected area | Detailed Design Consultant; PERS | Technical Control of Detailed Design; PERS; PIT |  |
|  | Request for Decision about Need for EIA (RDNEIA) | Based on preconditions obtained from Institutions relevant for Nature/Culture Protection, Design consultant will produce Request for Decision about Need for EIA (RDNEIA) or Environmental Impact Assessment (EIA) for all projects which will be implemented within or in the vicinity of nature/culture protected area. Request will be submitted to the relevant Ministry/Provincial Secretariat. Department for EIA within the relevant Ministry will make decision if EIA Study is necessary to be produced for particular project or not. | Detailed Design Consultant; PERS | Technical Control of Detailed Design; PERS; PIT |  |
|  | Environmental Impact Assessment Study | For the sub-projects for which full EIA procedure is necessary to be conducted – EIA Study, public presentation and disclosure and Final EIA approval obtained from relevant institutions are mandatory part of such projects, Detailed Designers are obliged to produce EIA Studies, collect preconditions from relevant institutions and prepare and ensure public presentation of EIA Study. PERS is obliged to organize and perform Public Consultations for such projects and to obtain a Final Environmental Approval for them. | Detailed Design Consultant; PERS | Technical Control of Detailed Design; PERS; PIT |  |
|  | The location and development of the contractors‘ facilities will be approved by the PE. Locations will be selected so that: | they do not interfere with the environment and social well-being of the surrounding communities re noise, dust. vibration, etc., the size of contractor‘s facilities are limited to absolute minimum to reduce unnecessary clearing of vegetation, sanitary waste and grey waters are treated before release into surface water systems, in accordance with the Law on water (“Official Gazette of RS”, 101/05). the sites are properly drained. Paved areas, including vehicle parking areas, workshops and fuel storage areas are to drain to an oil and water separator, and fuel storage areas are not located within 20m of a water course. The contractor‘s facilities are to be contained within an adequate security fence. Clearing of sites and removal and disposal of vegetation: Wherever possible limit area to be cleared and avoid excessive machine disturbance of the topsoil. Cleared material is to be piled into manageable sized heaps according to disposal or re-use requirements. Prevention of soil erosion on construction site: The contractor will be responsible for ensuring that the erosion is contained by soil conservation protection methods. The contractor will: Limit the extent of excavation to reduce soil erosion potential. Apply soil conservation protection methodology to susceptible areas to prevent / minimize storm water runoff carrying eroded materials off-site. Avoid excavation and operating machinery in wet ground conditions. |  |  |  |
|  | Site selection for construction camps, near or within existing settlements. Impact on public health and sociological setting | Proper site selection, observing criteria which primarily protect the public general. Observe a minimum distance (buffer zone) between camp site and nearest residential area. Observe local wind conditions to reduce nuisances. Work safety and environmental protection measures to be specified by the Contractor in his Site Management Plan. Planning for independent water and electric supply network and a medical service station at the site. | Detailed Design Consultant | Technical Control of Detailed Design PERS |  |
|  | Road safety issues associated with pedestrian crossing | Plan for safe and adequate pedestrian crossing facilities that can be in most cases over passages equipped with ramps and structures that allow the use of wheelchairs, pushcarts, bicycles and prams. Planning for public awareness meetings | Detailed Design Consultant | Technical Control of Detailed Design PERS |  |
|  | Stakeholder engagement | Details of the proposed road alignment, access points and safety features will be disclosed in the locality of the planned works. Feedback from local stakeholders will be sought and recorded. Evidence of how feedback has been considered in the final design will be recorded. |  |  |  |
| Construction | Management Plans |  |  |  |  |
|  | Contractor to prepare implement the following plans as described in the EMP to ensure compliance with legislative and Lender requirements. - Site organisation plan; - Sewage and septage management; - Project grievance mechanism; - Soil Management Plan; - Dust management Plan; - A plan indicating the location of the proposed material extraction site as well as rehabilitation measures to be implemented for the borrow areas and access roads upon project completion; - Waste and wastewater management plan in accordance with the Law on Waste management; - Oil and fuel storage management plan; - In-river works management plan; - Camp management plan; - Emergency response plan; - Rehabilitation Plan; - Safety and Hazard Assessment; - Safety and Labour Management Plan (SLMP). |  |  |  |  |
| CONSTRUCTION | Site Induction |  |  |  |  |
|  | All workers and visitors to site shall be given a Health, Safety and Environment Induction and instructed on the need to use of PPE. |  |  |  |  |
| CONSTRUCTION | Material supply |  |  |  |  |
|  | Asphalt plant dust, fumes, workers health and safety, ecosystem disturbance | use existing asphalt plants; requirement for official approval or valid operating license | Asphalt plant | Asphalt plant | to be specified in bid documents-Conditions for selection of subcontractors for material supply |
|  | Stone quarry dust, workers health and safety, ecosystem disturbance | use existing stone quarries, requirement for official approval or valid operating license | Stone quarry | Stone quarry |  |
|  | Sand and gravel borrow pit, disturbance of river bed, water quality, ecosystem disturbance | use existing borrow pits or buy material at licensed separations; requirement for official approval or valid operating license | Sand and gravel Contractor or Separation | Sand and gravel Contractor or Separation |  |
|  | School children safety | Reduction of vehicular speed prior to settlements and schools should be considered in the design using necessary measures such as rumble bars and speed limit signs. | Detailed Design Consultant | Technical Control of Detailed Design PERS |  |
| CONSTRUCTION | Material transport |  |  |  |  |
|  | Stone, sand and gravel Dust | wet or cover truck load, particularly in sections where critical receptors (residential areas and schools) are located | Truck operator | Truck operator |  |
|  | Asphalt dust, fumes | All trucks are to be covered | Truck operator | Truck operator | to be specified in bid documents-Technical Specifications for realization of works |
|  | Stone Dust | wet or cover truck load | Truck operator | Truck operator |  |
|  | Sand and gravel dust | wet or cover truck load | Truck operator | Truck operator |  |
|  | Traffic management noise, vehicle exhaust, road congestion | haul material at off peak traffic hours (preferably 9-14h); use alternative routes to minimize major traffic sites Need to ensure that adequate signs to work fronts to minimise ‘wrong turn’ chances causing even more congestion | Transport manager; Truck operator | Transport manager; Truck operator |  |
|  | Archaeological chance finds | In case of chance finds Contractor is obliged to stop the works immediately and inform institute for protection of Cultural Monuments and PERS about it. | Contractor | Supervision Contractor |  |
| CONSTRUCTION | Construction site |  |  |  |  |
|  | Noise disturbance to human and animal population and workers | limit activities to daylight working hours (not between 8 p.m. and 7 a.m. or as agreed with public and authorities); equipment operating with noise mufflers. The Contractor has to make all possible efforts to keep the noise production at the lowest possible level when carrying out his works in the vicinity of schools. Contractor should erect temporary barriers in case he needs to reduce the noise levels during construction. Mitigation measures need to be implemented if the levels are higher that legally prescribed. Noisy equipment will be located as far as possible from residential or other sensitive receptors. | Construction Contractor | Construction Contractor |  |
|  | Dust | water construction site and organized material storage sites organized as appropriate, limited speed of vehicles, particularly in sections where critical receptors (residential areas and schools) are located Implement a Dust Management Plan: measures to avoid/minimize dust emissions, including use of hoardings; wetting down/spraying of construction areas, accesses, materials stockpiles and during loading/unloading activities; covering of vehicles carrying dusty materials; wheel washing/spraying of vehicles; and management of spoil, etc. | Construction Contractor | Construction Contractor |  |
|  | Vibrations | limit activities to daylight working hours (not between 8 p.m. and 7 a.m. or as agreed with public and authorities) if any material damage proved to have been caused to local houses, buildings and other infrastructure (including access roads) by the works will be compensated for and subject to repair on a timely basis. Earthmoving equipment will be located as far away as possible from vibration-sensitive receptors. | Construction Contractor | Construction Contractor |  |
|  | Traffic disruption during construction activity | traffic management plan with measures to redirect traffic that are easily seen or easy to follow; include traffic police assistance if needed Construction Traffic Management Plan will establish speed limits for construction vehicles and organize traffic to avoid as much as possible populated areas. Local residents will be kept informed of planned works | Construction Contractor | Construction Contractor |  |
|  | Reduced access to roadside activities | provide alternative access to roadside activities at all times | Construction Contractor | Construction Contractor |  |
|  | Vehicle and pedestrian safety when there is no construction activity | appropriate lighting and well defined safety signs and protection measures. | Construction Contractor | Construction Contractor |  |
|  | Water and soil pollution from improper material storage, management and usage | organize and cover material storage areas; isolate concrete, asphalt and other works from watercourse by using sealed formwork or covers; isolate wash down areas of concrete and asphalt trucks and other equipment from watercourse by selecting areas for washing that are not free draining directly into watercourse. Operate construction site in a way to reduce the risk of generating sediments and wastewater that may pollute local soils or receiving water bodies (considering situations such as including stormwater runoff, wastewater generated from facilities on site such as wheel washing facility). Soil Management Plan shall be prepared for the controlled removal of top soil, storage and reuse. Prevent sediments flowing into surface waters and drainage channels by localised control measures (eg sediment fences, check dams, mulch barriers, rock groynes, or geofabric barriers, sediment basins), contouring to optimise slope angle and steepness. Prevent wind erosion via fencing, covering, etc. | Construction Contractor | Construction Contractor |  |
|  | Water and soil pollution from improper disposal of waste materials | dispose waste material at location protected from washing out, should be marked in the site plan; if not on site, then at authorized landfill / depot | Construction Contractor | Construction Contractor |  |
|  | Water and soil pollution from improper disposal of waste materials | Storage of wastes according to international best practice (IFC EHS General Guideline). Apply additional measures for storage of hazardous wastes (such as use of secondary containment, access restriction, provision of PPE etc.) as necessary to prevent harm to construction staff, environment and public. Use and labelling of designated waste collection containers and storage areas for different kinds of wastes (hazardous and non-hazardous). | Construction Contractor | Construction Contractor |  |
|  | Potential contamination of soil and water from improper maintenance and fuelling of equipment | apply best engineering practice in safe storage and handling of lubricants, fuel and solvents by secured storage; ensure proper loading of fuel and maintenance of equipment; collect all waste and dispose to permitted waste recovery facility | Construction Contractor | Construction Contractor |  |
|  | Water and soil pollution from improper disposal of waste materials | Transport of waste in marked vehicles designed to the type of waste to minimise the risk of release of materials (hazardous and non-hazardous materials) and windblown debris. Training of drivers in handling and disposal of their cargo and the documentation of the transport describing the nature of the waste and its degree of hazard. | Construction Contractor | Construction Contractor |  |
|  | Workers safety | provide workers with safety instructions and protective equipment; safe organization of bypassing traffic | Construction Contractor | Construction Contractor |  |
|  | Landscaping | Undertaking of re-vegetation progressively with covers crop and native endemic species and monitors its effectiveness. Where initial plantings were not successful, replacement plantings will be carried out. |  |  |  |
| OPERATION – POST REHABILITATION PHASE | Maintenance |  |  |  |  |
|  | Noise disturbance to human and animal population and workers | limit activities to daylight working hours (not between 8 p.m. and 7 a.m. or as agreed with public); equipment operating with noise mufflers | Maintenance Contractor | Maintenance Contractor | to be specified in maintenance contract documents-Technical Specifications for realization of maintenance works |
|  | Possible air, water and soil pollution dust, vehicle exhaust, fuel and lubricants spills | apply best engineering practice in safe storage and handling of lubricants, fuel and solvents by secured storage; ensure proper loading of fuel and maintenance of equipment; collect all waste and dispose in line with the Law on waste management; organize and cover material storage areas; isolate asphalt from watercourse by using sealed formwork; selecting areas for washing that are not free draining directly or indirectly into watercourse; dispose waste material at location protected from washing out | Maintenance Contractor | Maintenance Contractor |  |
|  | Vibrations | limit activities to daylight working hours (not between 8 p.m. and 7 a.m. or as agreed with public and authorities) | Maintenance Contractor | Maintenance Contractor |  |
|  | Workers safety | provide workers with safety instructions and protective equipment; safe organization of bypassing traffic This could really be expanded as it rather limited. | Maintenance Contractor | Maintenance Contractor |  |
| OPERATION – POST REHABILITATION PHASE | Maintenance |  |  |  |  |
|  | Increased vehicle speed | install traffic signs for speed limit | Maintenance Contractor | Maintenance Contractor | a)-b) to be specified in maintenance contract documents-Technical Specifications for realization of maintenance works |
|  | Possible air, water and soil pollution dust, vehicle exhaust, fuel and lubricants spills | ensure proper handling of lubricants, fuel and solvents by secured storage; ensure proper loading of fuel and maintenance of equipment; collect all waste and properly dispose; properly organize and cover material storage areas; isolate asphalt from watercourse by using sealed formwork; selecting areas for washing that are not free draining directly or indirectly into watercourse; dispose waste material at appropriate location protected from washing out | Maintenance Contractor | Maintenance Contractor |  |
|  | Erosion, rockfall, hazardous conditions | install warning signs (rockfall, landslide, wet or slippery conditions, dangerous curve, animal or pedestrian crossing, school, slow moving vehicles, merge), reflective markers to indicate steep edge or convex mirrors to see oncoming traffic at blind curves; locate warnings at points considered necessary by good engineering practice, or as agreed in writing with public and authorities | Maintenance Contractor | Maintenance Contractor |  |

ANNEX 5: GENERIC MONITORING PLAN FOR ROAD REHABILITATIN PROJECTS

| Phase | What is the parameter to be monitored? | Where the parameter should be monitored? |  | How the parameter should be monitored?/ type of monitoring equipment | When the parameter should be monitored? (frequency of measurement or continuous) | Why the parameter should be monitored? (optional) | Institutional responsibility |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  |  | Operate |
| CONSTRUCTION |  |  |  | Material supply |  |  |  |
| Asphalt plant | possession of official approval or valid operating license | asphalt plant |  | Inspection / supervising engineer | before work begins | assure plant compliance with environment, health and safety requirements | Plant Operator |
| Stone quarry | possession of official approval or valid operating license | stone quarry |  | Inspection / supervising engineer | before work begins |  | Quarry Operator |
| Sand and gravel borrow pit | possession of official approval or valid operating license | sand and gravel borrow pit or separation |  | Inspection / supervising engineer | before work begins |  | Borrow pit or Separation Operator |
| CONSTRUCTION |  |  |  | Material transport |  |  |  |
| Asphalt | truck load covered | job site |  | supervision | unannounced inspections during work, at least once per week | assure compliance of performance with environment, health | Supervision Contractor |
| Stone | truck load covered or wetted | job site |  | supervision | unannounced inspections during work, at least once per week | and safety requirements and enable as | Supervision Contractor |
| Sand and gravel | truck load covered or wetted | job site |  | supervision | unannounced inspections during work, at least once per week | little disruption to traffic as it is possible | Supervision Contractor |
| Traffic management | hours and routes selected | job site |  | supervision | unannounced inspections during work, at least once per week |  | Supervision Contractor |
| CONSTRUCTION |  |  |  | Construction Site |  |  |  |
| Noise disturbance to workers and neighbouring population | noise levels | job site; nearest homes at settlements and schools |  | equipment – hand-held analyzer with application software | once at the beginning of the project and later on quarterly basis, and on complaint. If the results of monitoring are not satisfactory, monitoring should be conducted on monthly basis | a)-k) assure compliance of performance with environment | Construction Contractor |
| Dust | air pollution (solid particles) | at and near job site particularly in residential areas and schools |  | inspection and visual observation | unannounced inspections during material delivery and construction | health and safety requirements and enable as little disruption to traffic as it is possible | Supervision Contractor |
| Vibrations | limited time of activities | job site |  | supervision | unannounced inspections during work and on complaint |  | Supervision Contractor |
| Traffic disruption during construction activity | existence of traffic management plan; traffic patterns | at and near job site |  | inspection; observation | before works start; once per week at peak and non-peak periods |  | Supervision Contractor |
| Reduced access to roadside activities | provided alternative access | job site |  | supervision | random checks at least once per week during construction activities |  | Supervision Contractor |
| Vehicle and pedestrian safety when there is no construction activity | visibility and appropriateness | at and near job site |  | observation | random checks at least once per week in the evening |  | Supervision Contractor |
| Water and soil pollution from improper material storage, management and usage | water and soil quality (suspended solids, oils, pH value, conductivity) | Rivers, streams and other water bodies within the project area |  | unannounced sampling; analysis at accredited laboratory with necessary equipment | At least 3 times during project period. Monitoring should be done prior construction (or on a referent point upstream of construction site) and during and after rehabilitation works |  | Construction Contractor |
| Workers safety | protective equipment; organization of bypassing traffic Methods of work | job site |  | inspection | Unannounced inspections during work. It is recommended to use proposed template for this purpose |  | Supervision Contractor |
| OPERATION – POST REHABILITATION PHASE |  |  |  | Maintenance |  |  |  |
| Noise disturbance to human population and workers | noise levels | job site; nearest homes |  | equipment – hand-held analyzer with application software | unannounced inspections during maintenance activities and on complaint | assure compliance of performance with environment, health and safety requirements | PERS |
| Vibrations | limited time of activities | job site |  | supervision | unannounced inspections during maintenance activities and on complaint |  | PERS |
| Workers safety | protective equipment; organization of bypassing traffic | job site |  | inspection | unannounced inspections during maintenance activities and on complaint |  | PERS |
| OPERATION – POST REHABILITATION PHASE |  |  |  | Road Safety |  |  |  |
| Increased vehicle speed | condition of traffic signs; vehicle speed | road section included in project |  | visual observation; speed detectors | during maintenance activities; unannounced | enable safe and economical traffic flow | Maintenance Contractor; Traffic Police |
| Erosion, rockfall, hazardous conditions | road section included in project | condition of hazard signs |  | visual observation | during maintenance activities |  | Maintenance Contractor |

ANNEX 6: 	SAMPLE OF THE DETAILED PROJECT-SPECIFIC ENVIRONMENTAL BASELINE FOR ROAD SECTION UZICE – POZEGA – KRATOVSKA STENA AND ROAD SECTION ARANDJELOVAC - KRCEVAC

Baseline Environment for Road Rehabilitation works on the State Road of the IA Category No. 4, section Uzice – Pozega – Kratovska Stena

Subproject Description

Road rehabilitation works on proposed 37.1 km long road section Uzice – Pozega – Kratovska Stena belongs to the list of sub-project to be implemented during first year of project implementation and it is selected as one of 4 relevant sample subprojects for which site-specific EMPs are prepared.

Location Description

Proposed road section is located in Western Serbia, Zlatibor Administrative District, and it goes through the territories of City of Uzice and Municipality of Pozega (to the borders of territory of City of Cacak and Moravica Administrative District).

Figure 3.1: Location of Uzice – Pozega – Kratovska Stena road section

The section belonged to the arterial road M-5 according to the old network classification, while according to the new classification, it is categorized as a state road of the IA category No. 4, B&H border (Vardiste) – Pojate (state road of the IA category No. 1). The chainages to be used for the diagnostics are km 0+000 (Uzice) as starting point and km 37+106 as ending point.

The start of the section is in Uzice and it goes to km 1+530, although the whole stretch is free of residential buildings. The following settlements are located along the section: Sevojno, Gorjani, Uzici, Rasna, Pozega and Gugalj.

There are de-levelled interchanges (overpasses) at two locations: km 0+140 and km 2+908. With several de-levelled interchanges, mostly tunnels under the road, there is a railway Pozega-Stalac, which goes in parallel with the road from Pozega to Asanovac. The section in question intersects the state road of the IB category No. 13 (deleveled intersection) at 21+710. There is an access of state road of the II category No. 154 at km 29+626 (surface intersection). There are numerous accesses of streets, municipal roads, unclassified roads and private accesses.

rolling mill	stone quarries

Figure 3.2: Location of Uzice – Pozega – Kratovska Stena road section

Important structures along the road: “Seval” aluminium rolling mill, “Sevojno” copper rolling mill, “Sengolj” and “Jelen Do” stone quarries.

Drainage: Transversally to gutters, over the shoulders into the ditches or along the slopes of embankments. Longitudinally by gutters and ditches to culverts or watercourses. As for the potential pollution during operation, these are limited to accidents only. In such a case, procedures for action in incidental situations, as defined by the Ministry of Interior and in the Water Law, will apply.

Rehabilitation works description

The road works covered by the Project will be carried on the existing road with no change of the alignments. Through the Detailed Design Phase it will be reconsidered if some widening is possible. In that case it is expected to perform widening on 4 curves, up to 2m. Additionally, widening of existing carriageway up to 0.2m is proposed on 500 m long sub section ending on Kratovska Stena. All widening will be taken within the right of way. The project therefore entails no resettlement and land acquisition as defined by OP 4.01, nor long lasting disruptions to the natural environment and human settlements and activities.

Physical Environment

Geography

Road section Uzice – Pozega – Kratovska Stena in the length of 37.1 km belongs to the road link Vardiste (border of Bosnia-Herzegovina) - Pojate on the main road E-761, in Western Serbia, Zlatibor Administrative District. Road goes through the territories of City of Uzice and Municipality of Pozega (to the borders of territory of City of Cacak and Moravica Administrative District.

Watercourses

There are two watercourses that go in parallel with the road: the Djetinja River at part from Uzice to Pozega, while from Pozega to Asanovac there is the river Zapadna Morava. The section is intersected by several streams and one river flow (the Skrapez river at km 23+117). The water quality standard of the river is II class according to the Serbian categorization of watercourses. Due to the nature of road rehabilitation works of the watercourses will not be affected by the works through the implementation of good construction management practices. There are no sensitive species (fish) in Zapadna Morava and Skrapez River that could be impacted by the project works.

Drainage of run-off water is ensured on both directions, transversally (to gutters, over the shoulders into the ditches or along the slopes of embankments) and longitudinally (by gutters and ditches to culverts or watercourses). As for the potential pollution during operation, these are limited to accidents only. In such a case, procedures for action in incidental situations, as defined by the Ministry of Interior and in the Water Law, will apply.

Figure 3.3: Bridge over Skrapez River

Air Quality

Within the corridor of road section Uzice – Pozega – Kratovska Stena there are two existing point sources of air pollution. They are “Sengolj” and “Jelen Do” stone quarries. It is up to the designers and the Contractor to decide if these stone quarries will be used by the project.

PERS will monitor all Contractors activities, including possession of valid working permits and environmental approvals for all subcontractors.

The existing road (E-761) is linear sources which cause additional emission of air pollutants along the corridor of proposed road section.

Figure 3.4: Road, Railway and Stone Quarry “Jelen Do”

Industrial structures are present within the studied area (“Seval” aluminium rolling mill, “Sevojno” copper rolling mill) and they cause increased levels of concentrations of pollutants in the atmosphere when operating in full capacity or without applying air-pollution reduction measures. However, the measurements and action in respect to operation of these facilities are outside the jurisdictions of institutions involved in preparation and execution of this project.

Data on the measured values of air pollution in the observed corridor were not available.

Based on experience and expected traffic load the planned road rehabilitation works, and operation of road after rehabilitation will not increase existing levels of air pollutants within the corridor of proposed road section.

Noise Quality

Noise is another threat to the quality of the project environment. Many heavy vehicles such as trucks, buses, cars, move on the road during day & nights and these vehicles generate high noise in this subproject area.

There are two dominant noise sources on proposed road section Uzice – Pozega – Kratovska Stena:

- Existing State Road of the IA Category No.4 (E-761) as linear source

- Existing major railway “Belgrade – Bar”

Based on experience and expected traffic load the planned road rehabilitation works, and operation of road after rehabilitation will not increase existing levels of noise within the corridor of proposed road section.

Biological Environment

The composition of plant community includes low growing grasses and herbaceous vegetation as well as other flora. No wild animals inhabit and endangered species are present in this area. No forestland is involved in this area are found surrounding the proposed subproject locations.

Socio-economic Environment

Settlements

The start of the section is in Uzice and it goes to km 1+530, although the whole stretch is free of residential buildings. The following settlements are located along the section: Sevojno, Gorjani, Uzici, Rasna, Pozega and Gugalj.

Roads and Railways

Belgrade – Bar railway goes in parallel with the section Uzice-Pozega. There are de-levelled interchanges (overpasses) at two locations: km 0+140 and km 2+908. With several de-levelled interchanges, mostly tunnels under the road, there is a railway Pozega-Stalac, which goes in parallel with the road from Pozega to Asanovac. The section in question intersects the state road of the IB class no. 13 (deleveled intersection) at 21+710. There is an access of state road of the second class no. 154 at km 29+626 (surface intersection). There are numerous accesses of streets, municipal roads, unclassified roads and private accesses.

Figure 3.5: Road section Uzice – Pozega and Belgrade – Bar Railway

Land Use

Most of the surrounding areas are developing industrial & rural in nature. There are many industries operating in the area. Commercial activities are found around the project site.

Industries and Commerce

Industrial structures are present within the studied area (“Seval” aluminium rolling mill, “Sevojno” copper rolling mill) and they cause increased levels of concentrations of pollutants in the atmosphere when operating in full capacity or without applying air-pollution reduction measures.

Socio-cultural, Religious and Archeological Sites

There are no archaeological structures / monuments or sites that are of significance in the vicinity of the subproject locations.

Important Environmental Features/Hotspots

Locations of major environmental hotspots/features along the road are shown in the Table 3.1.

Table 3.1: Important Environmental Features (IEFs)/Hotspots at the Road Sides along the Uzice – Pozega – Kratovska Stena Sub-project

| Chainage (km) | IEFs | Road Side | Comments |
| --- | --- | --- | --- |
| 5+000 | “Seval” aluminium rolling mill | LS | It is located at about 50m far from the CL of the road |
| 6+000 | “Sevojno” copper rolling mill | LS | It is located at about 50m far from the CL of the road |
| 33+000 | “Sengolj” stone quarry | LS | It is located at about 50m far from the CL of the road |
| 35+000 | “Jelen Do” stone quarry | LS | It is located at about 50m far from the CL of the road |

Baseline Environment for Road Rehabilitation works on the State Road of the IB Class No. 20, section Zabalj Intersection - Zrenjanin

Subproject Description

Road rehabilitation works on proposed 24.2 km long road section Zabalj Intersection – Zrenjanin belongs to the list of sub-project to be implemented during first year of project implementation and it is selected as one of 4 relevant sample subprojects for which site-specific EMPs are prepared.

Location Description

The section is located in Vojvodina, partly in the administrative district of the Southern Banat, and partly in the administrative district of the Central Banat. Administrative units where the section is located are Zabalj and Zrenjanin. The section belongs to the IB state road category, number 20 (Novi Sad-Zrenjanin-Secanj-Plandiste-Vrsac). According to the old classification, it belonged to the arterial road M-7 (Backa Palanka-Novi Sad-Zrenjanin-Zitiste-Nova Crnja- Srpska Crnja Border Crossing). Length of the section is 24.2 km.

Pavement width is 8.5m (the road was constructed as the first phase of future motorway), except for the part across the Tisa River, where the road is narrowed to 7.00 m. The planned works include milling of the existing wearing course, remedy of cracks from cement stabilization and construction of two new asphalt layers.

The road alignment goes across two bigger watercourses, Jegricka Canal and the Tisa River. Jegricka Canal is a part of Nature Park “Jegricka” which is statutory protected under III zone of protection. A bridge on the Jegricka Canal was constructed in 1981 and the bridge span is 61m. The bridge on the Tisa was constructed in 1963, while its span is 401.5m. The bridge was rehabilitated in detail in 2005, while in 2010 sidewalks were reconstructed and fences replaced.

Zrenjanin

Zabalj

Figure 3.10: Location of Zabalj Intersection – Zrenjanin road section

Works on the bridges over Jegricka and Tisa rivers are excluded from the project, due to the fact that pavement on subject bridges is replaced recently and there is no need to replace it again.

In addition to these structures, there are several culverts on the section, on locations where the road crosses over the melioration canals. The canals are neglected and not cleaned recently. The design states rehabilitation of culverts, but based on the experience from the previous sections where the culverts were treated within the right of way and cleaned and excavated to the required depth in accordance with the requirements from the local institution for water management, their full function will not be achieved unless the institution for water management cleans the canals.

Draining will be performed over the pavement surface with ditches that will be partly drainage and partly absorbing ditches. As for the potential pollution during operation, these are limited to accidents only. In such a case, procedures for action in incidental situations, as defined by the Ministry of Interior and in the Water Law, will apply.

Rehabilitation works description

The road works covered by the Project will be carried on existing road with no change of the alignments. The project therefore entails no resettlement and land acquisition as defined by OP 4.01, nor long lasting disruptions to the natural environment and human settlements and activities.

Physical Environment

Geography

The section is located in clearly flat area, on medium high embankment. The section is typically rural, without passing through the settlements. There are several farms (“salasi”) alongside the road, at distance of not less than 100-150m, covering the stretch from Zabalj intersection to the Tisa River. From the Tisa River to Zrenjanin, the section goes through weekend settlements whose buildings and structures do not occupy the road reserve and these generally do not have accesses to the main road.

Watercourses

The section is intersected by two important river flow (the Jegricka Canal and Tisa River). Drainage of run-off water is ensured on both directions, transversally (to gutters, over the shoulders into the ditches or along the slopes of embankments) and longitudinally (by gutters and ditches to culverts or watercourses).

Figure 3.11: Bridge over Tisa River

A segment of proposed road section from Zabalj Intersection to Zrenjanin is crossing Jegricka Canal in the vicinity of natural protected area – Nature Park “Jegricka”. Adequate mitigation measures and appropriate monitoring plan are included in this EMP document.

Figure 3.12: Bridge over Jegricka River

Air Quality

Within the corridor of road section Zabalj Intersection – Zrenjanin there is no significant point sources of noise or air pollution. Existing major road M-7 is linear source which causes additional emission of air pollutants along the corridor of proposed road section.

Data on the measured values of air pollution in the observed corridor were not available.

Based on experience and expected traffic load during and after the planned road rehabilitation works, the increase of existing levels of air pollutants within the corridor of proposed road section is not expected.

Noise Quality

Existing state road of the IB class, no. 20 (old marking; M-7) on Zabalj - Zrenjanin road direction as linear source is the only dominant noise source. There are no noise affected zones within the proposed road corridor due to the fact that whole stretch is free of residential buildings. There are no sensitive receptors (schools, hospitals, etc.) along the route.

Biological Environment

No wild animals inhabit and endangered species are present in this area. No forestland is involved in this area are found surrounding the proposed subproject locations.

Socio-economic Environment

Settlements

The start of the section is in Zabalj intersection, fairly distanced from city of Zabalj. Section goes to the km 24+200, and the whole stretch is free of residential buildings. Only residential zone is noted on the end of proposed road section, in Zrenjanin suburb area.

Land Use

Most of the surrounding areas are agricultural in nature. There are no industries operating in the area. Commercial activities are found around the project site (snail breeding complex, but non-working in recent years).

Industries and Commerce

There are no industries operating in the area.

Socio-cultural, Religious and Archeological Site

There are no archaeological structures / monuments or sites that are of significance in the vicinity of the subproject locations.

Important Environmental Features/Hotspots

Locations of major environmental hotspots/features along the road are shown in the Table 3.3.

Table 3.3: Important Environmental Features (IEFs)/Hotspots at the Road Sides along the Zabalj Intersection – Zrenjanin Sub-project

| Chainage (km) | IEFs | Road Side | Comments |
| --- | --- | --- | --- |
| 8+000 to 9+000 | Nature Park “Jegricka” | LS | It is located at about 500m far from the CL of the road, |
| 9+000 | Jegricka Canal | CL | It is located directly under the bridge, but bridge works are excluded from this project |

Figure 3.13: Bridge over Jegricka Canal and information about protected area

ANNEX 7: SAMPLE ENVIRONMENTAL CHECKLIST

Note: this document could be used as a support material in order to ensure that the major environmental issues have been taken into consideration during preparation of the section-specific EMP.

Check appropriate column as Yes (Y), Maybe (M), No (N) or Beneficial (B). Briefly explain Y, M and B checks in next Section, "Explanations". A "Y" response does not necessarily indicate a significant effect, but rather an issue that requires focused consideration.

Y. M. N or B

1. 	Earth Resources

a. grading, trenching, or excavation in cubic meters or hectare

b. geologic hazards (faults, landslides, liquefaction, un-engineered fill, etc.)

c. contaminated soils or ground water on the site

d. offsite overburden/waste disposal or borrow pits required in cubic meters or tons e. loss of high-quality farmlands in hectares

2. 	Agricultural and Agrochemical

a. impacts of inputs such as seeds and fertilizers

b. impact of production process on human health and environment

c. other adverse impacts

3. 	Industries

a. impacts of run-off and run-on water

b. impact of farming such as intensification or extensification

c. impact of other factors

4. 	Air Quality

a. substantial increase in onsite air pollutant emissions (construction/operation)

b. violation of applicable air pollutant emissions or ambient concentration standards c. substantial increase in vehicle traffic during construction or operation

d. demolition or blasting for construction

e. substantial increase in odor during construction or operation

f. substantial alteration of microclimate

5. 	Water Resources and Quality

a. river, stream or lake onsite or within 30 meters of construction

b. withdrawals from or discharges to surface or ground water

c. excavation or placing of fill, removing gravel from, a river, stream or lake

d. on-site storage of liquid fuels or hazardous materials in bulk quantities

6. 	Cultural Resources

a. prehistoric, historic, or paleontological resources within 30 meters of construction b. site/facility with unique cultural or ethnic values or protected heritage site within 30 metres of construction

7. 	Biological Resources

a. vegetation removal or construction in wetlands or riparian areas b. use of pesticides/rodenticides, insecticides, or herbicides in hectare

c. construction in or adjacent to a designated wildlife refuge

d. existence of protected natural resources – water, flora, fauna

8. 	Planning and Land Use

a. potential conflict with adjacent land uses

b. non-compliance with existing codes, plans, permits or design factors

c. construction in national park or designated recreational area

d. create substantially annoying source of light or glare

e. relocation of individuals for +6 months

f. interrupt necessary utility or municipal service > 10 individuals for +6 months

g. substantial loss of inefficient use of mineral or non-renewable resources

h. increase existing noise levels >5 decibels for +3 months

9. 	Traffic, Transportation and Circulation

a. 	increase vehicle trips >20% or cause substantial congestion

b. design features cause or contribute to safety hazards

c. inadequate access or emergency access for anticipated volume of people or traffic

10. 	Hazards

a. substantially increase risk of fire, explosion, or hazardous chemical release b. bulk quantities of hazardous materials or fuels stored on site +3 months

c. create or substantially contribute to human health hazard

11. 	Other Issues (to be used for categories not captured under 1 through 10 above)

a. Substantial adverse impact

b. Adverse/negative impact

c. Minimal impact

B. EXPLANATION OF ENVIRONMENTAL CONSEQUENCES: explain Y, M and B responses

C. RECOMMENDED ACTION (Highlight Appropriate Action):

1. The project has no potential for substantial adverse environmental effects. No further Environmental Management Plan is required.*

2. The project has potential for adverse environmental concerns (baselines section and water quality issues) and/or environmental impacts; however the recommended mitigation measures will be developed and incorporated in to the project design phase. The recommended mitigation measures will be approved by the MEO in consultation with the BEO. Monitoring of mitigation done will be documented in a monitoring report and sent to the BEO.

3. 		The project has substantial but mitigatable adverse environmental effects and required measures to mitigate environmental effects. Mitigation and Monitoring (M&M) Plan must be developed and approved by the BEO and/or REO prior to implementation. M&M Plan is to be attached to the Scope of Work.*

4. The project has potentially substantial adverse environmental effects, but requires more analysis to form a conclusion. A Scoping Statement must be prepared and be submitted to the BEO for approval. Following BEO approval an Environmental Assessment (EA) will be conducted. Project may not be implemented until the BEO approves the final EA. For activities related to the procurement, use, or training related to Pesticides a PERUSAP will be prepared for BEO approval.

5. The project has potentially substantial adverse environmental effects, and revisions to the project design or location or the development of new alternatives is required.

6. The project has substantial and unmitigable adverse environmental effects. Mitigation is insufficient to eliminate these effects and alternatives are not feasible. The project is not recommended for funding.

D. IDENTIFIED SIGNIFICANT ENVIRONMENTAL IMPACTS (including physical, biological and social), if any: (Use EMP tools such as Leopold Matrix to identify significant environmental impacts)

E. RECOMMENDED MITIGATION MEASURES (if any):

F. RECOMMENDED MONITORING MEASURES (if any):

ANNEX 8: RELEVANT NATIONAL LEGISLATION AS OF JANUARY 2013

The main laws and regulations currently in force in Republic of Serbia which are relevant to the environmental protection during planning, design, construction and operating of this Project are listed below:

1.	Law on planning and construction (“Official Gazette of RS” No. 72/2009, 81/2009)

2.	Law on nature protection (“Official Gazette of RS”, 36/09)

3.	Law on environmental protection (“Official Gazette of RS” No. 135/04, 36/09, 72/09)

4.	Law on EIA (“Official Gazette of RS” No. 135/2004, 36/2009)

5.	Law on Strategic EIA (“Official Gazette of RS” No. 135/2004)

6.	Law on waste management (“Official Gazette of RS”, 36/09)

7.	Law on noise protection (“Official Gazette of RS”, 36/09, 88/10)

8.	Law on water (“Official Gazette of RS”, 30/10, 93/12)

9.	Law on forest (“Official Gazette of RS”, 46/91, 83/92, 54/93, 60/93, 53/93, 67/93, 48/94, 54/96, 101/05)

10.	Law on air protection (“Official Gazette of RS”, 36/09)

11.	Law on Safety and Health at Work (“Official Gazette of RS”, 101/05)

Regulations established on the basis of the Law on EIA include the following:

12.	Decree on establishing the List of Projects for which the Impact Assessment is mandatory and the List of projects for which the EIA can be requested (“Official Gazette of RS” No. 114/08)

13.	Rulebook on the contents of requests for the necessity of Impact Assessment and on the contents of requests for specification of scope and contents of the EIA Study (“Official Gazette of RS” No. 69/05)

14.	Rulebook on the contents of the EIA Study (“Official Gazette of RS” No. 69/05)

15.	Rulebook on the procedure of public inspection, presentation and public consultation about the EIA Study (“Official Gazette of RS” No. 69/05)

16.	Rulebook on the work of the Technical Committee for the EIA Study (“Official Gazette of RS” No. 69/05)

17.	Regulations on permitted noise level in the environment (“Official Gazette of RS” No. 72/10)

18.	Decree on establishing class of water bodies (“Official Gazette of SRS” No. 5/68)

19.	Regulations on dangers pollutants in waters (“Official Gazette of SRS” No. 31/82)

Other relevant Serbian legislation

20.	Law on confirmation of convention on information disclosure, public involvement in process of decision making and legal protection in the environmental area (“Official Gazette of RS”, 38/09)

21.	Law on public roads (“Official Gazette of RS” No. 101/2005, 123/07)

22. European Environment and Health Committee. Serbia. Copenhagen, WHO Regional Office for Europe, 2006 (http://www.euro.who.int/eehc/implementation/20061010_9 accessed 29 December 2009).

23. Global status report on road safety: time for action. Geneva, World Health Organization, 2009	(http://whqlibdoc.who.int/publications/2009/9789241563840_eng.pdf,	accessed 30 December 2009).

24. National Assembly. Law on Protection against Environmental Noise. Official Gazette of the Republic of Serbia, No. 36/09, 88/10.

25. National Assembly. Law on Waste Management. Official Gazette of the Republic of Serbia, 2009, No. 36/09.

26. National Assembly. Constitution of the Republic of Serbia. Official Gazette of of the Republic of Serbia, 2006, No. 98/06.

27. National Assembly. Law on Environmental Protection. Official Gazette of the Republic of Serbia, 2004, No. 135/04.

28. National Assembly. Law on Air Protection. Official Gazette of the Republic of Serbia, 2009, No. 36/09.

29. National Assembly. Law on Management of Chemicals. Official Gazette of the Republic of Serbia, 2009, No. 36/09.

30. National Assembly. Law on Biocidal Products. Official Gazette of the Republic of Serbia, 2009, No. 36/09.

31. National Assembly. The Law on Environmental Protection. Official Gazette of the Republic of Serbia, 2009, No. 36/09.

32. National Assembly. Law on Occupational Safety and Health. Official Gazette of the Republic of Serbia, 2005, No. 101/05

33. National Assembly. Law on Environmental Impact Assessment. Official Gazette of the Republic of Serbia, 2004, No. 135/04 (http://www.basel.int/legalmatters/natleg/serbia-02e.pdf, accessed 11 January 2010).

34. Regulation (EC) No 1907/2006 of the European Parliament and of the Council of 18 December 2006 concerning the Registration, Evaluation, Authorisation and Restriction of Chemicals (REACH), establishing a European Chemicals Agency, amending Directive 1999/45/EC and repealing Council Regulation (EEC) No 793/93 and Commission Regulation (EC) No 1488/94 as well as Council Directive 76/769/EEC and Commission Directives 91/155/EEC, 93/67/EEC, 93/105/EC and 2000/21/EC. Official Journal of the European Union, 2006, L396:1–849.

35. Directive 2003/35/EC of the European Parliament and of the Council of 26 May 2003 providing for public participation in respect of the drawing up of certain plans and programmes relating to the environment and amending with regard to public participation and access to justice Council Directives 85/337/EEC and 96/61/EC. Official Journal of the European Union, 2003, L156:17–24.

36. Council Directive 91/271/EEC of 21 May 1991 concerning urban waste water treatment. Official Journal of the European Communities, 1991, L135:40–52 (http://eur-lex.europa.eu/LexUriServ/LexUriServ.do?uri=CELEX:31991L0271:EN:HTML, accessed 25 January 2010).

37. Council Directive 98/83/EC of 3 November 1998 on the quality of water intended for human consumption. Official Journal of the European Communities, 1998, L330:32–33 (http://eur-lex.europa.eu/LexUriServ/LexUriServ.do?uri=OJ:L:1998:330:0032::EN:PDF, accessed 25 January 2010).

38. Directive 2002/49/EC of the European Parliament and of the Council of 25 June 2002 relating to the assessment and management of environmental noise – Declaration by the Commission in the Conciliation Committee on the Directive relating to the assessment and management of environmental noise. Official Journal of the European Communities, 2002, L189:12–25 (http://eur-lex.europa.eu/LexUriServ/LexUriServ.do?uri=OJ:L:2002:189:0012::EN:PDF , accessed 25 January 2010).

39. Federal Assembly. Regulation on permitted level of noise in the environment. Official Gazette of of the Republic of Serbia, 2010, No. 72/10.

40. National Assembly. Law on Integrated Pollution Prevention and Control. Official Gazette of the Republic of Serbia, No. 135/04 (http://www.basel.int/legalmatters/natleg/serbia-04e.pdf, accessed 11 January 2010).

41. Council Directive 1999/30/EC of 22 April 1999 relating to limit values for sulphur dioxide, nitrogen dioxide and oxides of nitrogen, particulate matter and lead in ambient air. Official Journal of the European Communities, L163:41–60.

ANNEX 9: REPORT ON PUBLIC DISCLOSURE AND PUBLIC CONSULTATION

BACKGROUND

Road Rehabilitation and Safety Project (RRSP) represents the first phase of the Government’s National Road Rehabilitation Program and is expected to cover, over a period of 4-5 years, the rehabilitation of about 1,370 km of national roads spread over the entire country. The Project Proponent is the Government of Serbia, acting through its Ministry of Transport (MoT), former Ministry of Infrastructure and Energy (MoIE). Project implementing entity is Public Enterprise “Roads of Serbia” (PERS).

Environmental Management Framework Document (EFD) is required for the RRSP to identify the required environmental management measures that need to be taken during the planning, design, road rehabilitation and operations phase of the road maintenance, in order to ensure compliance with the GoS own requirements and those of the WB. All the major environmental impacts along with mitigation and management measures have been compiled in the form of EFD.

On Jan 24th, 2012 Public Enterprise “Roads of Serbia” (PERS), on its web site, announced invitation for Public Consultations for the public, bodies and organizations interested in EFD document for RRSP Project. Additionally, PERS has invited interested parties also by sending E-mails to the different relevant institutions (Ministry, NGOs, and representatives of local Municipalities, Institute for Nature Protection and Institute for Protection of Cultural Monuments, Road Designers). Public and other interested parties and organizations were invited to participate in process of public consultation on draft EFD document. Prior to announcement in the newspapers, the EFD was placed on PERS web site. Invitation was announced in daily newspaper “Politika” too, on Jan 26th, 2013. Insight into the EFD document was ensured on following addresses:

- the premises of the PE “Roads of Serbia“, investment sector, 19a Vlajkoviceva St., Belgrade, on the first floor, on working days from 11:00 AM to 01:00 PM (local time), within 7 days in regards to the date of public announcement of this invitation.

- on PE “Roads of Serbia“ web site: www.putevi-srbije.rs

Public Consultation and presentation of EFD document were held in the premises of the PE “Roads of Serbia“, investment sector, 19a Vlajkoviceva St., Belgrade, on Jan 31st, 2013, from 12:00 PM to 02:00 PM and there were no complains on prepared draft EFD document.

REPORT ON PUBLIC CONSULTATION, BELGRADE, JAN 31, 2013

In accordance with OP/BP 4.01, PERS has prepared EFD document for Road Rehabilitation and Safety Project.

The in-country disclosure of the EFD document started on Jan 24th 2013 when invitation to the interested parties, together with the DRAFT EFD Document were placed on PERS web-site. Invitation was published in the daily newspaper “Politika” too, inviting the public, authorities and relevant institutions to have an insight into the proposed road rehabilitation works and environmental impact of the project with presented mitigation and monitoring measures.

Disclosure of draft EFD document finished on January 31st 2013 when the public meeting was held in city of Belgrade, PERS Office, Vlajkoviceva Street.

There were 17 attendees on public consultation meeting. There were representatives of different institutions which will/could be involved during project implementation.

The meeting was attended by:

- Mr. Dragan Cvijic                   Institute for Nature Protection of Serbia (INP)

- Mrs. Dragana Petras            	Institute for Nature Protection of Serbia (INP)

- Mrs. Jasmina Predojevic     	Provincial Institute for Nature Protection of Serbia (PINP)

- Mrs. Jadranka Delic            	Provincial Institute for Nature Protection of Serbia (PINP)

- Mrs. Sabina Ivanovic      	Ministry of Energy, Development and Environmental Protection (MoEDEP), Department of EIA (DoEIA)

- Mrs. Vukica Popadic         	Technical comity of MEDEP - EIA Study evaluation

- Mrs. Nevena Stevic               	Traffic Institute CIP

- Mrs. Dragica Ilic                     Traffic Institute CIP

- Mrs. Gorica Aleksic               	Traffic Institute CIP

- Mrs. Ivana Matic                     PERS Environmental Department

- Mrs. Mimoza Jelicic               	PERS Environmental Department

- Mr. Djordje Mitrovic               PERS Environmental Department

- Mrs. Snezana Radulovic      	Highway institute Belgrade, Environmental Dep.

- Mrs. Aleksandra Jovanovic  	Highway institute Belgrade, Environmental Dep.

- Mikan Jankovic                      JP Directorate for Development, Pozega

- Mrs. Ana Carapina                	WWF Serbia

- Dr. Nina Drndarski                	NGO Ploebus, Pancevo

The meeting started according to schedule at 12:00 PM. EFD document was presented in detail to the interested attendees by the PERS representatives. During the public consultations, there were no significant questions, comments or remarks in regards to environmental protection issues.

During the 7 days aimed for insight into the EFD document, nobody came into PERS premises to see the EFD document. During disclosure period there were no telephone or E-mail contacts regarding proposed EFD document.

Consultation ended at 02:00 PM, local time.

- LIST OF PARTICIPANTS

- DOCUMENTATION

Picture 1:   Announcement of public consultation in daily newspaper (“Politika”, Jan 26, 2013)

Picture 2:   Announcement of public consultation in daily newspaper (“Politika”, Jan 26, 2013)

List of participants is presented within the Chapter 3.

Please provide the results of any environmental monitoring carried out by the Company or its consultants.  If you already have all the data requested available in another format, then this can used instead.

Not all parameters will necessarily apply. Please complete those rows that are most relevant to the industry sector. Additional parameters can be added as necessary.

Please ensure that the units of measurement are clearly stated

Please report on compliance against the standards for this project (typically local, EU and/or World Bank Group)

In addition to any other comments, please indicate whether the measurements reported apply to all or only some process operations at the facility

In addition to any other comments, please indicate whether the measurements reported apply to all or only some process operations at the facility  Please include any fuel quality parameters (e.g. calorific value)

If you have not already done so, please provide a separate report detailing the circumstances of each fatality.

Incapacity to work for at least one full workday beyond the day on which the accident or illness occurred.

Lost workdays are the number of workdays (consecutive or not) beyond the date of injury or onset of illness that the employee was away from work or limited to restricted work activity because of an occupational injury or illness.