KARACHI MOBILITY PROJECT

# YELLOW BRT CORRIDOR

COMPENSATION AND LIVELIHOOD REHABILIATION PLAN

Final Report

### May 09, 2019

Sindh Mass Transit Authority

TABLE OF CONTENTS

EXECUTIVE SUMMARY	6

- INTRODUCTION	11

  - The Compensation and Livelihood Rehabilitations Plan (C&LRP)	11

    - Purpose and Scope of the C&LRP	11

    - Project Policy on C&LRP	11

  - Measures to Minimize Impact	12

- PROJECT DESCRIPTION	13

  - Introduction	13

  - Project Development Objectives and Key Results	13

  - Sindh Mass Transit Authority	13

  - Project Components	14

    - Component 1: Urban Road Infrastructure along the Yellow Corridor	14

    - Component 2: The Development and Operationalization of a BRT System along the Yellow	14

    - Component 3: Capacity Building and Technical Assistance	14

  - Development of a BRT System	15

    - Route Alignment	15

    - Corridor Description	15

- SCOPE OF LIVELIHOOD IMPACTS ON PAPs	17

  - Potential Project Social Impacts	17

    - Impact on Informal Vendors	17

    - Vulnerable PAPs	18

  - Types of Businesses Impacted	18

    - Impacts on Public Utilities	21

    - Temporary Impacts on Access and Mobility	21

    - Temporary use of land	21

- SOCIO-ECONOMIC PROFILES OF PAPs	22

  - Overview	22

  - Demographic Characteristics	22

    - Age Structure	22

    - Household Size	23

  - Religion and Ethnicity	23

  - Marital Status	24

  - Education	24

  - Income	24

- LEGAL AND POLICY FRAMEWORK	26

  - Legal and Policy Framework	26

  - World Bank OP 4.12 and Resettlement Principles	26

  - Comparison of Pakistan’s LAA and WB OP 4.12 IR Safeguards Policy   Principles

...........................................................................................................................   27

  - Gap Bridging Measures	28

    - Livelihood and Rehabilitation Assistance Policy for the Project	29

    - Specific Provisions for disadvantaged or vulnerable individuals/groups 29 5.4.3	Indigenous People	30

5.4.4	Change of Project Scope or identification of Unanticipated Impacts	30

  - Compensation Eligibility and Entitlement	30

5.5.2	Compensation Entitlements	31

  - Compensation-Unit Rates for Rehabilitation Assistance and Allowances	31

  - Entitlements	31

- STAKEHOLDER CONSULTATION AND INFORMATION DISCLOSURE	33

  - Introduction	33

  - Stakeholder Identification and Analysis	33

  - Summary of Consultation with PAPs	33

  - Issues and Concerns Expressed	33

  - C&LRP disclosure and dissemination	35

  - Stakeholders Consultation during Project Implementation Phase	35

- INSTITUTIONAL ARRANGMENTS	37

  - Overview	37

  - Institutional Roles and Responsibilities	37

    - SMTA	37

    - Roles of the Contractor	38

    - Independent Monitoring Agency (IMA)	38

- GRIEVANCE REDRESS MECHANISM (GRM)	39

  - Overview	39

  - Grievance Redress Committee	39

- COMPENSATION AND LIVELIHOOD RESTORATION	41

  - Income Restoration	41

  - Income Restoration Measures	41

    - Uninterrupted access to resources and means of livelihood	41

    - Business Loss	41

    - Employment Loss	41

    - Special Provisions for Vulnerable PAPs	41

    - Public Services and Facilities	42

  - Livelihood Restoration and Enhancement Programs	42

    - Financial Management Training Program	42

    - Livelihood Improvement Program	42

- FINANCING, BUDGET AND IMPLEMENTATION	43

  - C&LRP Cost estimation and Budgeting	43

  - Compensation Disbursement	44

  - C&LRP Implementation Schedule and Commencement of Works	45

- MONITORING, EVALUATION AND REPORTING	46

  - Overview	46

  - Internal Monitoring	46

  - External Monitoring	47

  - Reporting Requirements and Disclosure of Monitoring Reports	48

  - Detailed M&E Plan	48

- BIBLIOGRAPHY	49

Annex-I: SIA- Census Survey of the Project Impacted Persons	51

Annex-II: List of PAPs with Detail of Affected Business	53

Annex-III: Focus Group Discussions with Communities (Men)	60

Annex-IV: Focus Group Discussions with Communities (Women)	66

Annex-V: Focus Group Discussions with Institutions	68

Annex-VI: TORs for Social Development Specialist	71

Annex-VII: ToRs for Gender Specialist, SMTA	74

Annex-VIII: Compensation for Affected Business	77

Annex-IX: Compensation for Vulnerable PAPs	81

Annex-X: Compensation for Employment Loss	82

### List of Tables

Table 1: Impact on land Use	17

Table 2: Affected Business and Number of PAPs	17

Table 3: Vulnerable PAPs	18

Table 4: Measures to Address LAA 1894 & OP 4.12 Gaps Relevant to the Project	28

Table 5: Unit Rates of Loss of Business and Allowance	31

Table 6: Entitlement Matrix	32

Table 7: Compensation for Loss of Business	43

Table 8: Compensation for Vulnerable PAPs	43

Table 9: Proposed Indicative Resettlement Budget	44

### List of Figures

Figure 1: Karachi Yellow BRT Corridor Alignment	16

Figure 2: Types of Business	19

Figure 3: Visual Snapshots of Social Impacts	19

Figure 4: Male/Female Composition	22

Figure 5: Age Structure	23

Figure 6: Religion and Ethnicity	23

Figure 7: Education Level	24

Figure 8: Monthly Income Level	25

Figure 9: Photographs of Consultation	34

Figure 10: The Process of Grievance Redress	40

### ABBREVIATIONS & ACRONYMS

C&LRP	Resettlement Policy Framework

COI	Corridor of Impact

DO(R)	District Officer (Revenue)

EPA	Environmental Protection Agency

FGD	Focus Group Discussion

GDP	Gross Domestic Product

GOP	Government of Pakistan

GoS	Government of Sindh

GPI	Gender Parity Index

GRC	Grievance Redress Committee

GRM	Grievance Redress Mechanism

HH	Household

IMA	Independent Monitoring Agency

IP	Indigenous people

Km2	Square Kilometre

KSDP	Karachi Strategic Development Plan

LAA	Land Acquisition Act 1894

LAR	Land Acquisition and Resettlement

LGD	Local Government Department

M&E	Monitoring and evaluation

NGO	Non-Governmental Organization

OP	Operational Policy

P&DD	Planning & Development Department

PAHs	Project Affected Households

Pak-EPA	Pakistan Environmental Protection Agency PAP	Project Affected People

PBS	Pakistan Bureau of Statistics

PCRs	Physical Cultural Resources

PD	Project Director

PDOs	Project Development Objectives

ROW	Right-of-Way

SA	Social Assessment

SEPA	Sindh Environmental Protection Agency

SMP	Social Management Plan

SMTA	Sindh Mass Transit Authority

STC	Short Term Consultant

TA	Technical Assistance

TORs	Terms of References

WB	World Bank

## EXECUTIVE SUMMARY

### Introduction

The development of Compensation and Livelihood Rehabilitation Plan (C&LRP) is a requirement for the Project that entails issues of compensation, impact on livelihood under the World Bank Safeguard Policy on Involuntary Resettlement (OP 4.12). The purpose of developing a C& LRP at this stage of the Project cycle is to outline the framework for mitigating and restoring the project’s impacts on the livelihoods of project-affected peoples (PAPs) as early as possible in project development.

This C&LRP prepared by the Sindh Mass Transit Authority (SMTA) with the help of consultant, fulfils OP.12 requirements pertaining to the compensation and rehabilitation policy, principles, objectives and implementation procedures and complies with pertinent National and Provincial laws and rules, regulations and guidelines for providing livelihoods and rehabilitation assistance to the PAPs. The SMTA will implement this C&LRP before the Project commencement.

### Methodology for the Social Assessment

Social impact assessment was conducted based on the latest available preliminary designs using a mix of qualitative and quantitative tools to determine the likely impacts within the project corridor. The social assessment process comprised of discussions and consultations with WB, SMTA, communities, transport service users and institutional stakeholders. The assessment tools used for data collection and impact assessment included FGDs, intercept survey for transport services users; socio-economic and census survey; documents review; preparation of data collection instruments; social scan, field observations; data analysis and reporting.

### Project Description

The proposed Project will follow the Integrated Corridor Management Approach that is served with safe, reliable, efficient and accessible sustainable transport services. The set of investment includes three components: (i) Urban Corridor Road Infrastructure (ii) Development of  a  BRT  System  (iii)  Capacity  Building  and  Technical  Assistance.  The proposed Yellow BRT corridor will be constructed at-grade is one in a series of planned BRT lines in Karachi and is approximately 21 km from the Dawood Chowrangi to the Business Centre of Karachi. The Yellow BRT corridor includes dedicated bus lanes located in the middle of the carriageway, on either side of the median, 28 stations, two bus terminals and one km of new bridge and associated facilities. The Project will be executed by the Sindh Mass Transit Authority.

### Scope of Livelihood Impacts on PAPs

The BRT system will be developed within the existing ROW and will not involve any land acquisition. Unlike the above positive impacts and benefits of the Project, the proposed investments on BRT infrastructure development can also result in adverse social impacts.

The project will impact 120 PAPs including informal vendors, skilled labours and plant nurseries owners and employees. The affected vendors run their businesses on public land (ROW) without any legal permission or license. The survey identified 19 vulnerable households includes three disabled and 16 are below poverty line.

The project will also impact on a number of public utilities. These include water supplies, drainage system, telecommunication infrastructure, gas and electricity supply poles and temporary use of land and existing transport operators. To minimize and compensate these impacts, mitigation measures were proposed.

### Socio-economic Profile of PAPs

There is a total of 120 PAPs (all males) including vendors, plant nursery owners and their employees who will be impacted during the construction of the BRT corridor. According to the census data, total population of these 120 PAPs is 518 members with an average household size is 6.3. Of these 55% are male and 45% are female. Majority of PAPs are young. Female are majority in the lowest age cohort more males in the middle one. Vast majority is Muslim, however, a moderate number belong to Hindu Community. A significant majority are married and half of them are literate. Almost 16 PAPs are earning less than officially announced wages.

### General Policy, Legal and Administrative Framework

The review of the existing legislations, policies and institutions involved was conducted to identify requirements as well as gaps and conflicts of the relevant national and provincial, legal and institutional arrangements that would hinder or guide the development of the project in line with the international laws applicable to Yellow BRT Corridor Project. Pakistan being a signatory to various international conventions and laws, it’s important that national projects are in line with these laws and the relevant international conventions.

The Constitution includes provisions to protect the rights of individuals to private property, equal treatment to all citizens/ persons, without any distinction including on the basis of sex a range of provisions with regards to labour rights. The national and provincial laws protect peoples and environment through a number of legislations including land acquisition through fair and adequate compensation for public interest projects, gender development and labour related issues and protection of cultural resources. A host of institutions are created at federal, provincial and local government levels for infrastructure development and public and provision of social services.

The World Bank’s Operational Policies address the social risks and harms that may derive from WB financed projects in order to avoid actions with undesirable effects. The IA will comply with OP 4.12 where involuntary resettlement, impacts on livelihoods and assets, acquisition of land or restrictions to natural resources may take place as a result of the Project.

The eligibility for compensation was 22 February 2019 defined as the cut-off date. This date was when the census of affected people living in the project area was completed. Adequate measures have been put in place in C&LRP to mitigate adverse impacts on the socio- economic conditions and livelihood of PAPs. The entitlement matrix has been prepared to cover all PAPs regardless of formal legal rights to restore or enhance the livelihoods of all categories of PAPs, particularly those who are non-title holders and vulnerable. The detail of entitlements is given in the Table 1 below:

### Table 1 : Entitlement Matrix

| Sr. No. | Category | Type of Loss | Entitled PAP | Compensation Policy |
| --- | --- | --- | --- | --- |
| 1 | Loss of business income | Loss of income from vending and other business | 82 businesses (Vendors and Nurseries owner) | - Cash payment for 12 months transitional allowance as per monthly income from the business (lump sum payment). - Temporary and permanent employment to members of PAHs during construction or operation of the project, where feasible. |
| 2 | Loss of employment | Loss of income | 38 employees | - One-time lump sum payment in cash for transition period equivalent to 3 months as per officially announced minimum wage by the GoS (16,000/month). - Notification in one-month advance - Temporary and permanent employment to members of PAHs during construction or operation of the project, where feasible. |
| 3 | Vulnerable households | Poor and vulnerabl e PAHs | 16 BPL and 3 disabled | - One-time lump sum assistance allowance in cash equivalent to 3 months’ official minimum wage rate to all below the poverty line vulnerable households. - Temporary and permanent employment to members of PAHs during construction or operation of the project, where feasible. |

Stakeholder Consultation and Information Disclosure

Meaningful consultation and engagement with communities and informal vendors is critical to ensure that the views, interests and concerns of project stakeholders are taken into account in the assessment of the potential impacts of the project.

The major concerns raised during the consultations were impacts on people’s livelihood, rehabilitation assistance, disturbance due to noise and dust; employment opportunities lack to local communities; economical fare of BRT buses; separate compartments for ladies and senior citizens; hiring of female drivers; rehabilitation of existing roads. Avoid crowdedness and reckless driving; courteous staff and removal of high-tension wires; and zero tolerance towards gender harassment and women quota for jobs in BRT.

The SMTA will prepare an Information Brochure in Urdu Language including summary information on the key aspects of the compensation and rehabilitation assistance process of the Project, grievance redress mechanism with institutional set-up, general eligibility and entitlement provisions. The information brochure translated in Urdu will be disseminated to the PAPs during the detailed design preparation stage.

### Institutional Arrangements

The implementation of the C&LRP will involve distinct roles, functions, and various agencies. The SMTA is the Executing Agency (EA) and will do the implementation of C&LRP with the World Bank approval. At Project level, the SMTA will exercise its functions

through the Project Team. The Project Team will collect information and progress on C&LRP and will be tasked with day-to-day project related activities at project level. The Project team will be comprised off social, gender, communication and environment officers. The Project Team will be responsible for the preparation, implementation and monitoring of C&LRP. The SMTA will also procure a Third Party Monitoring (TPM) to conduct independent monitoring and evaluation for the implementation of C&LRP.

### Grievance Redress Mechanism

The project level Grievance Redress Mechanism (GRM) will be set up for the Project to address grievances arising from stakeholders. This SMP determines the structure, roles and functions of the GRM, through grievances arising due to social impacts can be addressed at the Project level. The GRM will be set up with a two-tiered structure; one at field level enabling immediate local responses to grievances and another at the Project level for addressing more difficult cases not resolved at the local level through Grievance Redress Committee headed by the Project Director during three weeks from the date of submission of the grievance.

### Compensation and Livelihood Restoration

Livelihood and rehabilitation assistance is expected to restore the living standards of PAPs, if not improve them. Livelihood restoration provides an opportunity to improve PAPs. A transitional business loss allowance for a period of 12 months will be provided. Such transitional support/allowance will be based on their net monthly income to offset the business losses during construction phase of that particular location. In addition to compensation, opportunities for project-based job or training will be provided to PAPs.

### Financing, Budget and Implementation

The allocation and provision of the financial resource is responsibility of the SMTA including freeing ROW from encumbrances, payment of compensation and implementation of income restoration measures.

The total rehabilitation assistance is estimated to be PKR 29.80 million (USD 0.21 million). Out of this total amount, PKR 28.9 million is required for the income losses for the transition period of informal vendors/ employees and PKR 0.91 million for the vulnerability allowance to vulnerable AHs.

The C&LRP implementation schedule will be based on readiness level of the Yellow BRT Corridor Project final design and commencement of the construction works.

### Monitoring and Evaluation

Monitoring will involve (i) compliance monitoring through internal and external monitoring to ensure that implementation is on schedule and problems are dealt with on a timely manner; (ii) The social impacts monitoring of the project and whether PAPs are able to restore and preferably improve their pre-project living standards, incomes, and productive capacity utilizing baseline information established through the socio-economic survey undertaken during project preparation; and (iii) overall monitoring to assess status of PAPs. The SMTA will prepare and submit semi-annual SMP monitoring reports to the World Bank as part of project implementation performance monitoring. Such periodic monitoring reports

documenting progress on compensation and livelihood rehabilitation assistance implementation and compensation plan completion reports will be provided through Project Team to World Bank for review and disclosure.

## 1    INTRODUCTION

## 1.1  The Compensation and Livelihood Rehabilitations Plan (C&LRP)

- The development of Compensation and Livelihood Rehabilitation Plan (C&LRP) is a requirement for the Project that entails issues of compensation, impact on livelihood under the World Bank Safeguard Policy on Involuntary Resettlement (OP 4.12). Apart from meeting World Bank requirements, the C&LRP defines the legal and policy framework, eligibility criteria and entitlements for project affected persons (PAPs) to ensure fair and timely compensation and rehabilitation. It also defines procedures for social impact assessment, consultation, participation and disclosure; grievance redress; monitoring and reporting; as well as the institutional and financial arrangements for the Yellow Bus Rapid Transit (BRT) Project (the Project) implementation.

### Purpose and Scope of the C&LRP

- The purpose of developing a C& LRP at this stage of the Project cycle is to outline the framework for mitigating and restoring the project’s impacts on the livelihoods of project- affected peoples (PAPs) as early as possible in project development. This will allow for effective disclosure to key stakeholders, and subsequent feedback and inputs, prior to the project approval and commencement. It is also needed to meet part of the permit requirement of the Sindh’s Environmental Protection Agency (SEPA).

### Project Policy on C&LRP

- The C&LRP, for instance, includes measures, which meet the objectives of the  OP 4.12, which requires that:

  - Prompt and effective compensation is paid to affected people prior to project implementation;

  - PAPs are fully informed and consulted on their legal rights, resettlement preferences and alternatives, and are given opportunities to participate meaningfully in the planning, implementation and monitoring of the rehabilitation process.

  - The required transitional support and development assistance is provided to affected people, to enable them to restore / improve their livelihoods and standards of living; and

  - Particular attention is paid to vulnerable groups among the affected population.

- In accordance with the policy objectives of OP 4.12, the C&LRP seeks to:

  - Avoid involuntary resettlement where feasible, exploring all viable project designs; and

  - Ensure that affected people receive resettlement assistance, preferably under the Project, so that their standards of living, income earning capacity, and production levels are improved;

- This C&LRP prepared by the SMTA, fulfils OP.12 requirements pertaining to compensation and rehabilitation policy, principles, objectives and implementation procedures and complies with pertinent National and Provincial laws and rules, regulations

and guidelines for providing livelihoods and rehabilitation assistance to the PAPs. The SMTA has endorsed this C&LRP and will implement before the Project commencement.

## 1.2  Measures to Minimize Impact

- During the route selection of the Project options were explored to minimize the impact to cause the least disruption to population living with the Project Corridor. The following factors will be considered to minimize impact as summarized below:

  - The Project has minimized the social and resettlement impacts as all alternative viable project options were explored in the Project design to carefully incorporate technical solutions to minimize resettlement impacts;

  - As much as possible rehabilitation and replacement of existing infrastructure will be limited within the Right-of-Way (ROW) of the present route alignment;

  - All efforts have been made to avoid the need to acquire any privately-owned land. Most of the construction work of BRT will be undertaken within the median of ROW;

## PROJECT DESCRIPTION

## Introduction

- The Project proposed form part of a long-term visions for the Karachi megacity, one that is served with safe, reliable, efficient and accessible sustainable transport services. At the centre of the transport project is the bus rapid transit (BRT) Project, which is intended to form the backbone of a fully integrated and extensive transit system for the city, enabling public transport to become the mode of choice for travel. In addition to the BRT project an Intelligent Traffic Control (ITC) system is proposed which will enhance traffic management across the network, ensuring smoother flow along the roads and allow for prioritization of high capacity transport such as BRT.

- The proposed Project will follow the Integrated Corridor Management Approach in the need of all road users along the corridor will be improved. Severely deteriorated road sections along the corridors and catchment areas will be improved, traffic management will be upgraded, and parking issues will be addressed.

## Project Development Objectives and Key Results

- The Project Development Objective is to improve mobility, accessibility and safety along selected corridors in Karachi. The key results that will measure the achievement of the PDOs are as follows, are:

  - Car travel time during peak hour along the Yellow Corridor,

  - Ridership of the BRT system (passengers per day), of which women ridership (percentage),

  - Users satisfaction with the quality of the new BRT service,

  - Number of jobs accessible within 60-minute commute by walking and taking the Bus Rapid Transit System (Urban Accessibility Index)

  - Number of road traffic fatalities broken down by road user type.

- Rapidly growing traffic volumes and poor infrastructure remain key constraints to economic growth and development. The project is one in a series of planned BRT lines in Karachi and is approximately 22 km from the Dawood to Allawali Chowrangi. The Yellow BRT Corridor will mainly serve lower to middle income groups, or working and labour classes, including many women. The corridor connects several industrial, commercial and residential areas. Some of the major industrial areas that would be serviced by the proposed system are Korangi and Landhi industrial areas near Dawood Chowrangi. Commercial areas such as Defense Housing Authority (DHA), Tariq Road and Saddar are also located along the corridor whereas residential areas such as Mansehra Colony, DHA and PECHS are also traversed by the proposed route.

## Sindh Mass Transit Authority

11 The Sindh Mass Authority (SMTA) will be the Executing Agency (EA) of the Yellow BRT Corridor Project. The SA work would be supervised by the EA. The EA will be the focal point for coordination with all other consultants, government agencies and the WB. This social assessment will be used by the EA in order to ensure that all social impacts are

adequately addressed and that the relevant capacity and training needs are established for the recommended measures to be implemented effectively. The EA will also provide liaison and contacts with the local authorities, NGOs, academic institutions, and will work cooperatively with the Consultant team for all public participation and public consultation activities.

## Project Components

### Component 1: Urban Road Infrastructure along the Yellow Corridor

- This component will finance:

  - Reconstruction of road infrastructure and related utilities improvement and shifting (e.g. street lighting, sewer/water supply, drainage, oil pipeline) and non-motorized transport facilities such as motorcycle lanes, footpaths and pedestrian crossing along the Yellow Line Corridor and its direct and feeder service routes,

  - Implementation of the recommendations and mitigations measures identified by Environmental Management, and Compensation and Livelihood Rehabilitation Plans prior and during construction, and

  - Detailed designs, construction supervision activities and third-party monitoring.

### Component 2: The Development and Operationalization of a BRT System along the Yellow

- This component will finance:

  - Construction of the BRT infrastructure, including segregated busways, interchange facilities, stations, terminal and depots,

  - Procurement and installation of ITS equipment and fare collection system,

  - Upto 50% of the cost of the BRT Fleet

  - Implementation the social management plan including labour redeployment services, for the affected existing bus operators including drivers, conductors,

  - Technical Assistance to implement and monitor GBV and other Gender Actions,

  - The development of a TOD strategy along the yellow Corridor, (vii)Technical Assistance for Transaction Advisory Services, and

(viii)A program of regular engagement with key stakeholders, and implementation of a public relations and media strategy for generating support and disseminating information on the BRT system.

### Component 3: Capacity Building and Technical Assistance

- This component will finance:

  - Project management cost including TA for processing compensation/severance payments and managing labour redeployment services,

  - Technical assistance in traffic management and road safety,

  - Support to regional transport authorities in automating the management and monitoring of bus routes permits, and

  - Institutional Strengthening for the management of Urban Transport Sector.

## Development of a BRT System

- The Yellow BRT corridor is developed primarily along Korangi Road connecting Karachi’s southeast suburbs, characterized by dense industrial and residential land uses, with the city’s CBD region with thriving and dynamic commercial, institutional, cultural, and religious activities.

### Route Alignment

- The BRT lane will be built on the existing road. The existing road has three to four lanes in each direction with service road and a median. Construction of the BRT lane and associated facilities, including the stations, depot and pedestrian bridges will not involve new land acquisition. The proposed bus terminals and depot will use vacant government land.

Yellow BRT corridor Technical Design Features

- Based on the feasibility study and the revised alignment, the main feature of the Karachi BRT Yellow Corridor would be as under:

  - Construction of BRT lanes with 21 km of corridor

  - Dedicated bus-lanes located in the middle of the carriageway, on either side of the median.

  - 28 stations (22 at-grade 6 underground)

  - 2 Depots: Dawood Chowrangi and Christian Colony on Landhi Road

### Corridor Description

- Based on existing ROW and BRT operational arrangements, the corridor can be categorized in seven segments:

- Future Colony – from Dawood Chowrangi terminal to Mansehra Colony (1.3 km)

- Korangi Road along Korangi Industrial Area – from Mansehra Colony to Malir River bridge (10.1 km)

- Malir River bridge (1.4 km)

- KPT interchange – directly underneath the flyover (0.8 km)

- Korangi Road – from KPT Interchange to Shahrah-e-Faisal Interchange (4.2 km)

- Shahrah-e-Faisal – mixed operations on split stations with left side access (1.3 km)

- Shahrah-e-Qaideen – from Shahrah-e-Faisal Interchange to M.A. Jinnah Road (2.7 km)

- The Karachi BRT Corridor alignment is provided as Figure 1.

Figure 1: Karachi Yellow BRT Corridor Alignment

## 3    SCOPE OF LIVELIHOOD IMPACTS ON PAPs

## 3.1    Potential Project Social Impacts

- During the detailed scoping and impact assessment study the targeted Yellow BRT Project will not require any involuntary land acquisition or resettlement for construction work. The construction will be carried on and along the median of the existing road alignment (ROW). The BRT facilities such as bus stations, terminal and hub described in Section 2 will be constructed within the ROW and government land. However, vendors and few nurseries within the ROW will have some livelihood impacts, which were identified through census survey and will be compensated prior to implementation of the Project. The details on type of assets, affected persons and nature of businesses and impact significance are given below.

### Table 1: Impact on Land Use

| Facility | Location | Area (Sq.m) | Ownership | Current Use |
| --- | --- | --- | --- | --- |
| Bus Station At- Grade | 20 along the road and within the ROW | 10,051 | Government | Within ROW |
| Bus Station Underground | 6 along the road and within the ROW | 3,058 | -idem- | Within ROW |
| Depot I | Near Dawood Chowrangi | 12,290 | -idem- | Vacant |
| Depot II | Near Indus Hospital | 37,120 | -idem- | Vacant |

### Impact on Informal Vendors

- The census survey identified that the Project will impact 120 PAPs including employees from 82 small businesses operated by informal vendors, skilled labours and plant nurseries owners and employees. A total of 13 vendors including three nursery owners have refused to provide information, all of them have temporary moveable structures. Households of the 82 informal vendors will be temporarily impacted economically due to the construction of the Project.

- The affected vendors are running their businesses on public land (ROW) without any legal permission or license. The vendors are scattered along the corridor, with the higher concentration at Kala Pull and in between Dawood Chowrangi and Brooks. The plant nurseries are located close to Jam Sadiq Bridge where in parallel a new four lane bridge will be constructed to accommodate the BRT. The locations of the informal vendors are given in Table 2 and the list of project affected vendors is given in Annex II.

### Table 2: Affected Business and Number of PAPs

| Types of Business | No. of PAPs |
| --- | --- |
| Businesses on Footpath | 13 |
| Temporary Kiosks | 23 |
| Mobile Cart | 27 |

| Types of Business | No. of PAPs |
| --- | --- |
| Plant Nurseries | 4 |
| Shops Display Material within the ROW | 11 |
| Tuck Shops under the Overhead Bridge | 4 |
| Sub-total | 82 |
| Employment Loss | 38 |
| Total | 120 |

### Vulnerable PAPs

- Vulnerable people are people who by virtue of gender, ethnicity, age, physical or mental disability, economic disadvantage, or social status may be more adversely affected by the Project than others and who may be limited in their ability to claim or take advantage of rehabilitation assistance and  related  development  benefits.  The  survey  identified  19 such vulnerable households including three disabled and 16 are living below poverty line. The number of vulnerable PAPs are provided in and Table 3.

### Table 3: Vulnerable PAPs

| Sr. No. | Vulnerability Type | No. of PAPs |
| --- | --- | --- |
| 1 | Below OPL ≤16,000/month | 16 |
| 2 | Disabled | 3 |
|  | Total | 19 |

## 3.2    Types of Businesses Impacted

- During the survey, 82 businesses are found within the ROW. A total of 38 mobile carts, selling different types of materials including dry fruit, fresh juice, fruit chat, second hand bags, shoes, sun glasses, helmet etc., 23 temporary Kiosks selling Beatle leaves, snuff, biscuits, toffees pan, cigarettes etc., 14 shops display material such as blinds, flower shop, construction material, wood store etc. Seven tuck shops are also found under overhead bridge and 13 other business selling shoes, and second hand mobile on footpath are found within the ROW (Figure 2).

Shops Display Material 14

Tuck Shops under Overhead Bridge

7

Business on Footpath

13

Temporary Kiosks

23

Mobile Cart 38

### Figure 2: Types of Business

- The informal vendors using wooden carts or display stands and have been doing businesses for many years. They have faced temporary dislocation in the past due to time to time road rehabilitation at this location and will be dislocated again due to the Project construction. The duration of impact during construction will depend on their success of availing alternative business locations in the vicinity.

- There will be no impact on structures used by informal vendors; they have set up moveable temporary structures for their micro-enterprises in the ROW. Vendors do not pay rent, however, some pay extortion money occasionally for utilization of spaces in the ROW for their businesses. Most of the vendors take away their stock and vending infrastructure at the end of the business day. Because of the adjustment with fellow vendors and the availability of customers, every vendor occupies same space on the next day. All vendors work as independent owners of their businesses.

.

### Figure 3: Visual Snapshots of Social Impacts

| Affected Business on Footpath at Defence More | Affected Plant Nursery between Brooks Chowrangi and Jam Sadiq Bridge |
| --- | --- |

| Affected Mobile Carts at Noorani Chowrangi | Display Material within the ROW at Kala Pull |
| --- | --- |
| Display Material within the ROW at Kala Pull | Flower Shops to be Temporarily Affected at Kala Pull |
| Affected Fruit Cart at Dawood Chowrangi | Affected Mobile Cart (Tuck Shop) at Singer Chowrangi |

    - Impact on Public Utilities

, .

Affected SSGC Pumping Station at Jam Sadiq Bridge

The preliminary design identified impact on a number of public utilities. These include water supplies, drainage system telecommunication infrastructure, gas and electricity supply poles and transformers Temporary ambulance stations, police/ security check posts will also need to be relocated. M/s NESPAK has already submitted designs of the impacted utilities with the ROW to SMTA for onward sharing with the utility agencies to submit their budget and plans for relocation or redesign of these existing affected utilities.

### Temporary Impacts on Access and Mobility

- Temporary impacts on mobility and access of people due to construction of the Project will surface during the construction, which will be managed by the civil works contractors during the construction period and contractors will ensure no inconvenience to the people. These activities would affect all populations within the corridor, including minority and low-income populations, and would consist of repaving and restriping of lanes, sidewalk improvements, temporary lane and sidewalk closures, and placement of shelters and other BRT station features. Temporary traffic delays would be likely during construction and detours would be provided to maintain access for motorists, transit riders, and pedestrians. Construction would be staged so as to limit impacts to the surrounding communities.

- The contractors will ensure that the construction related activities would be minimal and temporary at any one location along the project corridor and would be similar throughout the corridor. Contractors would also keep community members apprised of construction schedules in readily accessible public locations as well as on the SMTA website and seek community input when developing construction plans. A traffic management plan will also be prepared for this purpose as part of the EMP. The contractor has to identify the impacts and address them during the construction.

### Temporary use of land

- Currently, it is not possible to know the size of temporary land use at this stage, However, if required for project contractor’s facilities like camps sites, stack yards, etc., will be through term lease agreement between the civil works contractor and the land owners. The Contractor will directly negotiate with the respective land owners to agree on terms and conditions of leasing arrangement for temporary use of land and accordingly a lease agreement can be signed between the contractor and the respective land owners.

## SOCIO-ECONOMIC PROFILES OF PAPs

## Overview

31 In this Section, the demographic and socio-economic characteristics of the informal vendors are described based on findings from the census and socio-economic survey conducted during February 2019. The main objective of the section is to analyse socioeconomic and cultural characteristics of the PAPs such as demography, literacy, income, and employment, to provide the context of persons are being impacted by the Project.

## Demographic Characteristics

60%

50%

40%

30%

20%

10%

0%

Male

Female

There is a total of 82 PAPs including vendors, plant nursery owners and their employees who are considered Project Affected Persons (PAP) during the construction of the Project. All PAPs are resident of various localities in the Karachi City. According to the obtained census data, total population of these 82 PAP households is 518 inhabitants. Of these 55% are male and 45% are female as shown in the Figure 4.

Figure 4: Male/Female Composition

### Age Structure

- A large number (70.7%) of PAPs comprises of 18-40 years of age, while a small population (2.4%) of PAPs comprises of below 18 years of age. About 24.4% of the PAPs population are 41-60 years of age. Above 60 years of age account for only 2.4% of the PAPs population Figure 5.

- Gender ratios from Figure 10 indicate there are more females than males in the age group of 5 years or younger and 6-15 age groups. From ages 16-45 and 46-65, there are more males than females of PAHs. The ratio of male, female in the age group of 65 or older is same.

| Age Group of PAP | Age Group of PAH |
| --- | --- |
| 2.4% 2.4% 24.4% 70.7% <18 18-40 41-60 >60 | 50% 45% 40% 35% 30% 25% 20% 15% 10% 5% 0% ≤5 6-15 16-45 46-65 >65 Male Female |

Figure 5: Age Structure

### Household Size

- The average household size is 6.3 and varies from 15 persons per households as largest and smallest of one person per household. Among the PAPs 19 households have four or less than four members and 23 households have eight or more than eight members. It is observed that extended families are very common. The head of household is responsible to look after all social matters including managing income and expenditures.

## Religion and Ethnicity

- Almost 86% of the PAPs are Muslim, whereas 13% population is Hindu. A mere population (1%) comprises of Christian (Figure 6).

- Nearly, 5 ethnic castes were reported. The largest caste in the PAPs is Pukhtun which accounts for 25% of the total estimated population, followed by Sindhis (23%) and Punjabis (19%), Baloch (13%) and others constitute 5% of PAPs. About 15% of the PAPs did not answer (Figure 6).

| Religion | Ethnicity |
| --- | --- |

Figure 6: Religion and Ethnicity

## Marital Status

38        Out of the total 82 PAPs, up to 68% are married whereas 32% are unmarried.

## Education

- The level of education of PAPs is determined through specially designed questions. About 50% PAPs are illiterate whereas 21% have completed primary education. Almost 11% of PAPs have attended middle school while 16% of the PAPs have attained matric level education. A mere number (2%) of PAPs reached intermediate level education (Figure 7). The data shows that the trend of higher education in PAPs is not high.

- According to the obtained data, about 64% of PAHs are illiterate which is marginally higher than PAPs. Among the rest of the PAHs, 15% have attained primary level education, 6% middle and 9% have reached matric level education. A very small number of PAHs have attained intermediate (3%) and Bachelors (2%) level education (Figure 7).

| Education of PAP | Education of PAH |
| --- | --- |
| Matric, Intermed 16% iate , 2% Illiterate, Middle, 50% 11% Primary, 21% | Intermedi BA, 2% ate , 3% Matric, 9% Middle, 6% Illiterate, 64% Primary, 15% |

Figure 7: Education Level

## Income

- The distribution of household income is provided in Figure 13. A mere portion (7) of PAPs earns more than PKR 50,000/month and considered economically stable. Almost four PAPs are earning less than PKR 10,000/month whereas 31 PAPs are earning from PKR 10,000 to PKR 20,000. About 30 PAPs are making from PKR 20,001 to PKR 30,000; six PAPs are earning from PKR 30,001  to PKR  40,000 and four  PAPs  are  earning  PKR 40,001 to PKR 50,000 (Figure 8).

- A wide range of household incomes are reported of PAHs. Income of more than PKR  50,000/month  is  reported  by  12  PAHs  whereas  one   is   earning   less  than PKR 10,000/month. About 23  PAHs  are  earning  from  PKR  10,000  to  PKR  20,000, 28 are earning from PKR 20,001 to PKR 30,000, 10 from PKR 30,001 to PKR 40,000 and eight PAHs are earning from PKR 40,001 to PKR 50,000/month (Figure 8).

| Monthly Income of PAP | Monthly Income of PAH |
| --- | --- |
| 30 25 20 15 10 5 0 ≤10,000 10,000-20,000 20,001-30,000 30,001-40,000 40,001-50,000 >50,000 | 30 25 20 15 10 5 0 ≤10,000 10,000-20,000 20,001-30,000 30,001-40,000 40,001-50,000 >50,000 |

### Figure 8: Monthly Income Level

## LEGAL AND POLICY FRAMEWORK

## Legal and Policy Framework

- This C&LRP is designed on the basis of the regulatory framework of Pakistan’s for Land Acquisition Act (1894) and the World Bank Operational Policies, specifically OP 4.12. The primary objective of OP 4.12 is to ensure that PAPs are assisted to improve, or as a very minimum restore, their former living standards, income earning capacity, and production levels.

- Under the Project the key principles of OP4.12 should be applied regardless of stipulation in national law:

  - Infrastructure investments, such as BRT construction works will be planned to avoid or minimize disturbance and destruction of private property;

  - Where adverse impact is unavoidable, mitigation measures such as compensation and rehabilitation assistance and associated activities will be executed as development programs;

  - PAPs, as defined in the eligibility section, are entitled to compensation for the full replacement costs;

  - PAPs should be provided with sufficient investment resources and opportunities to share in project benefits, specifically through improved employment opportunities.

  - Any compensation or mitigation of impact due to PAPs under the project must be provided prior to commencement of civil works.

## World Bank OP 4.12 and Resettlement Principles

- World Bank has adopted OP 12.4 as a safeguard requirement for involuntary resettlement. The objectives of OP 4.12 is to avoid involuntary resettlement wherever possible; to minimize involuntary resettlement by exploring project and design alternatives; to enhance, or at least restore, the livelihoods of all displaced persons in real terms relative to pre-project levels; and to improve the standards of living of the displaced poor and other vulnerable groups.

- The OP 4.12 covers physical displacement (relocation, loss of residential land, or loss of shelter) and economic displacement (loss of land, assets, access to assets, income sources, or means of livelihoods) as a result of (i) involuntary acquisition of land, or (ii) involuntary restrictions on land use or on access to legally designated parks and protected areas. The important elements of OP 4.12 are: (i) compensation at replacement cost for lost assets, livelihood, and income prior to displacement; (ii) assistance for relocation, including provision of relocation sites with appropriate facilities and services; and (iii) assistance for rehabilitation to achieve at least the same level of well-being with the project as without it. The operational policy gives special attention to poor and vulnerable households to ensure their improved well-being as a result of subproject interventions. Followings are the basic policy principle of OP 4.12:

  - Screen the project early on to identify past, present, and future involuntary resettlement impacts and risks.

  - Determine the scope of resettlement planning through a survey and/or census of displaced persons, including a gender analysis, specifically related to resettlement impacts and risks.

  - Carry out meaningful consultations with affected persons, host communities, and concerned nongovernment organizations. Inform all displaced persons of their entitlements and resettlement options.

  - Ensure their participation in planning, implementation, and monitoring and evaluation of resettlement programs.

  - Pay particular attention to the needs of vulnerable groups, especially those below the poverty line, the landless, the elderly, women and children, and Indigenous Peoples, and those without legal title to land, and ensure their participation in consultations.

  - Establish a grievance redress mechanism to receive and facilitate resolution of the affected persons’ concerns.

  - Improve, or at least restore, the livelihoods of all displaced persons through prompt compensation at full replacement cost for assets.

  - Provide PAPs with needed assistance, transitional support and development assistance, such as land development, credit facilities, training, or employment opportunities.

## Comparison of Pakistan’s LAA and WB OP 4.12 IR Safeguards Policy Principles

- The objective of this comparison is to identify and address inadequacy of the existing legal provisions whether the two sets of procedures are in conformity with each other and more importantly to identify and suggest measures to bridge these differences and gaps.

- Comparison of Pakistan’s Land Acquisition Act of 1894 (LAA) and World Bank’s OP

4.12 on Involuntary Resettlement shows that the LAA of Pakistan and OP 4.12 deviate on some key points. The key World bank Policy Principles are (i) the need to screen the project early on in the planning stage, (ii) carry out meaningful consultation, (iii) at the minimum restore livelihood levels to what they were before the project, improve the livelihoods of displaced vulnerable groups (iv) prompt compensation at full replacement cost is to be paid

  - provide displaced people with adequate assistance, (vi) ensure that displaced people who have no statutory rights to the land that they are working are eligible for resettlement assistance and compensation for the loss of non-land assets and (vii) disclose all reports.

- The LAA in contrast to OP 4.12 does not require adequate consultation with affected parties; it simply requires that declaration and notice be given about temporary use of land or acquisition and the purposes for which it is required. Nor does the Act require preparation of a “plan” documenting the process, and consultations undertaken with PAPs. Finally, the LAA does not entitle compensation to PAPs without title nor provides compensation for income losses caused by LAR. Table 4 summarizes the differences between the LAA and World Bank safeguards and the measures that need to be addressed to ensure the subproject implementation is fully consistent with the World Bank’s requirements.

### Table 4: Measures to Address LAA 1894 & OP 4.12 Gaps Relevant to the Project

| WB Involuntary Resettlement Policy OP 4.12 | Pakistan, Land Acquisition Act (LAA) 1894 | Proposed Gaps Bridging Measures |
| --- | --- | --- |
| Early screening of the project to identify social impacts and risks including a gender analysis, specifically related to resettlement impacts and risks. | No such condition mentioned for early screening in the LAA. | Project potential social impacts were screened and categorized using a systematic methodological approach. |
| Carry out meaningful consultations with PAPs, host communities, and concerned civil society organizations. | No formal consultation with PAPs and other stakeholders is required. | Key stakeholders and PAPs consultation during planning and design of the project. |
| Lack of title should not be an excuse for compensation. | Titled land owners or holders of customary rights are only recognized for compensation. | Squatters, informal tenants/leaseholders are entitled to compensation for loss of structures and livelihood and for relocation. |
| Valuation of built-up structures is based on current market value/cost of new construction of the structure. PAPs can take the salvage material free of cost. | Valuation of structures based on official rates, with depreciation deducted from gross value of the structure and 10 % for salvage material. | IA will ensure current market rates without any deduction of depreciation and salvage material. |
| Complaints and grievances are resolved informally through community participation in the Grievance Redress Committees (GRC), local governments and CSOs. | The Revenue Department is the only authority to decide disputes and address complaints regarding quantification and assessment of compensation for the affected lands and other assets. | SMTA will establish project based GRM and include GRC for complaint resolution. |
| WB policy requires rehabilitation for lost losses, and for expenses incurred by the PAPs during the relocation process particular attention must be paid to the poor and vulnerable groups. | No provision for income/livelihood rehabilitation measure, allowances for severely affected APs and vulnerable groups, or resettlement expenses. | Provision should be made to pay for resettlement expenses (transportation and transitional allowances), compensate for loss of income, and provide support to vulnerable persons and those severely impacted (considered to be those losing more than 10% of their productive assets). |
| Disclosure of draft & final C&LRP to PAPs and on World Bank Website | No requirement for disclosure | Disclosure of C&LRP at planning, design and implementation stages. |

## 5.4	Gap Bridging Measures

- In order to establish a land acquisition and resettlement policy framework for the Project, which reconciles Pakistan’s legal and regulatory system for LAR (LAA 1894)  and

World Bank’s OP 4.12, and addresses the gaps between the two systems, the following principles (as mentioned under the project LAR policy below) will be adopted and reflected in the eligibility and entitlements provisions indicated in section 7 of the C&LRP on compensation entitlements.

### Livelihood and Rehabilitation Assistance Policy for the Project

- Based on identified gaps between World Bank’s OP 4.12 requirements and LAA practice and procedures following LAR policy is formulated for the sub-projects to be implemented:

  - Avoid and minimize the need for physical and/or economic displacement through alternatives analysis and siting, re-alignment and other design modifications;

  - Conduct appropriate consultation processes that achieve the free, prior and informed participation of affected people and communities in decision-making related to resettlement.

  - Endeavour to ensure their continuing participation during implementation and monitoring/evaluation

  - Design and implement resettlement in a manner that gives physically and economically displaced people the opportunity to at least restore their livelihoods and standards of living

  - Compensate people affected by displacement, both economic and physical, for loss of assets at full replacement cost

  - Identify and provide special assistance to people who are especially vulnerable to displacement impacts;

  - Provide measures to support the physical relocation and re-establishment of communities

  - Improve the living conditions of physically displaced households;

  - Carefully monitor and evaluate activities to ensure that resettlement measures are meeting the needs of affected people and to identify the need for corrective measures. Implement corrective measures as required;

  - Gender sensitive grievance redress system with women participation will be ensured to facilitate the aggrieved women (if any) to lodge complaints and get their concerns resolved.

### Specific Provisions for disadvantaged or vulnerable individuals/groups

- One of the key OP 4.12 requirements on involuntary resettlement is to improve the standards of living of the displaced poor and other vulnerable groups who may experience adverse impacts disadvantageously from subproject intervention because of their disadvantaged/vulnerable status. Typically, those below poverty line, the landless or those without a title to land, the elderly, female headed households, women, transgender and children, comprise the disadvantaged or vulnerable groups within a subproject’s displaced population.

- To identify vulnerable persons/households, the following vulnerability indicators have been established for the Yellow BRT Corridor Project and the households’ exhibit one or a combination of the conditions below will be termed as vulnerable:

- The poor with their income level equal to or below minimum wage officially announced by the Government of Sindh as PKR 16,000.

- The disabled elderly and female headed households including women, transgender and children.

- Vulnerable households with specific resettlement impacts on their livelihood were identified during census and socio-economic survey. Such vulnerable groups were consulted on measures to safeguard against impoverishment and accordingly livelihood and income restoration measures for rehabilitation and enhancement of their livelihood is provided in the C&LRP and will be ensured during execution of the project.

### Indigenous People

- The Project will be implemented in Karachi. The initial screening of the Project confirmed that no IP groups exist in the Project area in Karachi. Therefore, the Indigenous Peoples Safeguards of the World Bank’s OP 4.10 is not triggered.

### Change of Project Scope or identification of Unanticipated Impacts

- In case of any change in the scope of the Project or unanticipated impacts identified during detailed design and implementation are not covered under the eligibility and entitlement provisions of this C&LRP, new and additional eligibility and entitlement provisions will be determined in accordance with the resettlement requirements of the World Bank’s OP 4.12 and the applicable legal framework of Pakistan. Accordingly, the C&LRP will be updated and government endorsed, and World Bank cleared and the revised C&LRP shall be disclosed on the World Bank and SMTA websites.

## Compensation Eligibility and Entitlement

### 5.5.1.1   Cut-off Date

- The determination of eligibility for various types of compensation is framed both in terms of the PAP categories, as well as whether individual PAPs and affected property were present in the project affected area before the cut-off date. In functional terms, a cut- off date establishes a calendar limit on the project’s responsibility to compensate for impacts, specifically by defining a date after which the public ‘should know’ not to make improvements or settle on project land by virtue of public consultation and other communications efforts.

- The eligibility for compensation was 22 February 2019 defined as the cut-off date. This date was when the census of affected people living in the project area was completed. It determines eligibility to the status of affected persons. The cut-off date was set to prevent influx of outsiders and to avoid false and frivolous claims for compensation, relocation and livelihood rehabilitation entitlements.

- The cut-off date was disclosed to the PAPs through consultative meetings, focus group discussions, field surveys and other means of communication including face-to-face communication with communities.

### 5.5.2    Compensation Entitlements

- The entitlement matrix captures all PAPs, the characteristics of the impact, and the types of compensation/reinstatement due to them. All PAPs will be entitled to a combination of compensation measures and livelihood assistance, depending on the nature of ownership rights of lost assets and scope of the impact, including social and economic vulnerability of the affected persons. In general terms, the affected persons in the project will be entitled to one or more of the following types of compensation and assistance:

- The eligible PAPs entitled for compensation and rehabilitation assistance are defined below:

  - PAP without formal legal rights or recognizable claims under OP 4.12 and may include all squatters, informal vendors and wage labourers. Although such PAPs will lack legal or recognizable rights to the land but because of lost assets or impacted livelihoods they will be eligible to receive transitional and rehabilitation assistance.

## Compensation-Unit Rates for Rehabilitation Assistance and Allowances

- Adequate measures have been put in place in C&LRP to mitigate adverse impacts on the socio-economic conditions and livelihood of PAPs.

- The amount of rehabilitation assistance to each PAP for transitional period of 12 months has been calculated considering their current monthly income from vending/business.

- Allowances for employment loss and vulnerable PAPs were calculated based minimum wage criteria of GoS, which is PKR 16,000 per month. This allowance will be provided for three months to offset economic hardship or impoverishment due to project impacts on PAPs, which are less likely to adapt to new circumstances without assistance.

### Table 5: Unit Rates of Loss of Business and Allowance

| Sr. No. | Description | No. of PAPs | Rate (PKR) |
| --- | --- | --- | --- |
| 1 | Rehabilitation Assistance for Loss of Business | 82 | As per Income as reflected in Table 7 and 81 |
| 2 | Employment Loss | 38 | 48,000 |
| 3 | Vulnerability Allowances | 19 | 48,000 |

## Entitlements

- All PAPs will be entitled to a combination of compensation measures and livelihood assistance, depending on the nature of scope of the impact, including social and economic

1 Due to lack of documentation and to avoid future disputes arising from PAPs on compensation amount, each PAP was enquired about their average monthly income. To avoid under-estimation or over-estimation, the monthly income was further probed asking various questions and to check total assets of the business outlet for arriving on a consensus-based figure. The averaging of income for same types of businesses also helped to triangulate the authenticity of the earnings from the PAPs.

vulnerability of the affected persons. In general terms, the PAPs will be entitled to one or more of the following types of compensation and assistance:

  - Assistance for loss of business/wage income;

  - Development assistance such as training and business development support services.

- The entitlement matrix has been prepared to cover all PAPs regardless of formal legal rights to restore or enhance the livelihoods of all categories of PAPs, particularly those who are non-title holders and vulnerable. The detail of entitlements is given in the Table 6 below:

### Table 6: Entitlement Matrix

| Sr. No. | Category | Type of Loss | Entitled PAP | Compensation Policy |
| --- | --- | --- | --- | --- |
| 1 | Loss of Business | Loss of business income | 82 businesses (vendors and Nurseries owner) | - Cash payment for 12 months transitional allowance as per monthly income from the business (lump sum payment). - Temporary and permanent employment to members of PAHs during construction or operation of the project, where feasible. |
| 2 | Loss of employment | Loss of income | 38 employees | - One-time lump sum payment in cash for transition period equivalent to 3 months as per officially announced minimum wage by the GoS (16,000/month). - Notification in one-month advance - Temporary and permanent employment to members of PAHs during construction or operation of the project, where feasible. |
| 3 | Vulnerable households | Poor and vulnerabl e PAHs | 16 BPL and 3 disabled | - One-time lump sum assistance allowance in cash equivalent to 3 months’ official minimum wage rate to all below the poverty line vulnerable households. - Temporary and permanent employment to members of PAHs during construction or operation of the project, where feasible. |

## STAKEHOLDER CONSULTATION AND INFORMATION DISCLOSURE

## Introduction

- Planning effective and sustainable infrastructure investments requires an understanding of the needs and preferences of a wide range of stakeholders to ensure public ownership and support. Such intervention should proceed after stakeholders including communities have indicated their broad support for it. The purpose of public consultation is to ensure that the views, interests and concerns of project stakeholders are taken into account in the assessment of the potential impacts of the project as well as in project decisions, particularly in the design of mitigation measures.

- The objectives of consultation were:

  - To fully share key information about the project with the PAPs;

  - To obtain information about the needs and proposed priorities of the affected people, as well as information about their reactions/feedback to activities during implementation of the Project;

  - To ensure transparency in all activities related to rehabilitation/improvement and livelihood restoration for affected communities.

## Stakeholder Identification and Analysis

- The purpose of the stakeholder identification and analysis was to clarify who should be involved in the consultation process and have an interest in or might influence the project. The process of selecting stakeholders was made transparent so that all interested parties may participate and that all stakeholders were provided with equal opportunity to engage and contribute to outcomes. Particular attention was given to include low-income communities, women and other marginalized groups.

- The range of stakeholders involved in Project consultations included the following.

  - Mobile vendors

  - Nursery owners

  - Employees of affected businesses

  - Vulnerable groups (women, person with disabilities, youth, etc.);

## Summary of Consultation with PAPs

73 Consultations with the PAPs were undertaken during the second week of February 2019 to ensure proper coverage of -their concerns. The key concerns emerged from consultations are summarized below. Photographs of the consultations are included in Figure 9.

## Issues and Concerns Expressed

- . A summary of the key concerns expressed by PAPs during consultation meetings are given below:

  - If anyone is losing their property/assets due to the Project activities, adequate compensation should be provided to them.

  - .The locals should be given employment opportunities in the project

  - The Government should ensure that the health and livelihoods of the locals are not affected by the project.

  - Fares should be economical, so poor people can travel easily.

- Detail of consultation provide as Annex III.

### Figure 9: Photographs of Consultation

| Consultation at Numaish | Consultation at Kala Pull |
| --- | --- |
| Consultation at Nasir Colony 1 | Consultation at Nasir Colony 2 |
| Consultation at Dawood Chowrangi | Consultation at Awami Colony |

| Consultation at Allah Daad Goth | Consultation at Zia Colony |
| --- | --- |
| Consultation at Mehran Town | Consultation at Azam Town |
| Consultation at Sharafi Goth | Consultation at Future Colony |

## C&LRP disclosure and dissemination

76 The SMTA will prepare an Information Brochure in  Urdu  Language  including summary information on the key aspects of the compensation and rehabilitation assistance process of the Project, grievance redress mechanism with institutional set-up, general eligibility and entitlement provisions. The information brochure translated in Urdu will be disseminated to the PAPs during the detailed design preparation stage.

## Stakeholders Consultation during Project Implementation Phase

77   A continued process of consultation and participation of stakeholders particularly   with informal vendors will be followed to ensure transparency in implementation of C&LRP and to keep the stakeholders informed and receiving and incorporating their feedback   at

various stages of Project implementation. It will provide a good measure to improve the social acceptability of the project and ensure effective participation of the stakeholders especially PAPs in the process of C&LRP implementation, and the Project. Public consultation will assist obtaining cooperation from informed PAPs and other stakeholders, to avoid cost and time in dealing with complaints. As per the requirement of the OP 4.12, a strategy for public consultation to be implemented by the SMTA during the implementation of C&LRP, and Project construction phase through Project Team with the support of social and resettlement staff of supervisory consultants.

- The Project Team will keep a close liaison with the stakeholders including women, particularly with PAPs; record and address their concerns relating to the implementation of C&LRP and construction related works.

- Organize public meetings particularly with PAPs and AHs and appraise them about implementation progress of C&LRP, particularly payment of livelihood and rehabilitation assistance, and other social activities;

- Make extra efforts to ensure that vulnerable PAPs understand the process and their entitlements, and mitigation measure will be taken by the project authorities to address PAPs and other stakeholder concerns in accordance with the OP 4.12.

- Detail and outcome of all consultation activities will be included in the Bi-Annual and final monitoring reports.

- Disclose all monitoring reports of the C&LRP implementation in the same manner as that of the C&LRP at SMTA websites and to the PAPs, and other stakeholders.

## INSTITUTIONAL ARRANGMENTS

## Overview

78 The compensation and rehabilitation activities described in this C&LRP involved various roles, functions, processes as well as various agencies. The role and responsibilities of these agencies involved in livelihood restoration activities at different levels are discussed below.

## Institutional Roles and Responsibilities

### 7.2.1   SMTA

- SMTA is the Executing Agency of the Project and will be mainly responsible for the Project execution and delivery of C&LRP following provisions in a manner consistent with the World Bank policy principals and National Legal Framework. Besides, it will engage the Project Team for assisting SMTA in implementation and monitoring of the safeguard documents including the C&LRP with World Bank approval. It will ensure that all compensation and rehabilitation activities are carried out satisfactorily before the disbursement of funds for construction work to commence.

### Project Team

- At Project level, the SMTA will exercise its functions through the Project Team which will be involved in the implementation of the C&LRP under the Project. The Project Team will be housed in the main SMTA’s Office and will be responsible for execution of the social and environment aspects of the project and streamline the safeguards related tasks of different subproject headed by the Project Director (PD). The PD will be responsible for implementing the compensation and rehabilitation assistance for the Project and for maintaining regular contact with local community and authorities. The proposed composition of the Project Team is provided below:

  - Social Development Specialist

  - Gender Development Specialist

  - Communication Specialist

  - Environment Specialist

- The TORs of the social and gender development officers are provided as Annex VI and VII.

- The Project Team is responsible to ensure compliance with the national as well as World Bank’s social safeguard requirements including implementation of C&LRP and social management plans under the guidance of the Project Director.

- The Project Team will serve as an essential role for providing technical backstopping with regards to safeguards management for all SMTA subprojects and has the overall responsibility for planning, implementation and supervision of safeguard functions described in this C&LRP of the Project.

- The Project Team will keep a close liaison with the World Bank safeguards team to seek clarity and guidance on livelihood restoration requirements of the Project and will oversee the supervisory consultants for implementation of C&LRP. The Team will  ensure

quality of monitoring reports prepared by the consultants and shall endorse all safeguards related documents to World Bank for review, clearance and disclosure. The role of Project Team will include.

  - Coordinate with the provincial government departments including but not limited to Planning & Development Department;

  - Coordinate with the supervisory consultants and keep an oversight to facilitate them during the implementation of C&LRP and mitigation of the social impacts. This is to ensure consistency of approach and avoid variation in information obtained and given and to address issues immediately as they arise on site;

  - Ensure that the consultants should in conformity with the C&LRP provisions and the impacted assets should be accurately compensated.

  - Internally review the C&LRP (draft/updated), coordinate with World Bank in review and approval process, and ensure timely disclosure of approved C&LRP on SMTA Website.

  - Ensure timely preparation of quality monitoring reports. The monitoring reports will be internally reviewed to ensure quality final reports are shared with World Bank for review and acceptance and shall ensure timely disclosure of approved monitoring reports on SMTA Website.

### Grievance Redress Committee

- A project vide Grievance Redress Mechanism (GRM) will be set up the Project under the investment to address grievances arising from social impacts. The GRM will have a three-tiered structure enabling immediate grievances not resolved at the local level. At SMTA level, a grievance redress committee will be established to operationalize the GRM. The formation of GRC and its functions will commensurate with the Project needs and requirements.

### Roles of the Contractor

- The contractor(s) to be employed to undertake construction works will also have a role to play in the implementation of the Project. The contractor’s roles will include the following:

  - Develops a work plan based on the Social Management Plan (SMP);

  - Submits the plan of work and schedule to the PD;

  - Train/create awareness for all personnel and community on relevant social safeguards measures; and

  - Submits implementation report on SMP to the PD.

### Independent Monitoring Agency (IMA)

- SMTA will hire an agency or an individual expert to conduct independent monitoring and evaluation (the IMA) for the implementation of C&LRP. The IMA shall review the implementation progress throughout the C&LRP implementation and evaluate the level of achievement of the C&LRP’s objectives, identify gaps, if any, and propose remedial measures for implementation. The IMA may be a firm hired for all Project under the investment.

## GRIEVANCE REDRESS MECHANISM (GRM)

## Overview

- The project level Grievance Redress Mechanism (GRM) will be set up for the Project to address grievances arising from stakeholders. This C&LRP determines the structure, roles and functions of the GRM, through grievances arising due to social impacts can be addressed at the Project level.

- The purpose of the GRM with is to receive, review and resolve grievances from economically displaced persons and thereby, facilitate the fair implementation of this C&LRP. In accordance with the GRM mechanism, adequate grievance mechanism will be available for PAPs having grievances regarding any decision, practice or activity arising from compensation, resettlement or rehabilitation or related issues.

- The GRM will be set up with a two-tiered structure; one at field level enabling immediate local responses to grievances and another at the Project level for addressing more difficult cases not resolved at the local level. PAPs will be fully informed of their rights and of the procedures for addressing complaints whether verbally or in writing. Care will always be taken to prevent grievances rather than going through a redress process. This can be done through careful C&LRP implementation by ensuring full participation and consultation with the PAPs, and by establishing extensive communication and coordination between the community, the Contractor and the Project Team.

- A set of procedures for receiving, recording, and handling complaints should be available in the GRM. They should include procedures for recording, registering, and sorting grievances; conducting an initial assessment of grievances; referring grievances to appropriate levels or persons; determining the resolution process; making decisions, including parameters and standards for accurate and consistent decision making; directing relevant agencies responsible for implementing decisions; notifying complainants and other affected parties of eligibility, the resolution process, and outcomes; and tracking, monitoring, documentation, and evaluation. The Social Development and Resettlement Specialist the focal person for the overall project related grievances and Social and Gender Specialist will be focal person for GBV cases.

## Grievance Redress Committee

- Efficient Grievance redress mechanism will be developed to assist the PAPs resolve their queries and complaints following the hiring of the Project Team before project implementation. Grievances of PAPs will be first brought to the attention of Project Team. Grievances not redressed by the Project Team (field level) will be brought to the Grievance Redress Committee (GRC). The composition of the proposed GRC will have representatives from PAPs, Project Management Team, and Contractors.

- The main responsibilities of the GRC are to: (i) provide support to PAPs on problems arising from compensation and rehabilitation assistance. (ii) record DP grievances, categorize, and prioritize grievances and resolve them; (iii) immediately inform the PD of serious cases; and (iv) report to PAPs on developments regarding their grievances and decisions of the GRC. Other than disputes relating to ownership rights under the court of  law,  GRC  will review grievances involving  all resettlement    benefits,

compensation, replacement cost and other assistance. When any grievance is brought to the field level staff, it should be resolved within 15 days from the date of complaint. The GRC will meet every month (if grievances are brought to the Committee), determine the merit of each grievance, and resolve grievances within three weeks (21 days) of receiving the complaint. Records will be kept of all grievances received including: contact details of complainant, date the complaint was received, nature of grievance, agreed corrective actions and the date these were effected, and final outcome. The GRC will continue to function during the life of the Project.

- The grievance redress committee will include Project Director as convener, the Social Development Officer and Gender Officer, a senior safeguard specialist from and a member nominated from PAPs. While at local level grievances first assisted and supported through staff from contractor before referring to the GRC.

- Any complaints unresolved at local level by contractor’s field staff and NGO will be forwarded to the Social Development and Resettlement Specialist and also the Secretary/ focal person of GRC. The complaints received will be properly recorded and documented at PD Office by a designated staff in the Complaint Register. The information recorded in the Register will include date of the complaint, particulars of the complainant, description of the grievance, actions/steps taken/to be taken to resolve the complaint at village level, the person responsible to take the action, follow up requirements and the target date for the implementation of the mitigation measure. The register will also record the actual measures taken to mitigate these concerns. The aggrieved PAP will be kept informed about the actions on his complaint.

PAPs

Local level/ Contractors

Grievance Addresse

Not Addressed

Project Team NGOs

Not Addressed

GRC

Grievance Addressed

Not Addressed

Grievance Resolved

Court of Law

### Figure 10: The Process of Grievance Redress

- If the grievance redress mechanism fails to satisfy the aggrieved PAP, he/she can submit the case to the appropriate court of law as set out in sections 18 to 22 of the LAA (1894). The Grievance Redress Process is provided as Figure 10.

## COMPENSATION AND LIVELIHOOD RESTORATION

## Income Restoration

97      Livelihood and rehabilitation assistance is expected to restore the living standards of PAPs, if not improve them. Livelihood restoration provides an opportunity to improve PAPs. Consultation is crucial for gaining effected population buy-in for the initiatives and improving chances of success. Training, compensation, and skills development to provide access to employment, are common mitigation measures that are often well received by the PAPs.

## Income Restoration Measures

- The PAPs facing significant loss of livelihood source will be entitled to the income restoration measures as explained below.

### Uninterrupted access to resources and means of livelihood

- SMTA will ensure that access of business community to their livelihood sources like business premises/shops remain open and unrestricted during execution of the project works, where possible. To achieve the objective, either obstruction to any known access route will be avoided or alternate access will be provided in technical design as integral to project facilities. The Project Team will elaborate on specific anticipated impacts and outline measures to ensure access.

### Business Loss

- Based on impact assessment survey and consultations, the business impact will be temporary and transitory in nature. Accordingly, a transitional business loss allowance for a period of 12 months will be provided. Such transitional support/allowance will be based on their net monthly income calculated during the census survey to offset the business losses during construction phase of that particular location.

- For loss of business in addition to compensation, opportunities specified in the bid documents for project-based job or training to alternative livelihood sources with organizational and logistical support to establish the PAP in an alternative income generation activity. For this purpose, relevant governmental and non-governmental organization will be coordinated, and their support will be sought.

### Employment Loss

- The loss of employment due to construction activities among all laid-off employees of affected businesses will be compensated through cash compensation during the period of employment interruption maximum up to three (03) months, based on based on officially designated minimum wage rate.

### Special Provisions for Vulnerable PAPs

- A total 19 vulnerable PAPs will be paid cash assistance equal to three (03) months officially announced wages of GoS in addition to applicable transitional allowance for income restoration as explained in above sections.

### Public Services and Facilities

- Public services and facilities interrupted and/or displaced due to project interventions will be fully restored and re-established at their original location or a relocation site. All compensation, relocation and rehabilitation provisions of this C&LRP are applicable to public services and facilities. These include but are not limited to police check posts, community centres, telecommunication, gas and electricity supply lines, water and sewerage lines.

## 9.3    Livelihood Restoration and Enhancement Programs

- Livelihood enhancement initiatives will be provided to help PAPs to re-establish their livelihoods or create new ones. The training programs would be designed based on the experience and lessons learned from similar programs in infrastructure investment in Pakistan in delivering effective best practice livelihood assistance for PAPs. The programs are categorized under the following thematic areas:

### Financial Management Training Program

- A training on financial management training will be organized for PAPs. The course should be designed to help impacted persons to utilize compensation payments appropriately in support of sustainable livelihoods. Courses such as financial management and basic marketing strategies should be part of the training program. The program should also provide target beneficiaries with information on business practices. Investment experts should be invited to share about the various investment options and to advise PAPs on prudent cash management.

### Livelihood Improvement Program

- All PAPs, in addition to applicable compensation for business interruption, will be entitled to livelihood restoration/improvement support in the form of preference in the project-based employment with and micro-credit facilities through linkage development with micro-finance institutions as well as organizational and logistical support to establish the PAPs in an alternative income generation activity.

- Apart from support of the government departments, other resources like support from NGOs will be sought to assist PAPs for additional financial support and micro-credit facility and accessing the organizational and logistic support to establish alternative means of livelihood. In addition, provision related to preference for project related employment will be reflected in the civil works contracts as well as the agreements between the project executing agency and the WB.

## FINANCING, BUDGET AND IMPLEMENTATION

## C&LRP Cost estimation and Budgeting

- The compensation, rehabilitation of income and livelihood is considered as an integral component of project costs and will be accordingly estimated and included in the project PC-1 to ensure adequate funds are made available. The implementation of rehabilitation and income restoration measures the SMTA can request World Bank to consider financing rehabilitation and income restoration component of the C&LRP. The allocation and provision of the financial resource is responsibility of the SMTA including freeing ROW from encumbrances, payment of compensation and implementation of income restoration measures.

- The total compensation and rehabilitation assistance is estimated to be PKR 29.80 million (USD 0.21 million). Out of this total amount, PKR 28.90 million is required for the income losses for the transition period of informal vendors/ employees and PKR 0.90 million vulnerability allowance to vulnerable AHs as shown in Table 7 and 8.

### Table 7: Compensation for Loss of Business

| Sr. No. | Type of Business | No. of PAPs | Total Compensation (PKR) |
| --- | --- | --- | --- |
| 1 | Mobile Cart | 27 | 8,100,000 |
| 2 | Temporary Kiosks | 23 | 7,632,000 |
| 3 | Business on Footpath | 13 | 3,288,000 |
| 4 | Shops Display Material within the ROW | 11 | 3,912,000 |
| 5 | Tuck Shops under overhead bridge | 4 | 1,020,000 |
| 6 | Plant Nurseries | 4 | 3,120,000 |
|  | Sub-total | 82 | 27,072,000 |
| 7 | Employees | 38 | 1,824,000 |
|  | Grand Total |  | 28,896,000 |

Table 8: Compensation for Vulnerable PAPs

| Sr. No. | Vulnerability Type | No. of PAPs | Total Compensation (PKR) |
| --- | --- | --- | --- |
| 1 | Below OPL ≤16,000/month | 16 | 768,000 |
| 2 | Disabled | 3 | 144,000 |
|  | Total | 19 | 912,000 |

- The following Table 8 shows the costs of each affected item and summarizes the total budget of this C&LRP. Details of compensation for affected business is provided as Annex-VIII and detail of employees and vulnerable provided as Annex-IX and X.

### Table 9: Proposed Indicative Resettlement Budget

| Sr. No. | Description | Affected | Rate (PKR) | Total Compensation (PKR) |
| --- | --- | --- | --- | --- |
| 1 | Rehabilitation Assistance for Loss of Business | 82 | As per Income | 27,024,000 |
| 2 | Employment Loss | 38 | 48,000 | 1,824,000 |
|  | Sub-total |  |  | 28,848,000 |
|  | Vulnerability Allowances |  |  |  |
| 3 | BPL (16,000) | 16 | 48,000 | 768,000 |
| 4 | Disabled | 3 | 48,000 | 144,000 |
|  | Sub-total |  |  | 912,000 |
| 5 | Training of PAPs | 2 | 600,000 | 1,200,000 |
|  | Total |  |  | 30,960,000 |
|  | M&E @ 5% of the total cost |  |  | 1,548,000 |
|  | Administrative charges @ 1% of the total cost |  |  | 309,600 |
|  | Total |  |  | 32,817,600 |
|  | Contingencies @ 15% of the total cost |  |  | 4,922,640 |
|  | Grand Total |  |  | 37,740,240 |

- SMTA will ensure that (a) the ROW required for the Project under the Investment is made available in a timely manner; (b) compensation at rehabilitation assistance is provided prior to the award of relevant civil works contracts; and (c) Compensation is carried out in accordance with the C&LRP agreed upon between SMTA and WB, the relevant national and local policies on resettlement and rehabilitation, and WB OP 4.12. The C&LRP will be updated in line with the detailed engineering design and prior to the award of civil works contracts. Similarly, revised C&LRP based on detailed design will also be provided for WB approval prior to the award of related civil works contracts.

## Compensation Disbursement

- The Compensation for and entitled rehabilitation allowances will be paid by issuing crossed cheque in the name of the entitled PAP by the Project Director (PD), which will be charged to the project account. The disbursement process of compensation for entitlement covered under C&LRP could be paid as and when the final implementation ready C&LRP prepared based on detailed design is reviewed and cleared by World Bank. Nonetheless, the disbursement will take place, after due notification of time and place to the PAPs and they will be assisted and mobilized to get the requisite support documents for processing of their claims and delivery of compensation accordingly. For transparency purposes the efforts will be ensured to provide the compensation thorough bank accounts by delivering cross checks, which may be deposited at any designated local bank.

- World Bank OP 4.12 and provisions under this C&LRP requires to ensure that no economic displacement will occur until (i) compensation and entitlements listed in the C&LRP have been provided to each PAP for project components or sections that are ready to be constructed; and (ii) a comprehensive income and livelihood rehabilitation program, supported by an adequate budget, is in place to help PAPs improve, or at least restore, their incomes and livelihoods.

- The LAA (1894) and World Bank OP 4.12 require that PAPs are compensated before displacement but allow a mechanism for dealing with cases having legal and administrative impediments restricting disbursing compensation payments provided that sufficient good-faith efforts are demonstrated in (a) contacting, notifying and assisting PAPs, and (b) delivering compensation payments. Hence, in cases where compensation payment is restricted due to legal and administrative impediments faced by the PAPs, the SMTA will follow the World Bank’s policy.

## C&LRP Implementation Schedule and Commencement of Works

- The C&LRP implementation schedule will be based on readiness level of the Yellow BRT Corridor Project final design and commencement of the construction work. In line with the principles laid down in this C&LRP, SMTA with assistance from the Project Team prepare a detailed implementation schedule indicating the sequence and time frame of activities under in different phases and C&LRP implementation timelines synchronized with the construction schedule for the Project.

- Nonetheless, the commencement of civil works for the Project or any of its section with social impacts will be conditional upon full implementation of the SMTA endorsed and World Bank cleared C&LRP which will be spelled out in the project/ loan covenants to ensure OP 4.12 requirements are fully complied with. Compensation should be paid to the affected vendors before their removal.

## MONITORING, EVALUATION AND REPORTING

## Overview

- Successful implementation of a C&LRP depends on good management, close monitoring, and effective supervision. This will enable the executing agency to make timely adjustments in implementation arrangements and take appropriate corrective measures during project implementation. It is therefore important that the adequate resources (finances and qualified human resources) are made available and monitoring of C&LRP is integrated into the project’s planning and management processes.

- The major objectives of monitoring and evaluation are to:(i) ascertain whether activities are progressing as per schedule and the specified timelines are being met; (ii) assess if compensation, rehabilitation measures are sufficient; (iii) identify problems or potential issues; (iv) identify methods and corrective actions to rapidly mitigate any problems and (v) ensure that C&LRP objectives are met with and the standards of living of PAPs are restored or improved; (vi) collect gender disaggregated information to monitor the day-to-day resettlement activities of the project through the following (a) Review of project information for all PAPs; (b) Consultation and informal interviews with PAPs; (c) Key informant interviews; and, (d) Community public meetings.

- Monitoring will involve (i) compliance monitoring through internal and external monitoring to ensure that implementation is on schedule and problems are dealt with on a timely basis; (ii) The social impacts monitoring of the project and whether PAPs are able to restore and preferably improve their pre-project living standards, incomes, and productive capacity utilizing baseline information established through the socio-economic survey undertaken during project preparation; and (iii) overall monitoring to assess status of PAPs.

- The C&LRP tasks will be monitored internally and externally. Regular monitoring of C&LRP implementation activities will be carried out internally by the Project Team. The Project Team will provide World Bank with an effective basis for assessing rehabilitation progress and identifying potential difficulties and problems related to scope, the Project’s risks and impacts.

## Internal Monitoring

- C&LRP implementation and management activities for the Project will be subject to internal monitoring. Internal monitoring will include day to day tracking progress about C&LRP planning and implementation activities including compensation payment progress, consultation and community feedback campaigns launched, rehabilitation and income restoration measures implemented, community concerns and grievances recorded and resolved, and corrective actions implemented. Close monitoring of C&LRP implementation progress will assist to identify and resolve the impediments and ensure timely delivery of compensation and resolution of matter of concerns for PAPs and other stakeholders. The scope of monitoring will include: (i) compliance with the agreed policies and procedures for livelihood and rehabilitation assistance; (ii) prompt approval, allocation and disbursement of compensation payments to PAPs, including if necessary, supplemental compensation for additional and/or unforeseen losses; and, (iii) remedial actions, as required.

- The Project Team will be responsible for internal monitoring and share C&LRP implementation progress and periodic monitoring reports to the SMTA and the World Bank. The Project Team manage and maintain updated LAR databases including census details of the PAPs and compensation entitlements with payment progress against the entitlements and payable costs to each PAP. Potential monitoring indicators from which specific indicators can be developed and refined according to the requirement of the C&LRP.

## External Monitoring

- SMTA will procure the services of an Independent Monitoring Specialist (IMS) to check whether the implementation of the C&LRP complies with this framework of OP 4.12. The scope of work of the IMS will include the following task:

  - Assess overall compliance with C&LRP commitments and OP 4.12;

  - To measure the extent to which Project affected people's livelihood are being restored or enhanced;

  - To gather their opinions on compensation and rehabilitation assistance process and grievance management;

  - Review if entitlements are delivered in time and, if not, whether delays are justifiable; for affected households to help offset the impacts of temporary income losses;

  - Review internal monitoring records as a basis for identifying any potential areas of non-compliance, any recurrent problems, or potentially disadvantaged groups or households;

  - Review grievance records for evidence of significant non-compliance or recurrent poor performance in resettlement implementation or grievance management;

  - Assess the vulnerable people screening, tracking and assistance systems, related records, and performance to determine compliance with this C&LRP;

  - Compare actual progress with initial schedule.

- SMTA through Project Team will engage the services of an independent agency or consultant, not associated with project implementation, to undertake external monitoring and evaluation of the C&LRP. The IMA will carry out external monitoring and report monitoring results to SMTA and World Bank through semi-annual monitoring reports or with a frequency as agreed with WB. The external monitor will monitor and verify C&LRP implementation progress and assess the achievement of objectives and compliance with World Bank’s safeguards requirement’s through review of C&LRP implementation progress reports, periodic internal monitoring reports and through, consultations with the PAPs and other stakeholders and impact assessment based on filed surveys. The key tasks of the external monitor will include:

- Based on the independent monitor’s report, if significant issues are identified, a corrective action plan will be prepared, reviewed and approved by World Bank and disclosed to affected persons. The CAP implementation progress will also be reviewed and monitored by the IMA and will be made part of the subsequent monitoring reports. Internal and external monitoring and reporting will continue until all C&LRP activities have been completed.

- In addition to the above defined monitoring mechanism, the World Bank will also keep a close oversight on the subproject implemented under the facility and will keep monitoring subproject on an ongoing basis by launching safeguards review missions until a subproject completion report is issued.

## Reporting Requirements and Disclosure of Monitoring Reports

129   The Project Team will prepare and submit semi-annual) C&LRP monitoring reports to World Bank as part of project implementation performance monitoring. Such periodic monitoring reports documenting progress on compensation and livelihood rehabilitation assistance and implementation of compensation plan reports will be provided through Project Team to World Bank for review and disclosure. SMTA will also submit project completion reports to World Bank for each site when compensation has been paid. All monitoring reports will subject to disclosure and will be disclosed on World Bank and SMTA websites as and when cleared by World Bank.

## Detailed M&E Plan

130   A detailed, implementation ready monitoring and evaluation plan will be developed by the Project Team to ensure that the necessary monitoring system is operational and implemented, and that staff have the requisite skills and tools for its operationalization. It will explore the feasibility of involving Project stakeholders in Project monitoring and evaluation and make recommendations on how this can best be achieved.

## 12  BIBLIOGRAPHY

- Bus Rapid Transit System (BRTS) – Yellow BRT Corridor – from Dawood Chowrangi & Regal Chowk via 8000 Road, Korangi Road and FTC. (June 2014). Project Brief. (Mass Transit Cell, Transport Department GoS & PPP Unit Finance Department GoS)

- Bus Rapid Transit System (BRTS) – Yellow BRT Corridor – from Dawood Chowrangi & Regal Chowk via 8000 Road, Korangi Road and FTC. (June 2014). Project Feasibility Report. (Mass Transit Cell, Transport Department GoS & PPP Unit Finance Department GoS)

- Bus Rapid Transit System (BRTS) – Yellow BRT Corridor – from Dawood Chowrangi & Regal Chowk via 8000 Road, Korangi Road and FTC. (June 2014). Field Surveys (Topographic and Traffic Surveys). (Mass Transit Cell, Transport Department GoS & PPP Unit Finance Department GoS)

- Bus Rapid Transit System (BRTS) – Yellow BRT Corridor – from Dawood Chowrangi & Regal Chowk via 8000 Road, Korangi Road and FTC. (June 2014). Initial Environmental Examination (IEE) Study Report (Mass Transit Cell, Transport Department GoS & PPP Unit Finance Department GoS)

- Bus Rapid Transit System (BRTS) – Yellow BRT Corridor – from Dawood Chowrangi & Regal Chowk via 8000 Road, Korangi Road and FTC. (June 2014). Preliminary Design Drawings (Annex 1). (Mass Transit Cell, Transport Department GoS & PPP Unit Finance Department GoS)

- Institute for Transportation and Development Policy. Karachi BRT Conceptual Plan and Design (April 2015)

- ITP 2016c, Karachi Bus Rapid Transit (BRT) Project: Red Corridor Initial Environmental Assessment, TA-8189 REG Subproject 5, Integrated Transport Planning Ltd., June 2016.

- JICA. (June 2011) Karachi Transportation Improvement Project: Study on Social Environment (SOSE). (Environmental Management Consultants)

- JICA. (June 2012). The Study for Karachi Improvement Project in the Islamic Republic of Pakistan. Vol 1 (Master Plan).

- Karachi BRT – Yellow Corridor Concept Design and Project Information Update (January 2018) (World Bank Team)

- Karachi Mass Transit Program: Investment Opportunities. (2012) (Karachi Mass Transit Cell, Karachi Metropolitan Corporation)

- Karachi Transportation Improvement Karachi Bus Rapid Transport. Inception Report of Operational and Business Plan of Red and Yellow Lines – Draft Version Sept 2017 (Logit, Rebel, Exponent Engineers)

- Raza, M. (2016) “Exploring Karachi’s transport system problems: A diversity of stakeholder perspectives”. IIED, London. http://pubs.iied.org/10773IIED

- Report of the Global Gender-Based Violence Taskforce (2017). “Working Together to Prevent Sexual Exploitation and Abuse: Recommendations for World Bank Investment Projects” http://documents.worldbank.org/curated/en/4822515020 95751999/pdf/117972-WP-PUBLIC-recommendations.pdf

- Report on the Transport Sector: Karachi Strategic Development Plan-2020; prepared by the Master Plan Group of Offices, City District Government Karachi (CDGK); February 2007

- Social Policy and Development Centre (SPDC) 2014, Rapid Assessment of Sexual Harassment in Public Transport and Connected Spaces in Karachi, Pilot Project Final Report, Project Number 44067, Prepared for ADB RETA 7563: Promoting Gender Inclusive Growth in Central and West Asia Developing Member Countries, December, Asian Development Bank.

- The World Bank’s Operations and Policy and Country Services (2016) “Managing the Risks of Adverse Impacts on Communities from temporary project induced labour influx” http://pubdocs.worldbank.org/en/497851495202591233/Managing- Risk-of-Adverse-impact-from-project-labor-influx.pdf

- Urban Resource Centre, Karachi with Arif Hasan and Mansoor Raza (2015). “Responding to the transport crisis in Karachi”. IIED, London. http://pubs.iied.org/10733IIED

- World Bank 2007, Environmental, Health, and Safety General Guidelines, published by the World Bank Group, 30 Apr 2007.

- World Bank, “Good Practice Note: Addressing Gender-Based Violence in Investment	Project	Financing	involving	Major	Civil	Works”	2018 http://pubdocs.worldbank.org/en/399881538336159607/Good-Practice-Note- Addressing-Gender-Based-Violence.pdf

- Yellow BRT Corridor presentation at http://www.sbi.gos.pk/pdf/ROADSHOW2013_PRESENTATIONS/pdf/BRT%20Pr esentation.pdf

# Annex-I: SIA- Census Survey of the Project Impacted Persons

### BRT Yellow BRT Corridor Karachi

ID Number

|  | 02 | 2019 |
| --- | --- | --- |

Date of Interview

- Name of Respondent Vendor:

- Father’s /Husband’s Name:

- What is your residential address in Karachi?

- Vending address:

- Mobile Phone Number:

- Ethnicity / tribe/ Quom

- Religion?	Islam   ▢Christianity   ▢	other (specify)

- Marital status:  Married ▢Unmarried    ▢Widow(er)/Divorced ▢Other  ▢

- Have you employed any other person to assist you? Yes	▢	No	▢

- If yes, what is the monthly salary of this person? Rs.

- What kind of goods is sold or serviced provided by you?

- What is the estimated total worth of merchandise in this this place today?

Rs.

- What is your average monthly income from this vending? Rs.

- Do you have a second source of income?	Yes	▢	No	▢

- If yes, what is the average monthly income from this source? Rs.

- Please provide details of your household members.

| No | Relation with HHH | Sex | Age | Education | Occupation | Income (if any) |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Self |  |  |  |  |  |
| 2 |  |  |  |  |  |  |
| 3 |  |  |  |  |  |  |
| 4 |  |  |  |  |  |  |
| 5 |  |  |  |  |  |  |
| 6 |  |  |  |  |  |  |
| 7 |  |  |  |  |  |  |
| 8 |  |  |  |  |  |  |

Is there any disabled member in the family, if yes, how many? ------------

- Any suggestion re the improvement of BRT Yellow BRT Corridor?

- Observations of the Interviewer, if any:

Name of Interviewer 		Signature of Interviewer

# Annex-II: List of PAPs with Detail of Affected Business

| ID | Segment No. | Coordinates |  | Respondent Name | Father's Name | Respondent NIC No. | Address in Karachi | Vending Address | Mobile No. | Kind of Goods Sale/ Service | Type of Structure |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Northing | Easting |  |  |  |  |  |  |  |  |
| 1 | 2 | 24 50.986 | 67 10.622 | Muhammad Riaz | Muhammad Ramzan | 31202-1753298-3 | Pir Bux Goth | Pir Bux Goth | 03074580439 | Barber | Mobile Cart |
| 2 | 2 | 24 50.904 | 67 10.218 | Meharban | Murad Ali |  | Sharafi Goth | Sharafi Goth | 03361302304 | Tuck Shop | Kiosk |
| 3 | 2 | 24 50.800 | 67 09.637 | Zahid Khan | Badshahi Khan | 21103-1737501-7 | Shafiq More | Singer Chowrangi | 03000368977 | Sun Glasses, Helmet and Used Bags | Mobile Cart |
| 4 | 2 | 24 50.800 | 67 09.637 | Rasheed Khan | Jam Gull | 21104-3463326-1 | Sharafi Goth | Singer Chowrangi | 03070224314 | Second Hand Bags | Mobile Cart |
| 5 | 2 | 24 50.800 | 67 09.637 | Bashir Ahmed | Haji Khuda Bux | 43012-5511554-3 | Sharafi Goth | Singer Chowrangi |  | Sun Glasses , Helmet and Used Bags | Mobile Cart |
| 7 | 2 | 24 50.634 | 67 08.743 | Bahadur Khan | Ghazi Khan |  | Awami Colony | Industry Area |  | Tuck Shop | Kiosk |
| 8 | 2 | 24 50.634 | 67 08.743 | Muhammad Lateef | Ali Daad | 82401-6627074-9 | Bengali Camp | Bengali Camp | 03472613032 | Tuck Shop | Kiosk |
| 9 | 2 | 24 50.603 | 67 08.694 | Rehmat Ullah | Abdul Ghafar | 12102-2148272-5 | Industry Area | Industry Area | 03454858139 | Tuck Shop | Kiosk |
| 10 | 2 | 24 50.534 | 67 08.353 | Imran Shah | Amman Ullah Shah | 12104-9960363-9 | Bilal Colony | Bilal Chowrangi | 03452147371 | Tuck Shop | Kiosk |
| 11 | 2 | 24 50.260 | 67 06.956 | Babar Ali | Muhammad Aziz |  | Nasir Jump | Shan Chowrangi | 03162085846 | Tyre Puncture Shop | Kiosk |
| 12 | 2 | 24 50.260 | 67 06.956 | Muhammad Hanif | Abdul Aziz | 12105-0385416-9 | Bilal Colony | Shan Chowrangi | 03408590598 | Tuck Shop | Kiosk |
| 13 | 2 | 24 50.168 | 67 06.500 | Allah Ditta | Kareem Bux | 32301-2323674-7 | Faqira Goth | Brooks Chowrangi | 033321`4406 2 | Fresh Juice | Mobile Cart |
| 14 | 2 | 24 50.168 | 67 06.500 | Rozi Khan | Haji Khalid Dad |  | At Business | Brooks Chowrangi | 03468096876 | Tuck Shop | Kiosk |

| ID | Segment No. | Coordinates |  | Respondent Name | Father's Name | Respondent NIC No. | Address in Karachi | Vending Address | Mobile No. | Kind of Goods Sale/ Service | Type of Structure |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Northing | Easting |  |  |  |  |  |  |  |  |
| 15 | 2 | 24 50.168 | 67 06.500 | Arshad | Akbar |  | Mehran Town | Brooks Chowrangi | 03013728900 | Samosa and Chana Chat | Mobile Cart |
| 16 | 2 | 24 50.139 | 67 06.353 | Muhammad Awais | Muhammad Quresh |  | Altaf Town | Brooks Chowrangi | 03456137185 | Tuck Shop | Kiosk |
| 17 | 2 | 24 50.139 | 67 06.353 | Wali Daad | Haji Khalaq Daad | 22301-7531228-1 | Brooks Chowrangi | Brooks Chowrangi | 03332144062 | Tuck Shop | Kiosk |
| 18 | 2 | 24 50.139 | 67 06.353 | Dilawar khan | Juma khan | 43103-3653370-1 | Mehran Town | Brooks Chowrangi | 03343975693 | Tuck Shop | Kiosk |
| 19 | 2 | 24 50.113 | 67 06.227 | Suleman | Gulistan |  | At Business | Brooks Chowrangi | 03423196034 | Tuck Shop | Kiosk |
| 20 | 2 | 24 50.113 | 67 06.227 | Sher Alam | Fazzal Rehman |  | At Business | Brooks Chowrangi | 03352440772 | Tuck Shop | Kiosk |
| 21 | 2 | 24 50.113 | 67 06.227 | Muhammad Shaziq | Chaudhry Gul Muhammad |  | Allah Wala Town | Brooks Chowrangi | 03331592900 | Tea Stall | Kiosk |
| 22 | 5 | 24 49.924 | 67 04.629 | Mehboob | Mehfooz Hussauin |  | Korangi No 3.5 | Qayyumabad Bridge | 03172891249 / 03117312896 | Second Hand Mobile | Business on Footpath |
| 23 | 5 | 24 49.924 | 67 04.629 | Ehsan Ali | Allah Ditta | 33201-4428945-9 | Azam Basti | Defence More Bridge | 03225975430 / 03017963992 | Second Hand Shoes | Mobile Cart |
| 24 | 5 | 24 49.924 | 67 04.629 | Maqsood Ur Rehman | Muhammad Zaman | 42501-1700905-7 | Akhtar Colony | Defence More Bridge | 03475039614 | Chicken Biryani Stall | Mobile Cart |
| 25 | 5 | 24 49.943 | 67 04.607 | Essa Kaleem | Abdul Qayyum | 54203-8733983-5 | Kashmir Colony | Defence More Bridge | 03058351059 | Second Hand Shoes | Mobile Cart |
| 26 | 5 | 24 49.943 | 67 04.607 | Ramesh Kumar | Sheroo |  | Bazratta Lane | Defence More Bridge | C/o 03113643452 | Shoes Selling on Footpath | Business on Footpath |
| 27 | 5 | 24 49.960 | 67 04.581 | Kishnoo | Umeriyo | 45206-1942084-3 | Christian Colony | Defence More Bridge | 03128317915 | Shoes Selling on Footpath | Business on Footpath |
| 28 | 5 | 24 49.965 | 67 04.570 | Manoj Kumar | Dano Ji | 45304-6728173-1 | Christian Colony | Defence More Bridge | 03133389348 | Shoes Selling on Footpath | Business on Footpath |

| ID | Segment No. | Coordinates |  | Respondent Name | Father's Name | Respondent NIC No. | Address in Karachi | Vending Address | Mobile No. | Kind of Goods Sale/ Service | Type of Structure |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Northing | Easting |  |  |  |  |  |  |  |  |
| 29 | 5 | 24 49.965 | 67 04.570 | Badal | Moosa | 44203-7917542-1 | Jet Lane | Defence More Bridge | 03123944150 | Shoes Selling on Footpath | Business on Footpath |
| 30 | 5 | 24 49.965 | 67 04.570 | Ashok | Suriya | 45304-0498606-1 | Christian Colony | Defence More Bridge | 03143877129 | Shoes Selling on Footpath | Business on Footpath |
| 31 | 5 | 24 49.968 | 67 04.561 | Aakash | Suriya | 45304-1538746-1 | Cantt. Station | Defence More Bridge | 03122418529 | Shoes Selling on Footpath | Business on Footpath |
| 32 | 5 | 24 49.968 | 67 04.561 | Sonu | Sheroo |  | Bazratta Lane | Defence More Bridge | 03113643452 | Shoes Selling on Footpath | Business on Footpath |
| 33 | 5 | 24 49.968 | 67 04.561 | Rakesh Kumar | Gulzari Lal | 45304-4696309-9 | Korangi No. 1 | Defence More Bridge | 03171008446 | Shoes Selling on Footpath | Business on Footpath |
| 34 | 5 | 24 49.968 | 67 04.561 | Jimmy | Molanji | 45304-8391144-5 | Bazratta Lane | Defence More Bridge | 03152716840 | Shoes Selling on Footpath | Business on Footpath |
| 35 | 5 | 24 49.979 | 67 04.544 | Phoolji | Misri | 45304-2309063-5 | Cantt Station | Defence More Bridge | 03172942316 | Shoes Selling on Footpath | Business on Footpath |
| 36 | 5 | 24 49.979 | 67 04.544 | Sanjay | Dilo | 45403-9785366-1 | Pehalwan Goth | Defence More Bridge | 03163894964 | Shoes Selling on Footpath | Business on Footpath |
| 37 | 5 | 24 49.979 | 67 04.544 | Ram Chand | Chala |  | Christian Colony | Defence More Bridge | 03158075695 | Shoes Selling on Footpath | Business on Footpath |
| 38 | 5 | 24 50.013 | 67 04.492 | Muhammad Saeed | Adam Gull | 42301-7039746-1 | Azam Basti | Defence More Bridge | 03036109082 | Building Material | Shops Display Material |
| 39 | 5 | 24 50.013 | 67 04.492 | Hazrat Bilal | Tahay Zar | 15701-2264888-3 | Kashmir Colony | Defence More Bridge | 03443050543 | Sugarcane Juice | Mobile Cart |
| 40 | 2 | 24 50.152 | 67 06.318 | Jazeb | Khadim Hussain |  | Mehran Town | Brooks Chowrangi |  | Tuck Shop | Kiosk |
| 41 | 2 | 24 50.347 | 67 07.299 | Ali Hussain | Khadim Hussain |  | Mehran Town | Shan Chowrangi | 03212950585 | Sugarcane Juice | Mobile Cart |

| ID | Segment No. | Coordinates |  | Respondent Name | Father's Name | Respondent NIC No. | Address in Karachi | Vending Address | Mobile No. | Kind of Goods Sale/ Service | Type of Structure |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Northing | Easting |  |  |  |  |  |  |  |  |
| 42 | 2 | 24 50.347 | 67 07.299 | Muhammad Umar | Rahim Khan | 21104-4484466-9 | Dawood Chowrangi | Shan Chowrangi | 03063636926 | Sun Glasses, Helmet and Used Bags | Mobile Cart |
| 43 | 2 | 24 50.347 | 67 07.299 | Peer Muhammad | Gull Nawaz |  | Zia Colony | Shan Chowrangi | 03003591064 | Sun Glasses, Helmet and Used Bags | Mobile Cart |
| 44 | 2 | 24 50.632 | 67 07.372 | Shakeel Ahmed | Rustam Ali | 31303-6023764-5 | Mehran Town | Shan Chowrangi | 03008777255 | Tyre Puncture Shop | Kiosk |
| 45 | 2 | 24 50.475 | 67 07.942 | Sher Khan | Ghaffar Khan | 21104-7171348-3 | Sher Pao Colony | Vita Chowrangi | 03022717527 | Sun Glasses, Helmet and Used Bags | Mobile Cart |
| 46 | 2 | 24 50.309 | 67 07.205 | Noor Muhammad | Gulai | 42201-6020342-7 | Bilal Colony | Shan Chowrangi | 03482359579 | Sun Glasses, Helmet and Used Bags | Mobile Cart |
| 47 | 1 | 24 50.859 | 67 12.726 | Uzair Khan | Janat Gull | 17102-1754148-7 | Sher Pao Colony | Dawood Chowrangi | 03488125515 | Fruit Cart | Mobile Cart |
| 48 | 1 | 25 50.859 | 67 12.727 | Kareem Mohiuddin | Khawaja Mohiuddin |  | Moinabad No. 1 | Dawood Chowrangi | C/o 03122511878 | Samosa Pikora | Mobile Cart |
| 49 | 1 | 26 50.859 | 67 12.728 | Syed Sultan Ali | Syed Turab Ali | 42501-1410930-5 | Moinabad No. 1 | Dawood Chowrangi | C/o 03122511878 | Fruit Cart | Mobile Cart |
| 50 | 1 | 27 50.859 | 67 12.729 | Ikram Ullah | Umer Khan | 21703-2958140-3 | Moinabad No. 1 | Dawood Chowrangi | 03489333735 | Sugarcane Pieces | Mobile Cart |
| 51 | 1 | 28 50.859 | 67 12.730 | Muhammad Shafique | Khalil Khan |  | Muzaffarabad Colony | Dawood Chowrangi | 03442293679 | Fruit Cart | Mobile Cart |
| 52 | 1 | 29 50.859 | 67 12.731 | Muhammad Hamza | Mohammad Ibrahim | 42501-6108091-9 | Moinabad No. 2 | Dawood Chowrangi | 03158125707 | Fruit Cart | Mobile Cart |
| 53 | 1 | 30 50.859 | 67 12.732 | Faisal | Ghareeb Ullah |  | Sher Pao Colony | Dawood Chowrangi | 03425010164 | Fruit Cart | Mobile Cart |

| ID | Segment No. | Coordinates |  | Respondent Name | Father's Name | Respondent NIC No. | Address in Karachi | Vending Address | Mobile No. | Kind of Goods Sale/ Service | Type of Structure |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Northing | Easting |  |  |  |  |  |  |  |  |
| 54 | 1 | 31 50.859 | 67 12.733 | Sifat Ullah | Shafeeq Ullah |  | Muslimabad Colony | Dawood Chowrangi | 03333297282 | Fruit Cart | Mobile Cart |
| 56 | 3 | 24 50.031 | 67 05.700 | Ghulam Hussain | Azeem Bux | 42201-5240559-5 | Mehran Town | Jam Sadiq Bridge | 03062463384 | Plant Nursery | Plant Nurseries |
| 57 | 3 | 24 50.031 | 67 05.700 | Mukhtiar Hussain | Haji Muhammad |  | Qayyumabad | Jam Sadiq Bridge | 03333004617 | Plant Nursery | Plant Nurseries |
| 59 | 3 | 24 50.059 | 67 05.802 | Muhammad Sarfraz Khan | Umer Draz | 42301-3299171-7 | PNT Colony | Jam Sadiq Bridge | 03212193179 | Plant Nursery | Plant Nurseries |
| 60 | 3 | 24 50.067 | 67 05.840 | Asif Masih | Niyamat Masih | 31301-1919901-9 | At Business | Jam Sadiq Bridge | 03456004335 | Tyre Puncture Shop | Kiosk |
| 61 | 3 | 24 50.076 | 67 05.866 | Salman Akhtar | Akhtar Hussain |  | Crossing | Jam Sadiq Bridge | 03242007062 | Plant Nursery | Plant Nurseries |
| 67 | 5 | 24 50.792 | 67 03.301 | Muhammad Saddeeq | Ghulam Jan | 13503-4457420-1 | Hazara Colony | Kala Pull | 03402035508 | Tuck Shop | Tuck Shops under overhead bridge |
| 68 | 5 | 24 50.792 | 67 03.301 | Muhammad Rafiq | Faiz Muhammad | 36301-5701180-5 | Lines Area | Kala Pull | 03052217861 | Tuck Shop | Tuck Shops under overhead bridge |
| 69 | 5 | 24 50.916 | 67 03.236 | Muhammad Naseer | Muhammad Irfan | 42301-0947235-1 | Railway Colony | Kala Pull | 03452113960 | Tuck Shop | Kiosk |
| 70 | 5 | 24 50.916 | 67 03.236 | Fazal Muhammad | Noor Muhammad | 13504-4709012-1 | Landhi | Kala Pull | 03472794012 | Flower Shop | Shops Display Material |
| 71 | 5 | 24 50.916 | 67 03.236 | Hamid | Sher Muhammad | 42301-6225138-1 | North Karachi | Kala Pull | 03002824383 | Blinds (Chiks) | Shops Display Material |

| ID | Segment No. | Coordinates |  | Respondent Name | Father's Name | Respondent NIC No. | Address in Karachi | Vending Address | Mobile No. | Kind of Goods Sale/ Service | Type of Structure |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Northing | Easting |  |  |  |  |  |  |  |  |
| 72 | 5 | 24 50.916 | 67 03.236 | Muhammad Ilyas | Wali Muhammad | 42501-0816023-1 | Muzaffarabad Colony | Kala Pull | 03072450699 | Flower Shop | Shops Display Material |
| 73 | 5 | 24 50.916 | 67 03.236 | Rashid Ahmed | Muhammad Aslam | 42301-224362-1 | Masoom Shah Colony | Kala Pull | 03213875630 | Cot Selling | Shops Display Material |
| 74 | 5 | 24 50.916 | 67 03.236 | Syed Zafar Iqbal Gilani | Syed Ghulam Qumias Gilani |  | Taser Town | Kala Pull | 03452444611 | Epitaph Inscription | Shops Display Material |
| 75 | 5 | 24 50.916 | 67 03.236 | Shakir Ali Qureshi | Muhammad Farooq | 42301-6345104-7 | Bazratta Lane | Kala Pull | 03222100086 | Flower Shop | Shops Display Material |
| 76 | 5 | 24 50.916 | 67 03.236 | Sabz Ali | Abdul Majeed | 21103-0122822-5 | Baloch Colony | Kala Pull | 03082212235 | Sun Glasses, Helmet and Used Bags | Mobile Cart |
| 78 | 5 | 24 50.934 | 67 03.258 | Muhammad Junaid | Behram Khan | 15402-2484096-9 | Kala Pull | Kala Pull | 03439889665 | Dry Fruit | Mobile Cart |
| 79 | 5 | 24 50.934 | 67 03.258 | Aamir Khan | Khadi Khan | 42301-6171652-5 | Kala Pull | Kala Pull | 03332464662 | Tuck Shop | Kiosk |
| 80 | 5 | 24 50.934 | 67 03.258 | Dildar Khan | Shahwazir Khan | 17201-9814157-3 | Kala Pull | Kala Pull | 03222341948 | Sugarcane Juice | Mobile Cart |
| 81 | 5 | 24 50.934 | 67 03.258 | Nisar Khan | Raza Khan | 42301-1008738-1 | Kala Pull | Kala Pull | 03131119399 | Cot Selling | Shops Display Material |
| 82 | 5 | 24 50.934 | 67 03.258 | Noor ul Haq | Muhammad Afzal | 42301-9470020-7 | Kala Pull | Kala Pull | 03109204491 | Bamboo & Wood Store | Shops Display Material |
| 83 | 5 | 24 50.934 | 67 03.258 | Asghar Ali | Shah Badshah | 42301-6401793-7 | Kala Pull | Kala Pull | 03431120813 | Second Hand Bags | Mobile Cart |

| ID | Segment No. | Coordinates |  | Respondent Name | Father's Name | Respondent NIC No. | Address in Karachi | Vending Address | Mobile No. | Kind of Goods Sale/ Service | Type of Structure |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Northing | Easting |  |  |  |  |  |  |  |  |
| 84 | 5 | 24 50.934 | 67 03.258 | Khalil ur Rahman | Muhammad Afzal | 42301-6407693-3 | Kala Pull | Kala Pull | 03132228057 | Bamboo & Wood Store | Shops Display Material |
| 85 | 5 | 24 50.934 | 67 03.258 | Imam ul Haq | Fazal Haq | 42301-8542491-3 | Kala Pull | Kala Pull | 03158065844 | Tuck Shop | Kiosk |
| 86 | 5 | 24 50.934 | 67 03.258 | Ayaz Ahmed | Abdul Razzaq | 16201-0700148-9 | Kala Pull | Kala Pull | 03120262221 | Bamboo & Wood Store | Shops Display Material |
| 87 | 5 | 24 50.170 | 67 04.180 | Abdul Rauf | Allah Bux | 31201-6302313-1 | Anda More | DHA Phase I | 03057913320 | Tuck Shop | Tuck Shops under overhead bridge |
| 88 | 5 | 24 50.110 | 67 04.301 | Zafar Ali | Muhammad Umer | 41407-6593334-9 | Akhtar Colony | DHA Phase I | 03352113464 | Tuck Shop | Tuck Shops under overhead bridge |
| 89 | 3 | 24 49.891 | 67 05.030 | Qamar Ali | Qasid Jan | 21103-8474622-3 | Shafiq More | Jam Sadiq Bridge | 03012535353 | Sun Glasses, Helmet and Used Bags | Mobile Cart |
| 90 | 1 | 24 51.245 | 67 11.885 | Umer Farooq | Ramzan | 12105-0354558-5 | Future Colony | Future Colony | 03481296157 | Tuck Shop | Kiosk |
| 91 | 1 | 24 51.245 | 67 11.885 | Akhtar Shah | Faqeer Shah |  | Future Colony | Future Colony | 03422252458 | Tyre Puncture Shop | Kiosk |

Annex-III: Focus Group Discussions with Communities (Men)

| Date | Location | Coordinates | No. of Participants | Key Observations/Concerns | Response |
| --- | --- | --- | --- | --- | --- |
| Feb 09, 2019 | Numaish | N 24°52.371 E 67°02.282 | 8 | Vendors or roadside hawkers should not be relocated. If relocation is unavoidable, proper compensation should be paid to the affected people. | Noted. |
|  |  |  |  | Due to BRT, the business opportunities will increase. | Noted. |
|  |  |  |  | The BRT will help in improving the transportation system of Karachi. | Noted. |
|  |  |  |  | People will get employment opportunities in BRT Project | Noted. |
|  |  |  |  | Fares should be economical. | Noted. |
| Feb 09, 2019 | Kala Pull | N 24°50.221 E 67°04.104 | 10 | Fares should be economical, so poor people can get benefit of BRT. | In Islamabad/Rawalpindi, the fares are 20/person as government is giving subsidy for metro bus. As government is facing financial constraints so the fares can be increased to avoid subsidy. |
|  |  |  |  | The BRT should be comfortable and should not be overcrowded. | Noted. |
|  |  |  |  | In BRT, there should be separate compartment for gents and ladies. | Noted. |
|  |  |  |  | Due to BRT, the roads will be blocked. Overhead bridges should be constructed to cross the roads. | Noted. |

| Date | Location | Coordinates | No. of Participants | Key Observations/Concerns | Response |
| --- | --- | --- | --- | --- | --- |
| Feb 09, 2019 | Nasir Colony | N 24°49.673 E 67°07.411 | 15 | Fares should be economical, so poor people can get benefit from BRT especially for old citizen. | In Islamabad/Rawalpindi, the fares are 20/person as government is giving subsidy for metro bus. As government is facing financial constraints so the fares can be increased to avoid subsidy. |
|  |  |  |  | The people are happy and it’s a sign of development. | Noted. |
|  |  |  |  | The BRT stations should be near to the colony. | Noted. |
|  |  |  |  | Due to BRT Project, people can travel safely and reach their destinations on time. | Noted. |
|  |  |  |  | If anyone is losing their property/assets due to the Project activities, adequate compensation should be provided to them. | Noted. |
| Feb 09, 2019 | Dawood Chowrangi | N 24°50.859 E 67°12.726 | 7 | BRT is badly needed in the extending populated area. | Noted. |
|  |  |  |  | The BRT will be useful and beneficial for the people of Karachi. | Noted. |
|  |  |  |  | There should be a separate compartment for ladies in BRT. | Noted. Before the implemention of BRT Project, the roads will be carpeted. |
|  |  |  |  | Roads are not paved and carpeted. Due to unpaved roads, dust pollution is increasing. Roads should be black top before the implementation of BRT Project. |  |
|  |  |  |  | The people will reach their destinations on time in BRT. | Noted. |
|  |  |  |  | There may be noise and disturbance during construction. Noise disturbance should be minimized. | Noted. |

| Date | Location | Coordinates | No. of Participants | Key Observations/Concerns | Response |
| --- | --- | --- | --- | --- | --- |
| Feb 10, 2019 | Awami Colony | N 24°50.777 E 67°08.524 | 21 | Karachi’s traffic problems are increasing due to the large number of vehicles that are added to its roads every year. | Noted. |
|  |  |  |  | The public transport problem in the city has aggravated dramatically over the years and has now become the most serious one being faced by Karachiites at the moment. | To overcome the crises of public transportation Government of Sindh is implementing five Lines as BRT (Green, Red, Orange, Purple and Aqua). |
|  |  |  |  | BRT is badly needed in the extending populated area. A large number of people have to change several buses to reach their destinations. BRT will ease the life of the local people. | The Yellow BRT corridor’s routes will improve mobility, accessibility and safety in Karachi. |
| Feb 10, 2019 | Allah Daad Goth | N 24°51.211 E 67°11.688 | 18 | The BRT will be beneficial for poor people especially for ladies and children. | Noted. |
|  |  |  |  | What is the route of yellow BRT? | The yellow BRT line will cover the route from Dawood Chowrangi to Numaish, Saddar. The bus depot will be established at Dawood Chowrangi. |
|  |  |  |  | Five Goths (Ismail Goth, Jamal Goth, Allad Daad Goth, Hashim Goth and Juma Kalmati Goth) are situated very close to each other. The bus stops should be established near these Goths to facilitate the people of these Goths. | Noted. |
|  |  |  |  | Fares should be economical as people are very poor here. | Noted. |

| Date | Location | Coordinates | No. of Participants | Key Observations/Concerns | Response |
| --- | --- | --- | --- | --- | --- |
|  |  |  |  | The existing buses are uncomfortable and overcrowded. There should be separate section for ladies and old age people. | Noted. |
| Feb 10, 2019 | Zia Colony | N 24°50.007 E 67°07.343 | 1. 17 | There is a need for more buses or metro bus in all parts of the city as the population has increased. | Noted. |
|  |  |  |  | The authorities have miserably failed to provide any relief to commuters despite having spent millions of rupees on improving the public transport system over the past years. | Noted. |
|  |  |  |  | BRT is badly needed in the extending populated area. | Noted. |
|  |  |  |  | Congestion is increasing due to the conversion of various roads from residential to high density commercial land-use. Existing buses are overcrowded. We hope that due to BRT people will reach their destination on time. | The BRT will run on separte track therefore congestion will not be an issue on BRT route. |
| Feb 10, 2019 | Mehran Town | N 24°51.045 E 67°06.558 | 1. 14 | The BRT will be beneficial, if fares are economical. | Noted. |
|  |  |  |  | As compared to the local buses, the BRT will be more comfortable and convenient for the locals. The BRT stations should be constructed close to the populated areas. | Noted. |
|  |  |  |  | As this area is situated in an industrial estate, the BRT would help the labour to reach their industries on time. | Noted. |
|  |  |  |  | Existing buses are running on diesel and causes air pollution. The BRT will help in minimizing the air pollution. | Noted. |
| Feb 10, 2019 | Azam Town | N 24°50.695 E 67°04.337 | 1. 14 | Due to BRT, employment opportunities will increase. | Noted. |

| Date | Location | Coordinates | No. of Participants | Key Observations/Concerns | Response |
| --- | --- | --- | --- | --- | --- |
|  |  |  |  | If fares of BRT are more than local buses, this will not be an issue as the BRT will be more comfortable and safer as compared to local buses. | In Islamabad/Rawalpindi, the fares are 20/person as government is giving subsidy for metro bus. As government is facing financial constraints so the fares can be increased to avoid subsidy. |
|  |  |  |  | Parking areas should be constructed at every BRT station, so people can park their vehicles at BRT station to travel further on BRT. | Noted. |
|  |  |  |  | As Karachi is populated area and people use local transport to travel. The BRT will be more beneficial for the people, if it runs 24 hours. | Noted. |
| Feb 11, 2019 | Sharafi Goth | N 24°51.139 E 67°10.094 | 1. 12 | The BRT Project is the need of time. | Noted. |
|  |  |  |  | If BRT Project is executed, it would be very beneficial for the Karachi. | Noted. |
|  |  |  |  | People are not happy with the existing transportation system and are compelled to use bikes and local overcrowded buses. | Noted. |
|  |  |  |  | Dawood Chowrangi to Future colony existing roads are very narrow and in bad shape. The existing roads need to be carpeted first. | Before the execution of BRT Project, the existing roads will be carpeted. |
|  |  |  |  | The staff of the existing buses does not have manners and misbehaved with riders. | Noted. |
| Feb 11, 2019 | Future Colony | N 24°51.202 E 67°12.033 | 1. 22 | The BRT is a good initiative for the people of Karachi. | Noted. |
|  |  |  |  | The BRT will be beneficial for elder people and women. | Noted. |
|  |  |  |  | The people will face difficulty in road crossing due to BRT route. | For crossing the roads safely, bridges will be constructed. |

| Date | Location | Coordinates | No. of Participants | Key Observations/Concerns | Response |
| --- | --- | --- | --- | --- | --- |
|  |  |  |  | High tensions overhead electric wires might cause problems in construction of BRT. | Noted. |
|  |  |  |  | We have travelled on metro Bus in Islamabad- Rawalpindi. The metro bus is very safe and convenient. | Noted. |
| Feb 11, 2019 | Gold Mart Shopping Center | N 24°50.221 E 67°04.104 | 1. | Existing buses are overcrowded and uncomfortable. | Noted. |
|  |  |  |  | Existing buses have designated stops but to get the passengers they stop the buses anywhere which takes too much time to reach the destination. | The BRT will have designated stations. Apart from these stations they will not stop. |
|  |  |  |  | In BRT, if fares are increased as compared to local buses, they don’t have any issue. At lease the people will reach their destination on time. | Noted. |
|  |  |  |  | The BRT is a good initiative and should have been started earlier but it’s never too late. | Noted. |
|  |  |  |  | We are happy, if this BRT Project is executed. | Noted. |

Annex-IV: Focus Group Discussions with Communities (Women)

| Date | Location | Coordinates | No. and Name of Participants | Key Observations/Concerns | Response |
| --- | --- | --- | --- | --- | --- |
| Feb 08, 2019 | Mansehra Colony |  |  | The quality of the current transport was substandard as the buses were very old with many technical faults. | Noted. |
|  |  |  |  | There should be a separate section in the Yellow BRT vehicles for women passengers. It is also suggested by some people that there should be separate (additional) buses running for women during the peak hours in the morning and evening. | Noted. |
| Feb 08, 2019 | Kala Pull | N 24°50.221 E 67°04.104 |  | There should be some feeder/transit buses or shuttles that can go inside the crowded settlements and bring women to the main line in the yellow corridor. | Noted. |
|  |  |  |  | The BRT will be beneficial for elder people and women. | Noted. |
|  |  |  |  | Existing buses are overcrowded and uncomfortable. | Noted. |
| Feb 08, 2019 | Singer Chowrangi |  |  | Those who do not own any vehicle are the real sufferers. Students, office workers and other people use public transport to reach their destination face difficulties irrespective of age and gender. | Noted. |
|  |  |  |  | Women are not happy with the existing transportation system and are compelled to use overcrowded buses. | Noted. |
|  |  |  |  | Fares should be economical, so poor women and elderly people can easily afford. | Noted. |
| Feb 09, 2019 | Dawood Chowrangi | N 24°50.859 E 67°12.726 |  | The drivers of the buses are usually operated by reckless drivers who do not follow the rules of the road, endangering many. | Noted. |
|  |  |  |  | It is the responsibility of the government to provide citizens economical and appropriate transport facilities so that they can reach to their desired destination easily and safely. | Noted. |
| Feb 09, 2019 | KPT Interchange |  |  | The BRT will be beneficial for women, if fares are affordable. | Noted. |
|  |  |  |  | Employment opportunities should be provided to the local people | Noted. |
|  |  |  |  | The BRT will be beneficial for poor people especially for ladies and children. | Noted. |

| Date | Location | Coordinates | No. and Name of Participants | Key Observations/Concerns | Response |
| --- | --- | --- | --- | --- | --- |
| Feb 09, 2019 | Allah Wala Town |  |  | People have to pay huge amount of fares by travelling in autos and taxis. This problem is not reducing instead it is increasing day by day in Karachi | Noted. |
|  |  |  |  | Ladies and elder people compartment should be separated from male compartment. | Noted. |
| Feb 10, 2019 | Noorani Chowrangi |  |  | The Transportation system will be improved due to BRT project. | Noted. |
|  |  |  |  | Women hope that their family members will get jobs in BRT Project during construction and operational phase. | Noted. |
|  |  |  |  | The BRT would be beneficial, if fares are affordable. | Noted. |
| Feb 10, 2019 | Shan Chowrangi |  |  | The BRT should have designated stops. The stops should be closer to the communities. | Noted. |
|  |  |  |  | To safely cross the roads, bridges should be constructed. | Noted. |
|  |  |  |  | The BRT buses should not be overcrowded, and some seats should be reserved for old age people. | Noted. |
| Feb 10, 2019 | Transgende rs |  |  | The buses could be used to educate the passengers on changing toxic masculine behaviour, stopping violence against women and transgender persons. | Noted. |
|  |  |  |  | In order to recruit and retain women and transgender persons in all levels of the project, it is important to set aside a certain quota as a positive discrimination measure. | Noted. |
|  |  |  |  | Suggestions were also made to hire female and transgender drivers and staff at the bus stations to avoid incidents of violence. | Noted. |

Annex-V: Focus Group Discussions with Institutions

| Date & Venue | Organization | Persons Consulted | Main Issues/Concerns/ | Response |
| --- | --- | --- | --- | --- |
| Feb 11, 2019 | Women Development Department (WDD) | Mussrat Jabeen, WDD Director | The Women Development Department (WDD) expressed their enthusiasm for becoming a part of the Yellow BRT project. | Noted. |
|  |  |  | The Women Development Department (WDD) has expressed interest for the WDD to have a role in stopping sexual harassment against women in the context of this project. | Noted. |
| Feb 11, 2019 | Commission on the Status of Women (Sindh) | Nuzhat Shirin, Chairperson | The Commission on the Status of Women (CSW) would be happy if they can be a part of BRT. | Noted. |
|  |  |  | The Commission on the Status of Women (CSW) recommended to make a committee of stakeholders that can be involved in the unfolding of the Yellow BRT project from a gender perspective so that appropriate mitigating measures for violence against women can be developed in a synergistic manner. | Noted. |
| Feb 11, 2019 | Aurat Foundation | Mahnaz Rehman, Resident Director | There should be some quota for women employment in BRT Project | Noted. |
|  |  |  | There should be separate compartment for ladies in BRT. | Noted. |
|  |  |  | BRT is a good initiative and it should have been started earlier. | Noted. |
| Feb 12, 2019 | National Commission on Human Rights (NCHR) | Abdul Hayee, Complaint Manager | It is necessary that a Gender Action Committee with concise terms of references is formed involving important stakeholders. The main function of such a committee would be to act as a watchdog with advisory and mitigating functions with regard to gender related aspects. | Noted. |

| Date & Venue | Organization | Persons Consulted | Main Issues/Concerns/ | Response |
| --- | --- | --- | --- | --- |
|  |  |  | The BRT stops should be closer to the communities, so the people can get the bus easily | Noted. |
|  |  |  | If fares are not economical, then it might not be beneficial for poor people. | Noted. |
| Feb 12, 2019 | Lawyers for Human Rights and Legal Aid (LHRLA) | Zia Ahmed Awan, Advocate Supreme Court of Pakistan | There should be a separate section in the Yellow BRT vehicles for women passengers. | Noted. |
|  |  |  | In order to make maximum use of space, the partition could be collapsible or removable to cater to the influx of passengers, if needed. | Noted. |
|  |  |  | There should be separate (additional) buses for women during the peak hours in the morning and evening to cater the need of women. | Noted. |
| Feb 12, 2019 | Legal Rights Forum (LRF) | Malik Tahir Iqbal, Executive Director | All bus drivers and staff of the BRT should be trained to be more gender sensitive. All security staff hired by the bus service should be trained as well. | Noted. |
|  |  |  | There should be some employment opportunities in BRT Project. | Noted. |
| Feb 13, 2019 | Human Rights Commission of Pakistan (HRCP) | Nida Tanweer, Program Officer | Helpline numbers should be displayed at all the bus stations and inside the buses and emergency phones should be installed that function without dialling to register quick complaints. Complaint cells or boxes should also be available in the bus stations. | Noted. |
|  |  |  | BRT Project is a good initiative and it should be started at the earliest. | Noted. |
|  |  |  | The BRT Project will be the turning point of Karachi as it will play a key role in Karachi transportation system. | Noted. |
| Feb 13, 2019 | Urban Resource Center (URC) | Zahid Farooq, Joint Director | The shortage of public transport widens the gap between the public demand and the availability of buses on the roads. BRT will be a gift for the people of Karachi. | Noted. |

| Date & Venue | Organization | Persons Consulted | Main Issues/Concerns/ | Response |
| --- | --- | --- | --- | --- |
|  |  |  | The allocation of less space for women in public buses causes seating problems for women and they often have to sit right next to the bus driver. In BRT there should be separate section for women. | Noted. |
|  |  |  | The problems of public transport are increasing and becoming headache for the public and especially a torture for the women and old people. | Noted. |
| Feb 13, 2019 | Experts on Urban Planning and Architecture of NED University | Mansoor Raza, Lecturer Development Studies | Most of the people of Karachi depend on the buses, mini buses and coaches as many of them do not have their personal cars and bikes and the fares of taxis and rickshaws are not affordable for them. The BRT is a good initiative as it will ease the life of people. | Noted. |
|  |  |  | Most of the time, the buses are loaded with more-than- capacity passengers, and the passengers are forced to cling to the doors or perch on the roofs of the buses to take a ride. We hope that in BRT the passengers would not allow to cling to the doors or perch on the roofs. | Noted. |
|  |  |  | It is the responsibility of the government to provide citizens economical and appropriate transport facilities so that they can reach to their desired destination easily and safely. | Noted. |
|  |  |  | Transport has always been a major problem for the citizens of Karachi. Most of the people of Karachi depend on the unreliable, poorly maintained and outdated public transport such as buses. The BRT will be a gift for the people of Karachi | Noted. |

# Annex-VI: TORs for Social Development Specialist

The Social Development Specialist will operate within the Sindh Mass Transit Authority and will be responsible for all social development aspects, e.g. social safeguards (resettlement and rehabilitation), stakeholder/community engagement, and grievance redress of SMTA’s infrastructure development projects (including those supported by international financial institutions (IFIs) and other operations and programs. The responsibility includes developing risk assessments and regulatory compliance programs, monitoring processes; conducting related training activities; and coordinating with relevant stakeholders to ensure compliance with applicable laws and regulations.

### Key Responsibilities

The social development specialist will identify potential social risks associated with SMTA projects and formulate frameworks/strategies, management and supervision plans to avoid and/or mitigate identified social impacts and manage the social risks. The specialist will also identify opportunities, and influence the design, implementation, and supervision of SMTA projects and operations to enhance social benefits for directly affected persons, stakeholders and communities (including vulnerable and marginalized groups), and the wider body of citizens.

More specifically, the primary responsibility of the specialist will include:

  - providing oversight on the compliance of environmental and social safeguards policies in project preparation and implementation;

  - to periodically review and assess the effectiveness of the activities implemented and their outcomes and impacts as well as compliance with national and international standards and environmental and social safeguards instruments, and

  - providing recommendations and advise SMTA on measures to enhance the effectiveness of the project implementation and achievement of the project development objectives through appropriately addressing the social issues of the project.

  - Preparing internal social guidelines for the preparation, implementation, monitoring and reporting of d social documents required by various safeguards instruments;

  - Reviewing relevant safeguards documents, such as SIA, livelihood rehabilitation plan, prepared by consultants to ensure compliance with relevant safeguards policies of the government of Pakistan and the World Bank;

  - Providing recommendations to SMTA accordingly and make necessary changes prior to submission of relevant safeguard instruments to the World Bank and other IFIs– ensure consistency in the level of proficiency and presentation of the documentation;

  - Supporting SMTA in the review of documentation pertaining to social safeguards compliance (including bidding documents, reviews on-site, reports from contractors etc) during project implementation;

  - Conducting audits in matters pertaining to timely payments, provision of temporary measures to affected persons;

  - Contribute to project progress reports pertaining to overall implementation of environmental and social requirements of the project;

  - Coordinating and facilitating the work of consultants engaged to carry out social impact assessments and social management planning and monitoring of safeguards instruments implementation;

  - Organising the technical aspects of workshops and meetings as required as needed for preparation and implementation of social management plan;

  - Preparing training materials, and conducting technical training workshops to SMTA staff and project implementation agencies on social safeguards requirements;

  - Undertaking field visits to ascertain if the grievance redress mechanisms established for the project are functioning appropriately and the individual projects are implemented in an environmentally and social sustainable manner;

  - Collation of appropriate performance and monitoring indicators to input into the Monitoring and Evaluation (M&E) Framework of the project;

  - Prepare quarterly progress reports including those required for submission to IFIs (if applicable) and other stakeholders as defined in relevant social risk management/social safeguards frameworks and plans;

  - Perform other such duties that may be assigned from time to time.

### Position Requirements

Qualification

- Graduate degree in social sciences (e.g. development studies, sociology, human geography, anthropology) from a recognized university.

Experience

- at least 10 years of experience in community engagement, planning, implementation and management of resettlement activities, and complaints resolution/grievance redress management. Experience in the preparation of, or assisting in the preparation of, at least 5 resettlement plans for infrastructure projects. Experience in urban settings would be an advantage.

- Strong knowledge of relevant Federal, Provincial, and local laws, standards, regulations, and policies such as those pertaining to land acquisition and resettlement, labour management and protection, special protection legislation, mechanisms and provisions pertaining to women and vulnerable and marginalized groups.

- Strong knowledge of the social safeguards policies and frameworks, and compliance requirements of IFIs (e.g. World Bank, Asian Development Bank, Asian Infrastructure Investment Bank, JICA etc.)

Core Competencies

- Strong knowledge of methods, techniques, and practices for community consultation and engagement.

- Knowledge of methods, techniques, and practices for grievance redress and management of grievance redress systems

- Research, interpret and apply technical information to prepare clear and concise management reports; apply logical supporting information to justify decisions and recommendations.

- Work with diverse groups to achieve desired results.

- Establish and maintain cooperative relations with others.

# Annex-VII: ToRs for Gender Specialist, SMTA

The Gender Specialist will be responsible to ensure gender integration and social inclusion is effectively considered in all projects implemented by Sindh Mass Transit Authority. He/ She will develop methodologies in a manner that is culturally sensitive and results-oriented. He/she will also work with all stakeholders to ensure gender integration and social inclusion is applied to the project design and activities, as well as the organizational structure.

### Key Responsibilities

The major areas of responsibility for the Gender Specialist includes:

- Develop, Coordinate and support the Sindh Mass Transit Authority team in establishing and implementing gender-sensitive monitoring, evaluation, learning and reporting systems. Work closely with the stakeholders to develop the data collection and analysis tools for the baseline assessment to guarantee gender and social inclusion considerations.

- Draft Gender Action Plan (GAP) for the Yellow BRT Corridor project implementation and SMTA institutional strengthening with timelines and milestones.

- Facilitate to implement the action plans and undertake capacity strengthening activities on gender for SMTA in line with Gender Action Plan (GAP)

- Support the organization of yearly rapid ridership survey, which provides sex disaggregated data (as per provision in the KP Urban Mass Transit Act 2016).

- Support the organization of benchmark and post implementation satisfaction surveys with male and female passengers, including the elderly, people with disability, and minorities such as transgender. Compare surveys and identify successes and problems (as per provision in the KP Urban Mass Transit Act 2016).

- Conduct impact study of the use of the BRT for women, people with disabilities, elderly and other vulnerable and minority groups (as per provision in the KP Urban Mass Transit Act 2016).

- Conduct training for GAP implementation and gender policy for the Project staff.

- Support the implementation of gender responsive recruitment strategies to hire women staff for Sindh Mass Transit Authority, including new graduates, and people from vulnerable and minority groups including transgender.

- Design and implement a special initiative to recruit and provide training to women as drivers and bus conductors to have the skills to operate BRT buses. Repeat special initiative each year to reach target.

- Conduct public campaigns on the quality and safety of the BRT system, encouraging the public, especially women, to use it.

- Conduct public campaign to raise awareness about safety and security, gender-based violence, including all forms of harassment against women, elderly, children, persons with disability, and minorities such as transgender and people of other ethnic or religious backgrounds. Coordinate with local NGOs with similar concerns and outreach activities.

- Coordinate with Public (including Women Development Department and Sindh Commission on the Status of Women) and Private Sector entities to support women’s access to economic opportunities especially through Yellow BRT Corridor project. Explore options of identifying women owned enterprises through partners’ support and

encouraging them to start/extend their businesses across different Corridors in Karachi including yellow Corridor project.

- Conduct Gender (including gender-based violence) trainings and follow up sessions for bus drivers and conductors operating on different BRT routes especially Yellow BRT Corridor.

- Train staff with direct passenger interaction (e.g. station staff, ticket staff, bus drivers, guards) on passenger management on stations and buses, priority passengers and the timely and proper handling of sexual harassment and other crimes that threaten women passengers’ security.

- Support the development of campaign messages on sexual harassment on transport, facilitate in designing messages to be displayed in buses and bus stops on BRT routes especially on yellow Corridor.

- Support and guide the GBV service provider in establishing a GBV grievance redress mechanism and promote grievance/complaints and compliments procedures as part of customer service to deal confidentially with GBV complaints including harassment from women and girls, boys, minorities etc.

- Participate in regular meetings organized by GBV Service Provider.

- Establish system of recording instances of harassment of any passenger/or any other GBV incident on yellow corridor, whether reported, observed or directly experienced, and its location & actions taken against offenders/how it was resolved.

- Any other task relevant to the position and as per requirement.

### Position Requirements

Qualification

  - Master's Degree in Social Sciences, Gender and Development or Women’s Studies, Management or related field.

  - Specialized Training – Gender Awareness/Sensitization, Gender Based Violence, Community Engagement, Strategies Development or any other skills considered relevant for the position.

  - Active affiliations – Membership of Recognised Industry or Professional Organisations.

Experience

- At least 5 years of post-qualification relevant experience including a minimum of 2 years of experience in a similar role is highly desirable.

- Core Competencies

  - Promotes sharing of knowledge and experience, and actively works towards continued personal learning and development;

  - Displays cultural, gender, religion, race, nationality and age sensitivity and adaptability;

  - Good practical knowledge of inter-disciplinary development issues;

  - Ability to go beyond established procedures and models, propose new approaches which expand the range of projects;

  - Builds strong relationships with all stakeholders, focuses on impact and results and responds positively to critical feedback;

  - Consistently approaches work with energy and a positive, constructive attitude;

  - Remains calm, in control and good humoured even under pressure;

  - Proven networking, team building, organizational and communication skills;

  - Ability to work in a multi-cultural team environment with a positive attitude;

# Annex-VIII: Compensation for Affected Business

| ID | Segment No. | Coordinates |  | Respondent Name | Father's Name | Respondent NIC No. | Monthly Income | Transition Allowance |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Northing | Easting |  |  |  |  |  |
| 1 | 2 | 24 50.986 | 67 10.622 | Muhammad Riaz | Muhammad Ramzan | 31202-1753298-3 | 13,000 | 156,000 |
| 2 | 2 | 24 50.904 | 67 10.218 | Meharban | Murad Ali |  | 18,000 | 216,000 |
| 3 | 2 | 24 50.800 | 67 09.637 | Zahid Khan | Badshahi Khan | 21103-1737501-7 | 28,000 | 336,000 |
| 4 | 2 | 24 50.800 | 67 09.637 | Rasheed Khan | Jam Gull | 21104-3463326-1 | 24,000 | 288,000 |
| 5 | 2 | 24 50.800 | 67 09.637 | Bashir Ahmed | Haji Khuda Bux | 43012-5511554-3 | 13,000 | 156,000 |
| 7 | 2 | 24 50.634 | 67 08.743 | Bahadur Khan | Ghazi Khan |  | 15,000 | 180,000 |
| 8 | 2 | 24 50.634 | 67 08.743 | Muhammad Lateef | Ali Daad | 82401-6627074-9 | 18,000 | 216,000 |
| 9 | 2 | 24 50.603 | 67 08.694 | Rehmat Ullah | Abdul ghafar | 12102-2148272-5 | 20,000 | 240,000 |
| 10 | 2 | 24 50.534 | 67 08.353 | Imran Shah | Amman Ullah Shah | 12104-9960363-9 | 45,000 | 540,000 |
| 11 | 2 | 24 50.260 | 67 06.956 | Babar Ali | Muhammad Aziz |  | 18,000 | 216,000 |
| 12 | 2 | 24 50.260 | 67 06.956 | Muhammad Hanif | Abdul Aziz | 12105-0385416-9 | 30,000 | 360,000 |
| 13 | 2 | 24 50.168 | 67 06.500 | Allah Ditta | Kareem bux | 32301-2323674-7 | 20,000 | 240,000 |
| 14 | 2 | 24 50.168 | 67 06.500 | Rozi Khan | Haji Khalid Dad |  | 35,000 | 420,000 |
| 15 | 2 | 24 50.168 | 67 06.500 | Arshad | Akbar |  | 15,000 | 180,000 |
| 16 | 2 | 24 50.139 | 67 06.353 | Muhammad Awais | Muhammad Quresh |  | 45,000 | 540,000 |
| 17 | 2 | 24 50.139 | 67 06.353 | Wali Daad | Haji Khalaq Daad | 22301-7531228-1 | 35,000 | 420,000 |
| 18 | 2 | 24 50.139 | 67 06.353 | Dilawar khan | Juma khan | 43103-3653370-1 | 18,000 | 216,000 |
| 19 | 2 | 24 50.113 | 67 06.227 | Suleman | Gulistan |  | 40,000 | 480,000 |
| 20 | 2 | 24 50.113 | 67 06.227 | Sher Alam | Fazzal Rehman |  | 30,000 | 360,000 |
| 21 | 2 | 24 50.113 | 67 06.227 | Muhammad Shaziq | Chaudhry Gul Muhammad |  | 21,000 | 252,000 |

| ID | Segment No. | Coordinates |  | Respondent Name | Father's Name | Respondent NIC No. | Monthly Income | Transition Allowance |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Northing | Easting |  |  |  |  |  |
| 22 | 5 | 24 49.924 | 67 04.629 | Mehboob | Mehfooz Hussauin |  | 10,000 | 120,000 |
| 23 | 5 | 24 49.924 | 67 04.629 | Ehsan Ali | Allah Ditta | 33201-4428945-9 | 6,000 | 72,000 |
| 24 | 5 | 24 49.924 | 67 04.629 | Maqsood Ur Rehman | Muhammad Zaman | 42501-1700905-7 | 8,000 | 96,000 |
| 25 | 5 | 24 49.943 | 67 04.607 | Essa Kaleem | Abdul Qayyum | 54203-8733983-5 | 10,000 | 120,000 |
| 26 | 5 | 24 49.943 | 67 04.607 | Ramesh Kumar | Sheroo |  | 20,000 | 240,000 |
| 27 | 5 | 24 49.960 | 67 04.581 | Kishnoo | Umeriyo | 45206-1942084-3 | 15,000 | 180,000 |
| 28 | 5 | 24 49.965 | 67 04.570 | Manoj Kumar | Dano Ji | 45304-6728173-1 | 30,000 | 360,000 |
| 29 | 5 | 24 49.965 | 67 04.570 | Badal | Moosa | 44203-7917542-1 | 30,000 | 360,000 |
| 30 | 5 | 24 49.965 | 67 04.570 | Ashok | Suriya | 45304-0498606-1 | 20,000 | 240,000 |
| 31 | 5 | 24 49.968 | 67 04.561 | Aakash | Suriya | 45304-1538746-1 | 25,000 | 300,000 |
| 32 | 5 | 24 49.968 | 67 04.561 | Sonu | Sheroo |  | 15,000 | 180,000 |
| 33 | 5 | 24 49.968 | 67 04.561 | Rakesh Kumar | Gulzari Lal | 45304-4696309-9 | 18,000 | 216,000 |
| 34 | 5 | 24 49.968 | 67 04.561 | Jimmy | Molanji | 45304-8391144-5 | 15,000 | 180,000 |
| 35 | 5 | 24 49.979 | 67 04.544 | Phoolji | Misri | 45304-2309063-5 | 14,000 | 168,000 |
| 36 | 5 | 24 49.979 | 67 04.544 | Sanjay | Dilo | 45403-9785366-1 | 30,000 | 360,000 |
| 37 | 5 | 24 49.979 | 67 04.544 | Ram Chand | Chala |  | 32,000 | 384,000 |
| 38 | 5 | 24 50.013 | 67 04.492 | Muhammad Saeed | Adam Gull | 42301-7039746-1 | 30,000 | 360,000 |
| 39 | 5 | 24 50.013 | 67 04.492 | Hazrat Bilal | Tahay Zar | 15701-2264888-3 | 30,000 | 360,000 |
| 40 | 2 | 24 50.152 | 67 06.318 | Jazeb | Khadim Hussain |  | 30,000 | 360,000 |
| 41 | 2 | 24 50.347 | 67 07.299 | Ali Hussain | Khadim Hussain |  | 25,000 | 300,000 |
| 42 | 2 | 24 50.347 | 67 07.299 | Muhammad Umar | Rahim Khan | 21104-4484466-9 | 15,000 | 180,000 |
| 43 | 2 | 24 50.347 | 67 07.299 | Peer Muhammad | Gull Nawaz |  | 30,000 | 360,000 |

| ID | Segment No. | Coordinates |  | Respondent Name | Father's Name | Respondent NIC No. | Monthly Income | Transition Allowance |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Northing | Easting |  |  |  |  |  |
| 44 | 2 | 24 50.632 | 67 07.372 | Shakeel Ahmed | Rustam Ali | 31303-6023764-5 | 60,000 | 720,000 |
| 45 | 2 | 24 50.475 | 67 07.942 | Sher Khan | Ghaffar Khan | 21104-7171348-3 | 18,000 | 216,000 |
| 46 | 2 | 24 50.309 | 67 07.205 | Noor Muhammad | Gulai | 42201-6020342-7 | 15,000 | 180,000 |
| 47 | 1 | 24 50.859 | 67 12.726 | Uzair Khan | Janat Gull | 17102-1754148-7 | 30,000 | 360,000 |
| 48 | 1 | 25 50.859 | 67 12.727 | Kareem Mohiuddin | Khawaja Mohiuddin |  | 20,000 | 240,000 |
| 49 | 1 | 26 50.859 | 67 12.728 | Syed Sultan Ali | Syed Turab Ali | 42501-1410930-5 | 12,000 | 144,000 |
| 50 | 1 | 27 50.859 | 67 12.729 | Ikram Ullah | Umer Khan | 21703-2958140-3 | 40,000 | 480,000 |
| 51 | 1 | 28 50.859 | 67 12.730 | Muhammad Shafique | Khalil Khan |  | 15,000 | 180,000 |
| 52 | 1 | 29 50.859 | 67 12.731 | Muhammad Hamza | Mohammad Ibrahim | 42501-6108091-9 | 60,000 | 720,000 |
| 53 | 1 | 30 50.859 | 67 12.732 | Faisal | Ghareeb Ullah |  | 16,000 | 192,000 |
| 54 | 1 | 31 50.859 | 67 12.733 | Sifat Ullah | Shafeeq Ullah |  | 25,000 | 300,000 |
| 56 | 3 | 24 50.031 | 67 05.700 | Ghulam Hussain | Azeem Bux | 42201-5240559-5 | 60,000 | 720,000 |
| 57 | 3 | 24 50.031 | 67 05.700 | Mukhtiar Hussain | Haji Muhammad |  | 50,000 | 600,000 |
| 59 | 3 | 24 50.059 | 67 05.802 | Muhammad Sarfraz Khan | Umer Draz | 42301-3299171-7 | 100,000 | 1,200,000 |
| 60 | 3 | 24 50.067 | 67 05.840 | Asif Masih | Niyamat Masih | 31301-1919901-9 | 30,000 | 360,000 |
| 61 | 3 | 24 50.076 | 67 05.866 | Salman Akhtar | Akhtar Hussain |  | 50,000 | 600,000 |
| 67 | 5 | 24 50.792 | 67 03.301 | Muhammad Saddeeq | Ghulam Jan | 13503-4457420-1 | 15,000 | 180,000 |
| 68 | 5 | 24 50.792 | 67 03.301 | Muhammad Rafiq | Faiz Muhammad | 36301-5701180-5 | 25,000 | 300,000 |
| 69 | 5 | 24 50.916 | 67 03.236 | Muhammad Naseer | Muhammad Irfan | 42301-0947235-1 | 25,000 | 300,000 |
| 70 | 5 | 24 50.916 | 67 03.236 | Fazal Muhammad | Noor Muhammad | 13504-4709012-1 | 15,000 | 180,000 |
| 71 | 5 | 24 50.916 | 67 03.236 | Hamid | Sher Muhammad | 42301-6225138-1 | 60,000 | 720,000 |
| 72 | 5 | 24 50.916 | 67 03.236 | Muhammad Ilyas | Wali Muhammad | 42501-0816023-1 | 16,000 | 192,000 |

| ID | Segment No. | Coordinates |  | Respondent Name | Father's Name | Respondent NIC No. | Monthly Income | Transition Allowance |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Northing | Easting |  |  |  |  |  |
| 73 | 5 | 24 50.916 | 67 03.236 | Rashid Ahmed | Muhammad Aslam | 42301-224362-1 | 20,000 | 240,000 |
| 74 | 5 | 24 50.916 | 67 03.236 | Syed Zafar Iqbal Gilani | Syed Ghulam Qumias Gilani |  | 50,000 | 600,000 |
| 75 | 5 | 24 50.916 | 67 03.236 | Shakir Ali Qureshi | Muhammad Farooq | 42301-6345104-7 | 25,000 | 300,000 |
| 76 | 5 | 24 50.916 | 67 03.236 | Sabz Ali | Abdul Majeed | 21103-0122822-5 | 25,000 | 300,000 |
| 78 | 5 | 24 50.934 | 67 03.258 | Muhammad Junaid | Behram Khan | 15402-2484096-9 | 70,000 | 840,000 |
| 79 | 5 | 24 50.934 | 67 03.258 | Aamir Khan | Khadi Khan | 42301-6171652-5 | 25,000 | 300,000 |
| 80 | 5 | 24 50.934 | 67 03.258 | Dildar Khan | Shahwazir Khan | 17201-9814157-3 | 30,000 | 360,000 |
| 81 | 5 | 24 50.934 | 67 03.258 | Nisar Khan | Raza Khan | 42301-1008738-1 | 20,000 | 240,000 |
| 82 | 5 | 24 50.934 | 67 03.258 | Noor ul Haq | Muhammad Afzal | 42301-9470020-7 | 30,000 | 360,000 |
| 83 | 5 | 24 50.934 | 67 03.258 | Asghar Ali | Shah Badshah | 42301-6401793-7 | 15,000 | 180,000 |
| 84 | 5 | 24 50.934 | 67 03.258 | Khalil ur Rahman | Muhammad Afzal | 42301-6407693-3 | 30,000 | 360,000 |
| 85 | 5 | 24 50.934 | 67 03.258 | Imam ul Haq | Fazal Haq | 42301-8542491-3 | 60,000 | 720,000 |
| 86 | 5 | 24 50.934 | 67 03.258 | Ayaz Ahmed | Abdul Razzaq | 16201-0700148-9 | 30,000 | 360,000 |
| 87 | 5 | 24 50.170 | 67 04.180 | Abdul Rauf | Allah Bux | 31201-6302313-1 | 30,000 | 360,000 |
| 88 | 5 | 24 50.110 | 67 04.301 | Zafar Ali | Muhammad Umer | 41407-6593334-9 | 15,000 | 180,000 |
| 89 | 3 | 24 49.891 | 67 05.030 | Qamar Ali | Qasid Jan | 21103-8474622-3 | 25,000 | 300,000 |
| 90 | 1 | 24 51.245 | 67 11.885 | Umer Farooq | Ramzan | 12105-0354558-5 | 20,000 | 240,000 |
| 91 | 1 | 24 51.245 | 67 11.885 | Akhtar Shah | Faqeer Shah |  | 16,000 | 192,000 |
|  |  |  |  |  |  |  | 2,252,000 | 27,024,000 |

Annex-IX: Compensation for Vulnerable PAPs

| ID | Segment No. | Coordinates |  | Respondent Name | Father's Name | Respondent NIC No. | Monthly Income | Vulnerable Allowance |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Northing | Easting |  |  |  |  |  |
| BPL (16,000) |  |  |  |  |  |  |  |  |
| 1 | 2 | 24 50.986 | 67 10.622 | Muhammad Riaz | Muhammad Ramzan | 31202-1753298-3 | 13,000 | 48,000 |
| 7 | 2 | 24 50.634 | 67 08.743 | Bahadur Khan | Ghazi Khan |  | 15,000 | 48,000 |
| 15 | 2 | 24 50.168 | 67 06.500 | Arshad | Akbar |  | 15,000 | 48,000 |
| 22 | 5 | 24 49.924 | 67 04.629 | Mehboob | Mehfooz Hussauin |  | 10,000 | 48,000 |
| 24 | 5 | 24 49.924 | 67 04.629 | Maqsood Ur Rehman | Muhammad Zaman | 42501-1700905-7 | 8,000 | 48,000 |
| 25 | 5 | 24 49.943 | 67 04.607 | Essa Kaleem | Abdul Qayyum | 54203-8733983-5 | 16,000 | 48,000 |
| 27 | 5 | 24 49.960 | 67 04.581 | Kishnoo | Umeriyo | 45206-1942084-3 | 15,000 | 48,000 |
| 34 | 5 | 24 49.968 | 67 04.561 | Jimmy | Molanji | 45304-8391144-5 | 15,000 | 48,000 |
| 35 | 5 | 24 49.979 | 67 04.544 | Phoolji | Misri | 45304-2309063-5 | 14,000 | 48,000 |
| 46 | 2 | 24 50.309 | 67 07.205 | Noor Muhammad | Gulai | 42201-6020342-7 | 15,000 | 48,000 |
| 49 | 1 | 26 50.859 | 67 12.728 | Syed Sultan Ali | Syed Turab Ali | 42501-1410930-5 | 12,000 | 48,000 |
| 53 | 1 | 30 50.859 | 67 12.732 | Faisal | Ghareeb Ullah |  | 16,000 | 48,000 |
| 67 | 5 | 24 50.792 | 67 03.301 | Muhammad Saddeeq | Ghulam Jan | 13503-4457420-1 | 15,000 | 48,000 |
| 70 | 5 | 24 50.916 | 67 03.236 | Fazal Muhammad | Noor Muhammad | 13504-4709012-1 | 15,000 | 48,000 |
| 72 | 5 | 24 50.916 | 67 03.236 | Muhammad Ilyas | Wali Muhammad | 42501-0816023-1 | 16,000 | 48,000 |
| 91 | 1 | 24 51.245 | 67 11.885 | Akhtar Shah | Faqeer Shah |  | 16,000 | 48,000 |
|  |  |  |  |  | Sub-total |  |  | 768,000 |
| Disable Persons |  |  |  |  |  |  |  |  |
| 18 | 2 | 24 50.139 | 67 06.353 | Dilawar khan | Juma khan | 43103-3653370-1 | 18,000 | 48,000 |
| 73 | 5 | 24 50.916 | 67 03.236 | Rashid Ahmed | Muhammad Aslam | 42301-224362-1 | 20,000 | 48,000 |
| 91 | 1 | 24 51.245 | 67 11.885 | Akhtar Shah | Faqeer Shah |  | 16,000 | 48,000 |
|  |  |  |  |  | Sub-total |  |  | 144,000 |
|  |  |  |  |  | Total |  |  | 912,000 |

Annex-X: Compensation for Employment Loss

| ID # | Segme nt No. | Coordinates |  | Owner Name | Father’s Name | Employee’s Name | CNIC No. | Mobile No. | Employment Loss Allowance (PKR) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Northing | Easting |  |  |  |  |  |  |
| 56 | 3 | 24 50.031 | 67 05.700 | Ghulam Hussain | Azeem Bux | Muhammad Ibrahim |  |  | 48,000 |
| 56 | 3 | 24 50.031 | 67 05.700 | Ghulam Hussain | Azeem Bux | Muhammad Ashraf | 42301-7323002- 3 |  | 48,000 |
| 56 | 3 | 24 50.031 | 67 05.700 | Ghulam Hussain | Azeem Bux | Muhammad Arif | 42201-7097666- 1 |  | 48,000 |
| 56 | 3 | 24 50.031 | 67 05.700 | Ghulam Hussain | Azeem Bux | Asif |  |  | 48,000 |
| 56 | 3 | 24 50.031 | 67 05.700 | Ghulam Hussain | Azeem Bux | Nazir Chohan |  |  | 48,000 |
| 56 | 3 | 24 50.031 | 67 05.700 | Ghulam Hussain | Azeem Bux | Babu Chohan |  |  | 48,000 |
| 56 | 3 | 24 50.031 | 67 05.700 | Ghulam Hussain | Azeem Bux | Hussain Chohan |  |  | 48,000 |
| 57 | 3 | 24 50.031 | 67 05.700 | Mukhtiar Hussain | Haji Muhammad | Nasir Shah |  |  | 48,000 |
| 57 | 3 | 24 50.031 | 67 05.700 | Mukhtiar Hussain | Haji Muhammad | Muzaffar |  |  | 48,000 |
| 60 | 3 | 24 50.067 | 67 05.840 | Asif Masih | Niyamat Masih | Aamir Sajjad | 31302-9564151- 3 | 03469835206 | 48,000 |
| 61 | 3 | 24 50.076 | 67 05.866 | Salman Akhtar | Akhtar Hussain | Qamar Ahmed |  | 03062007062 | 48,000 |
| 61 | 3 | 24 50.076 | 67 05.866 | Salman Akhtar | Akhtar Hussain | Munsif |  | 03229221951 | 48,000 |
| 63 | 3 | 24 50.065 | 67 05.825 | Rao Khalil | Akbar Ali | Sher Muhammad | 37105-0978106- 5 | 03032651210 | 48,000 |
| 66 | 5 | 24 50.546 | 67 03.435 | Ishfaq Ahmed |  | Mumtaz Iqbal | 33203-4125235- 7 | 03457566682 | 48,000 |
| 68 | 5 | 24 50.792 | 67 03.301 | Muhammad Rafiq | Faiz Muhammad | Muhammad Rafiq |  |  | 48,000 |
| 68 | 5 | 24 50.792 | 67 03.301 | Muhammad Rafiq | Faiz Muhammad | Muhammad Zamir |  | 03052485145 | 48,000 |
| 68 | 5 | 24 50.792 | 67 03.301 | Muhammad Rafiq | Faiz Muhammad | Abdullah |  |  | 48,000 |

| ID # | Segme nt No. | Coordinates |  | Owner Name | Father’s Name | Employee’s Name | CNIC No. | Mobile No. | Employment Loss Allowance (PKR) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Northing | Easting |  |  |  |  |  |  |
| 70 | 5 | 24 50.916 | 67 03.236 | Fazal Muhammad | Noor Muhammad | Bacha Rahman | 13504-7429762- 5 | 03084331939 | 48,000 |
| 74 | 5 | 24 50.916 | 67 03.236 | Syed Zafar Iqbal Gilani | Syed Ghulam Qumias Gilani | Syed Raza Gilani |  | 03111052215 | 48,000 |
| 75 | 5 | 24 50.916 | 67 03.236 | Shakir Ali Qureshi | Muhammad Farooq | Bahadur Khan | 42501-0192271- 1 | 03162696212 | 48,000 |
| 75 | 5 | 24 50.916 | 67 03.236 | Shakir Ali Qureshi | Muhammad Farooq | Abdul Rahman | 42301-6273922- 5 | 03168635610 | 48,000 |
| 75 | 5 | 24 50.916 | 67 03.236 | Shakir Ali Qureshi | Muhammad Farooq | Mudassar | 42201-8281873- 7 | 03232535519 | 48,000 |
| 75 | 5 | 24 50.916 | 67 03.236 | Shakir Ali Qureshi | Muhammad Farooq | Munir | 42301-0989711- 5 | 03462933372 | 48,000 |
| 75 | 5 | 24 50.916 | 67 03.236 | Shakir Ali Qureshi | Muhammad Farooq | Waseem |  | 03467376029 | 48,000 |
| 75 | 5 | 24 50.916 | 67 03.236 | Shakir Ali Qureshi | Muhammad Farooq | Aziz |  |  | 48,000 |
| 75 | 5 | 24 50.916 | 67 03.236 | Shakir Ali Qureshi | Muhammad Farooq | Sajid |  |  | 48,000 |
| 78 | 5 | 24 50.934 | 67 03.258 | Muhammad Junaid | Behram Khan | Sohaib |  | 03488468292 | 48,000 |
| 78 | 5 | 24 50.934 | 67 03.258 | Muhammad Junaid | Behram Khan | Attaullah |  |  | 48,000 |
| 78 | 5 | 24 50.934 | 67 03.258 | Muhammad Junaid | Behram Khan | Azizullah |  |  | 48,000 |
| 80 | 5 | 24 50.934 | 67 03.258 | Dildar Khan | Shahwazir Khan | Rehmatullah | 31303-1058515- 3 | 03017650896 | 48,000 |
| 80 | 5 | 24 50.934 | 67 03.258 | Dildar Khan | Shahwazir Khan | Khursheed |  |  | 48,000 |
| 82 | 5 | 24 50.934 | 67 03.258 | Noor ul Haq | Muhammad Afzal | Ikram S/o Sakhi |  |  | 48,000 |
| 82 | 5 | 24 50.934 | 67 03.258 | Noor ul Haq | Muhammad Afzal | Shah Noor |  |  | 48,000 |
| 84 | 5 | 24 50.934 | 67 03.258 | Khalil ur Rahman | Muhammad Afzal | Ikram |  | 03408646574 | 48,000 |
| 84 | 5 | 24 50.934 | 67 03.258 | Khalil ur Rahman | Muhammad Afzal | Bashir |  |  | 48,000 |

| ID # | Segme nt No. | Coordinates |  | Owner Name | Father’s Name | Employee’s Name | CNIC No. | Mobile No. | Employment Loss Allowance (PKR) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Northing | Easting |  |  |  |  |  |  |
| 84 | 5 | 24 50.934 | 67 03.258 | Khalil ur Rahman | Muhammad Afzal | Ghulam Nabi |  |  | 48,000 |
| 86 | 5 | 24 50.934 | 67 03.258 | Ayaz Ahmed | Abdul Razzaq | Saleem |  | 03452865605 | 48,000 |
| 86 | 5 | 24 50.934 | 67 03.258 | Ayaz Ahmed | Abdul Razzaq | Shoaib |  | 03153165605 | 48,000 |
|  |  |  |  |  |  |  |  | Total | 1,824,000 |